2020-22 Program Focus Areas  & Ongoing Projects

Beginning April 1, 2020

DRAFT March 6, 2020

Purple indicates decision item can be found in the Summary Decisions, Leads and Due Dates from CoastWide Partners

Red indicates detailed findings associated with decision from CoastWide Partners document

- SAV (integrated w/ Water Quality ) Establish meeting with chairs of LC and STAC April 2020 (those meetings are being scheduled) STAC Meeting March 12, 2020 (#3) Will be presented to LC by April 1, 2020 (#12) (C) (E)

  - Facilitate Team Meetings  [APNEP]

  - Economic Evaluation [Contracted]

  - Habitat Mapping

  - Outreach/Education/ Engagement

- Water Quality ) Establish meeting with chairs of LC and STAC April 2020 (those meetings are being scheduled) STAC Meeting March 12, 2020 (#3) Will be presented to LC by April 1, 2020 (#12) (C) (E)

  - NC Nutrient Criteria Development: Chowan/Albemarle Sound [DWR]

- Coastal Ecological Flows (#3) – priority area, but limited resources needed from APNEP

  - Facilitate Team Meetings [APNEP]

  - Pilot Study & Model Development [Contract]

- Oyster Habitat (Restoration) (#3) – priority being completed by APNEP partners

  - Support of Restoration Actions in Oyster Blueprint, FMP & CHPP in support CCMP

- Living Shorelines (#3) – priority area, but limited resources needed from APNEP

  - Facilitate Team Meetings  [APNEP-NCCF Co-Lead]

  - Marine Contracts Education Workshop &  Manual Development [NERR]

      - Government and Communities [APNEP] Establishing process for reaching decision makers, July 2020 (#11)

  - NOAA-MNBF Project [VIMS, APNEP]

  - Coastal Community Resiliency Community of Practice [NERR, APNEP]

  - Tribal Communities Resilience Project [Contract/ APNEP]

  - Stronger NC / VA Relations [APNEP, Leadership Council] – Draft April 2020, final signed 2020 (Bill is currently drafting the document) (#1) (A)

    - Governors’/ EPA Agreement

    - Community Resilience Forums

    - Reestablish VA DEQ/DCR Liaison

  - Local Government Program Development for 2021+ [APNEP]

  - EO80/ Natural & Working Lands Related [TBD]

- Monitoring Plan Development [APNEP Lead, Team/ STAC / DEQ Support] [Required 12/2020] (C) (I) Targets and Indicators – numerical due July 2020 – Presentation of draft SAV and Water Quality indicators due April 1, 2020

  - SAV

  - Water Quality {Relative to SAV and Oyster Habitats for ecological restoration, not consumption}

  - Air Resources MAT [EPA-RTP Lead, minimal APNEP Support/ NC DAQ]

  - Publication and Dissemination [APNEP]

    - Public Comment Progress

    - Layout/Publish

- Ecosystem Assessment Development for 2021 [APNEP] (I) begin 2020 when indicators are established

  - Assessment Publication

  - Technical Assessment Publication

    - Education/ Engagement [APNEP] (A) currently underway, contacted Shad and Teacher Institute, RFP drafting ongoing

        - Shad in Classroom Spring 2020-21

        - Teacher Institute Summer 2020-21

        - Education/ Engagement RFP Development for 2022 Implementation

- 2022 CCMP Revision/ Update [APNEP] (A) to begin in 2021

- Leadership Council Action Items from 2020 Strategic Planning Meeting [APNEP] – Submit Staff, LC/STAC chair,  recommendations to full LC by April 1, 2020 (#4)

      - Coastal Habitat Protection Plan (CHPP) (#3) – priority but limited staff resources required

        - Implementation/ Revision

        - DEQ Forum – Fall, 2020  [DEQ]

- Aquatic Nuisance Species Plan [APNEP, Team Support] (#3) In final stages of completion

  - Final Approved Document submitted to Federal ANS Task Force by  NC Governor

- SCUPPERNONG RIVER PROJECT  [APNEP Lead, Contract Driven] – (Funding delayed until Fall 2020) (#3) Awaiting passage of state budget for allocation of funds

Routine Items

- EPA Workplan Development & Grant Management April/May 2020

- EPA / GPRA Habitat Assessment & Leverage Reporting

- Leadership Council and STAC Coordination & Facilitation (F) meetings on the calendar

- 2022 APNEP Conference planning will begin early 2021

This document shall serve as the partnership plan, a timeline and gantt chart will be available for review by Leadership Council by July 2020 – (#2) (#4) (B)

To be addressed by APNEP Staff:

Rebuilding STAC/LC – establish steering committee to align priorities to match Partnerships priority and needs, by August 2020 (#8) Includes consideration of resources brought to the table (D) August 2020

APNEP Staff to develop org chart with updated procedures, roles & responsibilities (D) July 2020

Items completed to date:

Increase frequency of LC meetings (D)