2022-23 Year End Report

US EPA 320

Cooperative Agreement CE-00D95519

www.apnep.org

October 2023

# Table of Contents

Table of Contents	1

Executive Summary	2

Purpose	2

Cooperative Agreement	2

Principal Contacts	2

2022-2023 Key Accomplishments	3

Focus Areas and Activities	3

Water Quality	3

Wetlands	4

Submerged Aquatic Vegetation (SAV)	5

Resilience	5

Engagement and Stewardship	7

Partnership-Building and Regional Coordination	7

Core Partnership Entities	11

Host	11

Management Conference	11

Partnerships	12

Partnership Activities & Projects 2022-2023	13

Supplemental Projects (Non-320 Funds)	34

Administration and Program Implementation	37

Travel	40

Non-Federal Cost-Share (State Match)	41

Leveraged Funds	42

# Executive Summary

## Purpose

This report presents information about APNEP’s completed and ongoing projects from September 2022 to October 2023 under cooperative agreement CE-00D95519.   Descriptions of projects completed prior to May 2022 under CE-00D95519 may be found in previous years’ reports and are available at APNEP.org

## Cooperative Agreement

This document addresses actions under EPA/NC-DEQ Cooperative Agreement CE-0D95519 to support implementation of the management strategies recommended in APNEP’s Comprehensive Conservation and Management Plan (CCMP)  under the direction of the Leadership Council, as well as to support APNEP’s mission of identifying, protecting, and restoring the Albemarle-Pamlico region’s significant resources.   The period of performance under this Cooperative Agreement is from October 1, 2019, through September 30, 2024.

## Principal Contacts

Leadership Council Chair 		Director 				Program Manager

Dr. Kirk Havens 			Dr. William L.  Crowell, Jr.		Ms.  Heather Jennings

VA Institute of Marine Sci.  		Albemarle-Pamlico NEP 		Albemarle-Pamlico NEP
P.O.  Box 1346				1601 Mail Service Center 		1601 Mail Service Center

Gloucester Pt, VA 23062 		Raleigh, NC 27699-1601                       Raleigh, NC 27699-1601      (804) 684-7380 			(919) 707-8633	 		(919) 707-8632

EPA Project Officer			EPA Region III Liaison			EPA HQ Lead

Ms.  Rachel Hart			Ms.  Angela Padeletti 		Mr.  Vince Bacalan

US EPA, Region IV			US EPA, Region III 			US EPA, HQ
61 Forsyth Street		 	1650 Arch Street			1301 Constitution Ave NW

Atlanta, GA 30303                 		Philadelphia, PA 19103		Washington, D.C.  20460

(404) 562-9279 			(215) 814-2314 			(202)566-0930

# 2022-2023 Key Accomplishments

Key accomplishments from October 2022 through September 2023 are listed below.   Additional details about these and other projects can be found in the Partnership Activities and Projects 2022-2023 section below.

## Focus Areas and Activities

The Partnership continues its attention on CCMP focus areas and activities as directed by the Leadership Council during the January 2020 strategic planning meeting.   These actions led to activities primarily focused on water quality, wetlands, submerged aquatic vegetation (SAV), and resilience; all consistent with the CCMP and APNEP mission.

Additionally, the Partnership continues work on public engagement and fostering regional partnerships that support APNEP in CCMP implementation, including further development of its monitoring plan and updating the CCMP.   Major priorities for much of the remaining grant period are completing the CCMP update and releasing the water quality component of the monitoring plan.

### Water Quality

Development of Integrated Monitoring Strategy

With input from the Science and Technology Advisory Committee (STAC), APNEP staff and SAV Team monitoring leaders developed a proof-of-concept Integrated Monitoring Strategy whose initial scope focused on coastal SAV and estuarine water quality that impacts coastal SAV.  The plan was accepted by the Leadership Council in March 2021.   During the current evaluation period, other APNEP monitoring and assessment teams are using the SAV monitoring plan as a model to develop monitoring plans for their ecosystem component, with the highest priority of staff being a monitoring plan for estuarine waters (water quality) and bed sediments.

Research Study to Support Water Clarity Metrics for SAV Protection

To set SAV protection and restoration goals for the Albemarle-Pamlico Estuarine System and make the connection to needed nutrient and sediment load reductions, quantitative linkages between the concentrations of optical constituents and SAV light requirements are needed.   Under a contract with APNEP, Dr. Nathan Hall of the UNC Institute of Marine Sciences has developed scientifically defensible chlorophyll-a and turbidity threshold concentrations that when considered together lead to water clarity that is protective of SAV in high-salinity zones.   This information will help guide the decisions made through the NC Nutrient Criteria Development Plan (NCDP) and the NC Coastal Habitat Protection Plan (CHPP).   Learn more.

NC Nutrient Criteria Development Plan Support

APNEP staff and select STAC members are active in the NC Nutrient Criteria Development Plan (NCDP) process, now focused on the Albemarle Sound and Chowan River.  Staff assisted the NC Division of Water Resources (NCDWR) with gaining a complete understanding of the system and recommended candidates for the NCDP’s Scientific Advisory Council who are experts in high- and low-salinity SAV, and SAV impacts on fish productivity, as well as water quality issues.   NCDWR has selected SAV as a biological indicator for the health of the Albemarle Sound and Chowan River.  APNEP staff will continue to actively participate in nutrient criteria development for the Albemarle Sound and Chowan River until recommendations are accepted by NCDWR, approved by the NC Environmental Management Commission, and submitted to EPA.

Water Quality Data Reporting Tool

This project expanded and refined an interactive tool (wqReport) to automate the download, preparation, and summary of water quality data from actively maintained databases (e.g., National Water Quality Monitoring Council data portal) in support of reporting needs for both the U.S.  Fish and Wildlife Service (USFWS) and APNEP.   The tool provides options for regional (refuge, HUC-10, or HUC-8 scale) reporting for national and state water quality data relevant to National Wildlife Refuge (NWR) management and APNEP ecosystem assessment and CCMP implementation.   Most of this project was funded by USFWS through an interagency agreement with the U.S.  Geological Survey who performed the work needed to expand and streamline the R coding.   In collaboration with USFWS on this project, APNEP funded the work of a regional water quality expert, Dr. Nathan Hall at the University of North Carolina at Chapel Hill Institute of Marine Sciences to significantly expand the tool’s list of parameters with associated benchmarks to include indicators and metrics approved by the APNEP STAC for the monitoring and assessment of water resources in the Albemarle-Pamlico estuarine system. More information about the wqReport R package can be found here.

### Wetlands

Regional Wetland Monitoring & Assessment

APNEP is currently working with numerous partners to identify needs and potential funding sources for updated mapping of wetlands in the region.   The acquisition of higher quality wetlands data will ensure improved future wetland monitoring and assessment.   As a near-term APNEP Tier-1 wetland monitoring strategy, there is a need to acquire regional wetland data with improved spatial resolution.   As such, C-CAP Regional Land Cover and Change (NOAA Office of Coastal Management) at the national scale is now transitioning their focus from 30m to 1m land cover classification along the coasts, with an initial rollout of “Level-1” maps that have only three land cover classes: impervious surface, vegetation, and water.   The extent of these Level-1 maps reaches far enough inland to cover a majority of the APNEP region.   It is understood that “Level-2” maps that include all 24 land cover classes is on the horizon.   Based on information from C-CAP representatives, there exists an opportunity for NOAA partners to accelerate the transition to Level-2 mapping in any geography if they are willing to provide funding in a cooperative venture.

### Submerged Aquatic Vegetation (SAV)

SAV - High-Salinity Tiers 1 and 2 Surveys

APNEP continued to make progress on implementing their 2021 SAV monitoring strategy by conducting bi-seasonal surveys in the second (Core Sound) subregion during Spring and Fall 2022, and the third subregion (Pamlico Sound South) during Spring and Fall (pending) 2023.   Each seasonal survey has an aerial component (Tier 1) with support from the North Carolina Department of Transportation, and boat-based (Tier 2) component involving multiple partners including University of North Carolina at Wilmington, NC Division of Marine Fisheries, UNC at Chapel Hill Institute of Marine Sciences, and U.S. Natural Resources Conservation Service, and others.  Learn more.

### Resilience

NC Executive Order 80 Implementation

APNEP staff continue to participate in activities stemming from implementation of the 2020 NC Climate Risk and Resilience Plan (RARP), including the Natural and Working Lands Stakeholder Team, Coastal Habitats and Pocosin Wetlands Subcommittees, Coastal Resilience Community of Practice, Regions Innovating for Strong Economies & Environment (RISE) program, and Statewide Resilience Clearinghouse Committee.  In 2023, APNEP continued to focus efforts around integrating resilience activities with existing programs and initiatives that help build both ecosystem resilience and community resilience.  These include overall CCMP implementation and working closely with NC Division of Marine Fisheries staff on NC CHPP implementation. APNEP’s facilitation of its SAV Team and resulting mapping, monitoring, metric development, and economic valuation studies have all contributed significantly towards protection of SAV, which is included as an ecosystem and coastal habitat objectives in the RARP and NWL Action Plan.   APNEP’s community resilience engagement included focused effort on APNEP led initiatives including the NNBF Project, Tribal Coastal Resilience Project, Scuppernong Regional Water Management Study, and MOU Implementation described below.  In addition, staff worked closely with NCORR and USFWS staff to support regional resilience planning and strengthen interagency collaboration and federal/state/local resilience planning efforts through RISE and AP Federal Partnership described elsewhere.  In 2023, APNEP’s LC revised the definition of resilience for inclusion in the updated CCMP.  APNEP has included community resilience as a priority focus area in its Bipartisan Infrastructure Law Long-Term Strategy with Equity Strategy and will be shifting the majority of project funding and reporting to the BIL annual workplans.

Tribal Coastal Resilience Connections

APNEP directly hired a part-time coordinator Summer 2023 to continue implementation of Phase 2 of the Tribal Coastal Resilience Connections project.  The project builds upon a partnership between APNEP, the North Carolina Commission of Indian Affairs (NCCIA), NC State University (principal investigator now at Duke), and the Virginia Coastal Policy Center at William and Mary Law School to work with tribal communities in the Albemarle-Pamlico region to develop strategies and build capacity to incorporate climate resilience considerations into tribal community planning processes.  The team finalized the Phase I Report in 2022, which will be released after the NCCIA and APNEP’s Leadership Council have been briefed Fall 2023.   Phase II will focus on best practices for agency, university, and private resilience practitioners to engage with Tribal communities, targeted engagement with tribal communities in the shared waterways of the APNEP region between Virginia and North Carolina (also supporting implementation of APNEP’s MOU) and learning from others doing similar work throughout the southeast coastal plain, and development of a Tribal Resilience Toolbox.   The toolbox will include development of regional climate adaptation frameworks, and geospatial mapping platforms to collect water stories and share climate threats and vulnerabilities identified by local communities.  APNEP has included expansion of this project in its Bipartisan Infrastructure Law Long-Term Strategy with Equity Strategy (BIL Strategy) will be shifting the majority of project funding to the BIL annual workplans.  Learn more.

Using Natural and Nature-Based Features to Build Resilience to Storm- Driven Flooding

In 2023, APNEP and partners at Wetlands Watch completed the North Carolina portion of the Natural and Nature Based Features (NNBF) project, which is designed to the incentivize the use of NNBFs by identifying co-benefits of coastal habitats, natural infrastructure, and nature-based solutions and restoration techniques to mitigate storm driven flooding.  This project is an extension of a NOAA-funded project led by the Virginia Institute of Marine Sciences (VIMS) to develop tools and outreach materials for local governments that identify the co-benefits of NNBFs that also generate credits in water quality (TMDL) and hazard mitigation (FEMA CRS) programs.   The project team developed a spatial analysis tool for Virginia local governments released on ADAPTVA in 2021.   Wetlands Watch evaluated the tool’s applicability to support implementation of the EO80 Climate Risk and Resilience Plan and Natural and Working Lands Action Plan in consideration of APNEP’s MOU with Virginia.   The project involved conducting a needs assessment of NC local governments, resilience practitioners, and groups such as the Outer Banks CRS Users Group, NC Coastal Resilience Community of Practice, and NCDEQ Water Resources Interagency Team and building a template resilience tool database tailored to meet identified needs.   As a member of the Statewide Resilience Clearinghouse Steering Committee, APNEP is working to incorporate the tool in the new NC Resilience Exchange (to be launched Winter 2023).   The project was completed in Summer 2023 and future integration with VA/NC Resilience initiatives will be reported on through BIL annual workplans and reports.

### Engagement and Stewardship

Watershed Engagement Projects

Year 2 of Watershed Engagement Projects selected through a competitive request for proposals (RFP) was completed in 2023 and final reports for the projects described below are being finalized.  The RFP process, initiated by APNEP in 2021 with input from its Engagement and Stewardship Action Team will be utilized to fund targeted outreach and engagement initiatives moving forward.   An independent review committee of environmental education and outreach professionals selected the following projects through a competitive evaluation and ranking process.   A new RFP cycle will be offered late Fall 2023/early 2024 (since receipt of our FY23-24 grant funds from EPA has been delayed) as described in the FY 2023-2024  workplan.

    - Following the River: An Exploration of the Virginia Southern Watersheds/ Pasquotank River Basin: Lynnhaven River Now (LRNow) created a resource guide and lesson plans for educators in southeastern Virginia and northeastern North Carolina to increase knowledge about the unique history and natural resources of the region and connections of the shared waterways between the two states.   The program also consisted of two unique, immersive teacher training experiences in the southern watersheds of Virginia Beach that flow into North Carolina’s Pasquotank River Basin and the Albemarle Sound.

    - Shad in the Classroom: The Friends of North Carolina Museum of Natural Sciences was awarded APNEP funds to support the Museum in continuing their “Shad in the Classroom” program, which APNEP also funded through previous education initiatives.   The program engages students in hands-on learning about American Shad and North Carolina’s River Basins.   It is also designed to foster an appreciation and understanding of the natural world, as well as to inspire the next generation of biologists and conservationists.   The program trains teachers to facilitate classroom learning about water quality, American Shad ecology, riverine and coastal ecosystems, and careers in science.

### Partnership-Building and Regional Coordination

NC Aquatic Nuisance Species Management Plan Committee Coordination

APNEP staff continued working with the NC Aquatic Nuisance Species Management Plan Steering Committee to revise the Plan for federal approval, and afterwards identify next steps for Plan implementation.   This state plan for coordinated management, research, and outreach of aquatic nuisance species, once finalized and federally approved, will make North Carolina eligible for federal funding to support the plan’s implementation.   Improved coordination and collaboration across state agencies will leverage limited resources available for invasive species management in North Carolina.   APNEP and the NC Division of Water Resources recently applied for and received a small  grant to support the final development of the plan.   Learn more.

North Carolina - Virginia Memorandum of Understanding (2020)

APNEP facilitated a renewed Memorandum of Understanding (MOU) between six environmental and natural resources agencies from North Carolina and Virginia.  The MOU, released in September 2020, builds upon the MOU signed in 2017 and reaffirms the agencies’ commitments to foster interstate collaboration within the shared waterways of the Albemarle-Pamlico region.   The MOU required a report on coordination, data-sharing, and assessment of interstate initiatives, which was circulated to the agency designees in summer 2021.   The designees agreed upon climate resilience as an overarching theme for MOU implementation, with an initial focus on working together in the Chowan River Basin.   A final recommendation regarding interstate joint-management strategies is pending coordination with the new Virginia administration.   APNEP staff continue to actively work with partners and through project initiatives described elsewhere in this report including the AP Federal Partnership, Currituck Sound Coalition, Tribal Coastal Resilience, and RISE implementation including the Chowan/Albemarle Sound Algal Bloom project to identify implementation opportunities.   Learn more.

Currituck Sound Coalition

This initiative is being led by Audubon North Carolina and is a coalition of many of APNEP’s partner organizations.  The idea behind the formation of the coalition is to increase collaboration and coordination on nature-based strategies that provide multiple benefits - flood risk reduction, storm protection, improved water quality, habitat, recreational opportunities, cultural heritage, etc. - for communities and wildlife in and around the Currituck Sound watershed.   Together the coalition can effectively inform planning, advance policy, and lead on-the-ground projects that demonstrate the capacity of nature-based solutions to address the most pressing coastal challenges in northeastern North Carolina.   APNEP staff participate on the Coalition’s Wetlands Working Group, which released a Marsh Conservation Plan in 2021.   APNEP staff continued working with Coalition members to develop strategies for outreach with Virginia partners, helped establish connections to Virginia partners for a meeting held August 2022.   Learn more.

Scuppernong Regional Water Management Study

At the request of the NC Division of Parks and Recreation, APNEP has been leading development of the Scuppernong Regional Water Management Study since 2018, serving as a neutral, science-based convenor of a diverse group of stakeholders and local communities to address flooding and water management issues on the northern Albemarle-Pamlico peninsula surrounding Pettigrew State Park (Lake Phelps), Pocosin Lakes National Wildlife Refuge, the Scuppernong River, and Buckridge Coastal Reserve.  After multiple years of delays due to contracting and capacity issues, APNEP made significant progress during the past year, working closely with the Albemarle Commission to secure funding and a technical subcontractor for a hydrologic study.

A planning grant from the NC Department of Environmental Quality, Water Resources Development Grant Program was awarded to the Albemarle Commission, the Regional Council of Government in February 2023 for an engineering/feasibility study.  APNEP led efforts to secure match from grant partners including the NC Division of Parks and Recreation, NC Division of Soil and Water Conservation, U.S.  Fish and Wildlife Service, and Washington and Tyrrell Counties.  APNEP also partnered with the NC Coastal Reserve, NC Sea Grant, and The Nature Conservancy and was awarded a NOAA Digital Coast Connects grant in November 2022 from the National Estuarine Research Reserve Association to develop a collaborative engagement strategy to ensure equitable community engagement and input from regional stakeholders to inform the study.  The team has convened a Steering Committee to guide both study and strategy development, and the technical contractor, Kris Bass Engineering has initiated Phase I of the Study.  The outcomes will be utilized to build a comprehensive regional plan to address water management issues on both privately and publicly owned land.

Interagency collaborative on harmful algal blooms in the Chowan River and Albemarle Sound

North Carolina and Virginia waters in the Roanoke, Chowan, and Pasquotank River Basins drain into the Albemarle Sound.   It is for this reason six environmental and natural resources agencies from North Carolina and Virginia signed a Memorandum of Understanding (MOU) highlighting commitments to fostering interstate collaboration within the shared waterways of the Albemarle-Pamlico region.   In recent years, harmful algal blooms (HABs) in the Albemarle Sound and Chowan River have become more frequent and more widespread.   In 2023, APNEP co-led the reconvening of a collaborative effort alongside N.C.  Office of Recovery and Resilience, Sea Grant of North Carolina, Albemarle Regional Health Services, and Chowan-Edenton Environmental Group to assemble working group that hosts stakeholder and community workshops to synthesize up and coming research, identify knowledge gaps, and listen to community needs and concerns.   Assembling a group of broad perspectives and needs has led to the identification of next steps for improving conditions and alleviating the negative consequences of HAB events on people, wildlife, and the health of our estuarine waters.

Albemarle-Pamlico Federal Partnership

APNEP has been participating in the Albemarle-Pamlico Federal Partnership initiated by the USFWS in 2022.  This effort is geared towards increasing regional coordination amongst federally funded partners to promote national attention towards the Albemarle-Pamlico region; while also seeking to leverage and maximize the benefits of the significant federal investments being directed towards the region through BIL, IRA, ARPA, and others.  Based on initial conversations staff anticipate opportunities through this effort to guide project planning, prioritization, and implementation.   As part of this regional coordination and with support and encouragement from the NC Governor’s office, APNEP partnered with the USFWS and the NC Office of Recovery and Resilience and has submitted two grant applications in response to national federal funding opportunities to strengthen interagency collaboration and increase community engagement in regional resilience planning efforts that can also bolster efforts to protect and restore natural and working lands.  These included APNEP as the applicant in cooperation with NCDEQ, through the National Fish and Wildlife Foundation America the Beautiful Challenge in late 2022 and in summer 2023, NCORR applied to the NOAA CCRC in partnership with APNEP and USFWS and is currently awaiting a response regarding a full proposal.  Future efforts will be reported as part of the BIL workplan.

Sentinel Landscapes

APNEP has been participating in the Eastern North Carolina Sentinel Landscapes Partnership since its inception in 2016.   ENCSL is an innovative partnership focused on collaboration and coordination between farmers and foresters, conservationists, and military installations to provide mutual benefits to protect the state’s two largest economic sectors: Agriculture and Defense.   This regional initiative works to preserve agricultural lands, protect military bases from encroachment, contribute to national defense readiness, and restore and protect wildlife habitat in 33 eastern counties.   Of these, 24 counties are in the Albemarle Pamlico watershed.   The Sentinel Landscape designation is a new opportunity to increase collaboration among a diverse group of partners in North Carolina to advance conservation efforts.   A coastal coordinator was hired by the NC Coastal Federation in 2021.   Staff will continue to seek opportunities to collaborate on regional projects as part of this initiative.

South Atlantic Salt Marsh Initiative’s (SASMI)

APNEP was invited to review the South Atlantic Salt Marsh Initiative’s (SASMI) draft regional conservation plan and attend a virtual meeting for North Carolina state agency representatives in December 2022.   The South Atlantic coast is home to an expansive network of salt marsh and tidal creeks stretching over one million acres.   Salt marshes are the ecological guardians of our coast, and this habitat is facing increasing pressures from rising seas and encroachment.   SASMI is a voluntary, collaborative, and non-regulatory effort that is bringing together diverse partners from North Carolina, South Carolina, Georgia, Florida and beyond to achieve landscape-scale conservation of one of the last vast areas of salt marsh in the United States.   SASMI seeks to add value to ongoing efforts and create a framework and catalyst for cross-agency and organization collaboration supported by implementation at the state and local level by developing a regional conservation plan.   For your reference, attached is an overview of SASMI, including a map highlighting the range of current salt marsh included within the initiative.   Staff will continue to track this initiative to identify opportunities for collaboration given that wetlands have been identified as a focus area under the new CCMP.

# Core Partnership Entities

## Host

The main APNEP office is located within the NC-DEQ Office of the Secretary in Raleigh with additional personnel in Washington, North Carolina.   Staff from the Virginia Department of Conservation and Recreation Natural Heritage Program assist with implementation support for the VA-NC Memorandum of Understanding.

## Management Conference

Leadership Council

The Leadership Council is the main advisory body for APNEP and the Management Conference.   It was established by NC Governor’s Executive Order #250 to advise, guide, evaluate and support the CCMP implementation process, advance the CCMP and its management actions, and to ensure the highest level of collaboration, coordination and cooperation among state and federal agencies, local governments, the public and various interest groups.   The Leadership Council consults with the advisory committees and the APNEP Office for recommendations pertaining to implementation of CCMP actions at the regional and local levels, and the coordination and development of research and monitoring priorities.   A major responsibility of the Leadership Council is to maintain the relevance of the CCMP and to make recommendations to address emerging issues that may affect the significant natural resources of the Albemarle-Pamlico estuarine system.   The Leadership Council, in cooperation with the APNEP Office, develops an annual report, budget and work plan.

Science and Technical Advisory Committee

The Science and Technical Advisory Committee was established in 2004 to provide independent advice to the Leadership Council and the Citizen Advisory Committee on scientific and technical issues, including ecosystem assessment and monitoring, in support of CCMP implementation.

Citizen Advisory Committee

The Citizen Advisory Committee was established in 2023 to work with the Leadership Council, STAC, and staff on CCMP implementation (and meaningful community engagement activities.   Committee members shall serve as liaisons to citizens, agencies, tribes, and relevant parties regarding environmental and natural resource management relevant to CCMP implementation.   The Committee works to engage diverse communities and populations in its decisions and represent diverse perspectives within the Management Conference.

Action Teams

APNEP has established several Action Teams focused on implementing CCMP objectives and actions.   Action Teams are responsible for developing the outputs associated with each action deemed necessary to achieve desired ecosystem outcomes.   Action Team membership is open to any interested party.    The active Action Teams receiving staff facilitation priority are   who most closely align with the focus areas as directed by the Leadership Council.

Monitoring and Assessment Teams

Two of the four phases of APNEP's adaptive management cycle, “Monitoring” and “Assessment”, help ensure that stakeholders have regular, reliable decision support as to whether CCMP outcomes and actions are being achieved.   To leverage program capacity and promote partner collaboration when implementing these two crucial phases, APNEP established in 2008-2009 six resource Monitoring and Assessment Teams (MATs) whose missions each addressed a major sub-system of the Albemarle-Pamlico regional ecosystem.   For FY22-23, the MATs receiving staff facilitation priority will be those who most closely align with the further development of the monitoring plan and the focus areas (SAV, Water Quality, Wetlands, & Resilience) as directed by the Leadership Council.

## Partnerships

In general, APNEP is considered a boundary organization, or an organization that facilitates collaboration and information flow between diverse research disciplines and between the research and public policy community.   As such, APNEP engages its partnering organizations and the public to improve awareness and understanding of environmental issues facing the Albemarle-Pamlico region.   The various methods of APNEP engagement are discussed in greater detail in the APNEP Engagement Strategy.

Much of this coordination occurs through relationships built via our partner network, independent of whether partners are participating on an APNEP team.   APNEP is tracking issues of interest to the Partnership and providing support where feasible, such as Chowan algal blooms, impacts to communities due to flooding and sea level rise, and other issues.   Engagement associated with these issues has led to letters of support for partners applying for grants, formal comments through the Leadership Council, technical advice and support to agency management, funding and logistical assistance, and hosting workshops to convene technical experts.

APNEP staff also regularly participate in external workgroups and committees to expand our reach, facilitate regional collaboration, and reciprocate volunteer involvement.   Where possible, APNEP seeks to prioritize projects that align with the complimentary missions of these external workgroups.   Staff also actively seek opportunities to integrate external workgroup projects with APNEP Action Team and Monitoring and Assessment Team projects.

# Partnership Activities & Projects 2022-2023

This year-end report provides an overview of the status of APNEP’s projects and activities under Cooperative Agreement CE-0D20614.  Ongoing projects are those that began during or before the last fiscal year, and which APNEP expects to continue through the current fiscal year.

Diversity, Equity, and Inclusion Efforts

Objectives: Engage regional experts, communities, and stakeholders that are representative of the broader populations within our programmatic boundaries to guide decision-making, implementation of the CCMP and the Partnership’s mission.

Description: APNEP affirmed its diversity, equity, and inclusion statement in 2020, which included commitments to engage diverse individuals, communities, and populations in the organization’s decisions, and actively diversify the perspectives represented within all of Partnership’s management conference and citizen advisory groups.   Certainly, there is much progress that can be made in the coming year, however, APNEP is committed to making DEI a priority and report annually on actions taken to enact these commitments in  future Annual Work Plans.   These reports within the work plan are intended to develop broader efforts that will take much time, and thoughtful engagement and listening to the broader community and partners alike to make significant progress increasingly more successful.   APNEP’s DEI statement and equity strategy developed for the BIL workplan identify a baseline effort that will consistently evolve over the short and long term.    .

Progress to Date:

- In 2023, APNEP developed a draft Equity Strategy that details how we will contribute to the national program-wide goal that a minimum of 40% of the investments from BIL funding are of benefit to disadvantaged communities.   We anticipate more detailed tracking, reporting, and planning associated with our DEI statement in BIL reporting and workplans in the future.   The plan is currently under review by the EPA.

- APNEP continues to partner with representatives from Tribal coastal plain communities, universities, and agencies through the Tribal Coastal Resilience Connections project described elsewhere.   The project was initiated using supplemental funds from EPA designated for work with underserved communities on CCMP actions in NEP watersheds.

- APNEP and partners received funding from NOAA and NERRA to conduct equitable, inclusive community engagement in marginalized communities that are vulnerable to climate impacts. The funding is being utilized to develop an Engagement Strategy to support the Scuppernong Water Management Study described elsewhere.

- STAC leadership in Spring 2021 formed an ad-hoc subcommittee to promote DEI opportunities within the science & technology community.   A subcommittee representative briefed the greater STAC during their June 2021 meeting on a draft proposal outline to conduct an exploratory spatial analysis to investigate relations between indicators of human well-being and ecosystem health among disadvantaged communities within the APNEP Region.

- Staff continually seek opportunities to assist communities that lack the capacity and resources to deal with environmental issues, particularly in rural areas in eastern NC.

- Staff received numerous trainings on diversity and bias from NC-DEQ Human Resources.

- APNEP’s Summer 2021 intern Abby McNaughton developed a document entitled Recommendations for Incorporating Diversity, Equity, Inclusion, and Justice in APNEP Communications & Outreach.   She interviewed APNEP staff and partners including the NC Office of Environmental Education and Public Affairs which assists the NC-DEQ Diversity and Inclusion committee and conducted online research.   Her recommendations included starting with social media and grants.   She assisted with diversifying outreach and targeting new audiences for the 2021 Engagement & Stewardship RFP which was released during her tenure.   APNEP staff have begun implementing other recommendations including updating website content and will be considering them during the 2023 CCMP update and implementation of the Equity Strategy and BIL workplan.   Staff will include the document in the next update to its Engagement Strategy.

- APNEP’s Summer 2023 Intern, Ezekiel Snyder, created a database of relevant demographic and environmental spatial data for expanding the Partnership’s ability to identify and track communities and regions in our management boundary most likely under-resourced and overburdened by environmental stressors and hazards.   Spatial data and resources will offer APNEP informed knowledge of how particular areas may fit programmatic focus areas and the benefits ecological resilience could provide.   Ezekiel also developed original content and plans for educating partners and broader public on BIL resources.

- Currently working to incorporate diversity, equity, and broad community inclusion efforts as necessary ecosystem outcomes with associated objectives and actions into the update of the CCMP.

- Seek partnerships that are actively doing DEI focused work with communities in the region where APNEP can support or lead environmental justice focused work and connect community partners with additional resources and support.   For example, APNEP can be a liaison for existing and developing partnerships to pursue relationships with the newly formed EPA Environmental Justice Thriving Communities Technical Assistance Center for Region 4 located at RTI in Research Triangle Park, NC and local HBCU host North Carolina Central University.

- Developing targeted strategies for social media consistent with the outreach and engagement strategy.

CCMP Update

Objectives:  To update the APNEP CCMP to reflect current priorities of the Management Conference and resource issues in the region.

Description:  APNEP is currently in the process of updating its CCMP, a process that initially began in February 2017 with a joint Leadership Council and STAC meeting to discuss implementation progress, subsequent meetings with Leadership Council members and partners that participated in development of the current CCMP and APNEP’s transition to EBM, and briefings for staff that were involved in the factor analysis, Management Conference meetings, and public workshops that informed CCMP development.   In meetings in 2020, the Leadership Council developed a set of focus areas for the program when updating the CCMP.   Staff and the Leadership Council were initially considering an Addendum to the current CCMP until early 2022.   However, through discussions with EPA region and headquarters staff regarding consistency with current guidelines, and after consideration that a new Executive Order had been established, decided that an updated / revised version was more appropriate.   Upon receiving approval of extending the update/revision process in to 2023 by EPA Region IV (Sept 2022), the staff and the Leadership Council approached the process in earnest and following the recommendations for CCMP updates/revisions provided by the 2021-2024 EPA NEP Funding Guidance.

Undesignated CCMP Implementation Projects

(An ongoing undesignated category with new projects approved by Management Conference)

Objectives: Targeted CCMP Implementation Projects.

Description: APNEP staff and Leadership Council will work with the Advisory Committees, associated Teams, and partners to identify projects that need financial support or administrative support from APNEP for CCMP implementation.   A group composed of the Leadership Council, the Citizen Advisory Committee and the Science and Technical Advisory Committee will evaluate requests and administer the funding for priority projects and activities that exceed $10,000.   Project examples include Ecological Flows Phase III, Tribal Resilience, SAV Mapping, Wetland Mapping, Living Shorelines, or other projects that align with Partnership priorities and CCMP implementation.

As CCMP implementation refocuses with a renewed 2022 Executive Order #250, 2023 CCMP Update, 2017 & 2020 Interstate MOUs with Virginia, along with new opportunities through development of the 2023 Five-Year Bipartisan Infrastructure Law Workplan and associated Equity Strategy, APNEP will continue to develop and implement collaborative solutions that address regional needs and inform project development.

Joint Graduate Fellowship in Estuarine Research

Objectives: To foster interest in research related to CCMP goals; obtain research that can be used to inform APNEP and regional partner efforts to protect and restore ecosystem processes.

Description: APNEP and the NC Sea Grant (NCSG) College Program have supported a Joint Graduate Fellowship since 2015 (first awarded project began in 2016).   The fellowship provides funding for a graduate student based in North Carolina to conduct applied research within the North Carolina portion of the APNEP management boundary.   Fellows must conduct research that addresses focus areas identified in the CCMP and the NCSG Strategic Plan.   Learn more

Progress to Date:

- 2019: In January 2019, fellow Erin Voigt (NC State University) began studying how native and non-native invasive marsh species and wave exposure affect shoreline erosion and the availability of nursery habitat in Currituck, Albemarle, and Pamlico Sounds.

- 2020: In January 2020, fellow Haley Plaas (UNC-Chapel Hill) began studying cyanobacteria toxins in the Chowan River and Albemarle Sound.

- 2021: In January 2021, fellow Stacy Trackenberg (East Carolina University) began studying how restored seagrass beds in coastal North Carolina are functioning as habitat for faunal communities across varying depths.

- 2022: In January 2022, fellow Joshua Himmelstein (UNC-Chapel Hill) began studying sediment delivery in North Carolina saltmarshes using low-cost, open-source sensors.

- 2023: In January 2023, fellow Yasamin Sharifi (UNC-Chapel Hill) began studying the sedimentology of North Carolina’s seagrass beds to better understand carbon storage and sequestration.

- 2024: An announcement / call for applications for the 2024 fellowship opportunity was released in mid-September 2023 with an October 30th deadline for proposals.

Coastal Plain Ecological Flows Evaluation: Pilot Project (Phase II)

Objectives:  Complete data compilation, field studies, and analysis needed to address data gaps in the coastal plain to identify surface flows needed to protect the ecological integrity of biota in coastal streams.   Develop recommendations for the NC Division of Water Resources to inform development of ecological flows for the coastal plain.

Description: APNEP has led an Ecological Flows Action Team since 2015 at the request of partners that participated in the NC Ecological Flows Science Advisory Board (EFSAB) to address data gaps and needs identified by members of EFSAB’s Coastal Ecological Flows Working Group.   The EFSAB was established in response to 2010 legislation directing the former NC Department of Environment and Natural Resources (now NC DEQ) to develop hydrologic models for each river basin in North Carolina and determine the flows needed to maintain ecological integrity in surface waters.   Learn more.

Progress to Date:

APNEP provided funds to team co-lead Dr. Mike O’Driscoll and colleagues at ECU to conduct the Phase I study, Existing Data for Evaluating Coastal Plain Ecological Flows in the Albemarle-Pamlico Estuary Region, completed in 2018.  The team met regularly throughout 2019-2020, focusing on addressing the recommendations in the Phase I report and developing a proposal for a Phase II Study to conduct pilot studies in selected watersheds and develop an evaluation process to inform development of ecological flows in the coastal plain.   APNEP contracted with ECU to conduct work on the Phase II pilot study which began in spring 2021.

In 2021-2022, the ECU team conducted hydrological/water quality data collection along the Trent River, performed initial data analysis, and engaged with community stakeholders to help develop ecological flow guidance for the Trent River system and evaluate approaches to facilitate applying this guidance to similar coastal watersheds in the Albemarle-Pamlico Estuary system.   ECU met with the Ecological Flows Action Team to brief them on project progress and solicit input on sampling locations in July 2021 and April 2022.

In 2022-23, the ECU team conducted a second year of sampling and considered expanding into the Tar-Pamlico basin, leveraging funds from another ECU project funded by NSF.   The ECU team completed the Phase II Pilot and is developing a report documenting the available data, noticeable data gaps, data collection sites, synthesis of data, literature review, and stakeholder perspectives.   The report will address the framework for coastal ecological flows (NCEFSAB 2013) and will include:

  - Recommendations to NC DWR and APNEP regarding policy development and the establishment of ecological flow regulations in the Trent River watershed and document process.

  - Evaluation process that can be transferred to other basins.

  - Recommendations for further research, monitoring to fill data gaps if needed.

  - A spreadsheet with water quality, geomorphological, meteorological, ecological, flow alteration, water use, and flow data points.

  - A map documenting locations of field data collection sites

ECU completed the Phase II pilot and submitted the Phase II report in May 2023.    APNEP staff convened the Ecological Flows team on August 28, 2023, to discuss the results of the Phase II pilot and next steps including mechanisms to deliver the recommendations and evaluation process to NCDWR.   APNEP will consider project expansion using BIL funds.

Calibration of a bio-optical model for low-salinity SAV

Objectives:

- In collaboration with NC-DWR and the University of North Carolina Institute of Marine Sciences (UNC-IMS), collect necessary paired chlorophyll-a, colored dissolved organic matter (CDOM), and PAR data from select NC Ambient Monitoring System (AMS) stations in Chowan River, Albemarle Sound, Pamlico River, and Neuse River.

- Calibrate a bio-optical model for low-salinity SAV in APES using the data from Objective 1.

- Develop scientifically defensible chlorophyll-a standards for protection of low-salinity SAV.

Description: To set SAV protection and restoration goals for estuarine system and make the connection to needed nutrient and sediment load reductions, quantitative linkages between chlorophyll-a concentrations and SAV light requirements are needed.   APNEP previously contracted with UNC-IMS to conduct this analysis for both high- and low-salinity SAV.   While the bio-optical model performed well for APES high-salinity waters where it was originally developed, further calibration is needed to utilize the model for low-salinity SAV.   Extensive compilation and review of available water quality data revealed limited measurements of the critical parameters CDOM and PAR in low-salinity waters that are necessary for further calibration of the bio-optical model.   This project will collect these data, calibrate the model, and develop recommendations for scientifically defensible chlorophyll-a standards that are protective of SAV for low-salinity zones.   These findings, in association with the findings for high-salinity SAV, will help guide the development of water quality management strategies for the protection of SAV, particularly through the CHPP and NCDP.

Progress to Date:

- 2021: APNEP met several times with NC-DWR and Dr. Nathan Hall of UNC IMS regarding collaboration on this project, developing a workplan, and formalizing the roles and responsibilities of APNEP, NC-DWR, and UNC-IMS relative to specific tasks needed to complete the project.   In May 2021, data collection began.

- 2022: Data collection continued through October 2022 to capture the full seasonal dynamics of the water clarity metrics of interest.

- 2023: Data collection, QA/QC, and summaries are complete.  Model calibration was successful, allowing it to be utilized reliably for low-salinity waters.   The contract ended September 30, 2023 and a final report is expected soon.

Fill Data Gaps on Optical Water Quality Constituents in Currituck Sound

Objectives:

- Post-calibrate continuously monitored CDOM and chlorophyll a fluorescence dataset collected by the U.S.  Army Corps of Engineers Field Research Facility (USACE-FRF) and East Carolina University Coastal Studies Institute (ECU-CSI) to produce a high temporal resolution and spatially expansive dataset of the optically active constituents in the appropriate units necessary for modeling KdPAR in Currituck Sound.

- Measure the absorbance and scattering spectra of the dissolved and particulate fractions of Currituck Sound waters to contribute data for recalibration of the bio-optical model for low-salinity SAV habitats.

- Data products from accomplishment of Objectives 1 and 2 will be utilized for the ongoing project funded by APNEP to recalibrate the bio-optical model and develop scientifically defensible thresholds for both chlorophyll a and turbidity in low-salinity SAV habitats.

Description:  Currituck Sound historically hosted expansive low-salinity SAV that provided critical habitats for fish and forage for migratory waterfowl.   Since the 1960’s, reductions in water clarity due to non-point source nutrient and sediment pollution have caused significant declines in SAV coverage but the remaining SAV of Currituck Sound still constitute an important fraction of North Carolina’s low-salinity SAV habitats.   Understanding the causes of light attenuation for SAV in Currituck Sound is important for developing strategies to restore SAV coverage but this goal is hampered by a general lack of useable data on the optical water quality constituents that drive light attenuation.   Additionally, the bio-optical model that is being used to develop water quality thresholds for protecting SAV within APES does not currently perform well in low-salinity SAV waters like Currituck Sound and requires recalibration for low-salinity estuarine waters (see previous project).   The USACE-FRF in Duck, NC and the ECU-CSI deployed continuous monitoring instrumentation to produce an extensive dataset of these water quality parameters with turbidity as NTU but both CDOM and chlorophyll a were measured in arbitrary fluorescent units (AFU) and are currently unusable for quantifying light attenuation and defining thresholds for protecting SAV.   USACE-FRF collected high temporal resolution (15-minute), turbidity (NTU), CDOM (AFU), chlorophyll a (AFU), and diffuse attenuation of photosynthetically active radiation (KdPAR) datasets at five research platforms in Currituck Sound from 2016 to 2018.   Additionally, from 2018 to 2019, ECU-CSI and USACE-FRF partnered to deploy two instrumented benthic landers that measured these parameters in the same units.

Progress to Date: This contract ended on September 30, 2023. A final report in conjunction with the Calibration of a bio-optical model for low-salinity SAV project is expected soon.

Water Quality Data Reporting Tool

This project expanded and refined an interactive tool (wqReport) to automate the download, preparation, and summary of water quality data from actively maintained databases (e.g., National Water Quality Monitoring Council data portal) in support of reporting needs for both the U.S.  Fish and Wildlife Service (USFWS) and APNEP.   The tool provides options for regional (refuge, HUC-10, or HUC-8 scale) reporting for national and state water quality data relevant to National Wildlife Refuge (NWR) management and APNEP ecosystem assessment and CCMP implementation.   We anticipate this tool will significantly improve the capability of APNEP staff and partners to accurately and consistently assess and report on the status and trends of water quality indicators of ecosystem health for the Albemarle-Pamlico estuarine system.   Furthermore, this tool was developed with the flexibility needed to permit future modifications (e.g., new parameters, benchmarks, or data sources) as necessary to support APNEP’s monitoring and assessment initiatives over the long-term.

Most of this project was funded by USFWS through an interagency agreement with the U.S.  Geological Survey who performed the work needed to expand and streamline the R coding.   In collaboration with USFWS on this project, APNEP funded the work of a regional water quality expert, Dr. Nathan Hall at the University of North Carolina at Chapel Hill’s Institute of Marine Sciences to significantly expand the tool’s list of parameters with associated benchmarks to include indicators and metrics approved by the APNEP STAC for the monitoring and assessment of water resources in the Albemarle-Pamlico estuarine system.   Additionally, Dr. Hall also worked with the USGS coders to refine data analysis and graphical and textual display functionalities of the tool.   More information about the wqReport R package can be found here.

Progress to Date:

The APNEP portion of this project is complete.   Since completion of the project, USFWS has USGS on contract through summer 2024 to address bugs in the tool that arise from more people (particularly refuge biologists) using the tool and reporting issues.   So far, the issues have all been minor and most fixes are really addressing processing efficiency of the R script rather major glitches with the functionality of the tool itself.

NC Aquatic Nuisance Species Management Plan Development

Objectives: To update a strategic plan for coordinated management, research, and outreach on aquatic nuisance species in North Carolina; to garner renewed commitment from lead state agencies for the plan’s implementation; to submit the plan to the NC Governor’s Office for consideration; to acquire approval from the federal Aquatic Nuisance Species Task Force.

Description: The NC Aquatic Nuisance Species Management Plan (NC-ANSMP) is a collaborative, multiagency plan to improve the state’s ability to address aquatic invasive/nuisance species issues.   Although the original plan was adopted in 2015 by the state’s three lead regulatory agencies on invasive species, there has been no implementation to date.   Furthermore, North Carolina never submitted the plan for federal approval to become eligible for external funding under the Aquatic Nuisance Species Prevention and Control Act (1990).   Given the state’s limited resources directed towards invasive species management, federal funding is critical to the successful implementation of the NC-ANSMP.   In support of the CCMP, APNEP staff and NC-DWR staff are co-leading a revision process of the NC-ANSMP by the plan’s Steering Committee with the end goals of renewing commitments for collaboration from state agencies and making North Carolina eligible to receive federal funding for invasive species management.

Progress to Date:

APNEP staff provided feedback on the original NC-ANSMP adopted in 2015 and have been co-facilitating, along with NCDWR, an update of the Plan through the NC-ANSMP Steering Committee in 2018-2022.

APNEP staff continues to co-facilitate the coordination of revisions to the NC-ANSMP in 2023-2024, with the goal of having the NC Governor’s Office submit the revised Plan to the federal Aquatic Nuisance Species Task Force by late 2024.   From there, APNEP staff will continue to work with the Plan’s Steering Committee towards implementing the NC-ANSMP in support of shared CCMP priorities.   APNEP and the NC-DWR have recently been awarded a grant to support the final development of the plan.

NC Coastal Habitat Protection Plan Implementation Support

Objectives: To coordinate across North Carolina state agencies to improve conservation and restoration of coastal habitats, and to raise awareness about the importance of these habitats for North Carolina fisheries.

Description: The NC Coastal Habitat Protection Plan (CHPP), adopted by the Coastal Resources, Environmental Management, and Marine Fisheries Commissions, has seen routine development since its implementation began in 2004.   The CHPP has assisted in creating an opportunity for agencies and commissions within NC-DEQ to work together on issues specific to fish habitat.   While differences in scope, geography and mission exist, implementation of the CCMP and the CHPP are complimentary and APNEP staff ensure that both plans are implemented in a coordinated and integrated fashion.  By statute, the CHPP must be reviewed and updated if needed every five years.   The CHPP was last revised in 2016 and adopted by all three management commissions.   An amendment to the 2016 CHPP began in 2020 and was adopted by the three commissions in November 2021.

Progress to Date:

- APNEP’s projects and initiatives related to SAV monitoring and assessment are strongly tied to CHPP implementation.   See SAV Monitoring and Assessment project description for more information.

- APNEP staff participate in efforts and initiatives to support CHPP implementation including the NC Oyster Blueprint and the Living Shorelines Action Team.   Past APNEP efforts in support of CHPP implementation have included:

  - Funding economic studies that have assisted in generating financial support from the NC General Assembly

  - Long-term efforts to facilitate the use and construction of living shorelines including education and outreach initiatives which have led to streamlined permitting processes and increased demand.

- APNEP staff were involved in the development of the 2021 CHPP Amendment, Issue Papers, and workshops throughout 2020-2021.   The draft CHPP update was released for agency and public review in the summer of 2021 and was adopted by the three commissions in late November of 2021.

- APNEP staff were involved in a series of webinars to create public outreach for the CHPP Amendment and to receive public comment on the amendment in 2021.   APNEP also assisted with social media outreach to raise awareness about the CHPP and solicit public comment.

- APNEP staff participated in the Water Quality Summit in Fall 2022 (hosted by the NC Coastal Federation)

- An outcome of the Water Quality Summit was the formation of the Public-Private Partnership recommended in the 2021 CHPP Amendment.   The partnership has formed and is operating under the name SECCHI - Stakeholder Engagement for Collaborative Coastal Habitats Initiative.   The first initiative of this group was the authoring of a Water Quality Resolution seeking additional funds from the General Assembly for Best Management Practices (BMPs).  These BMPs will focus on voluntary actions which will improve water quality.  The resolution has been endorsed unanimously by the three regulatory commissions with CHPP oversight.  Several NGOs and the NC Soil and Water Conservation Commission have also been in support of the resolution.

- APNEP continues to coordinate through the CHPP NCDEQ team to further develop and develop strategies to share the outreach materials and fact sheets created through the Wetlands Watch Natural and Nature Based Features project described elsewhere to support implementation of the CHPP outreach plan.

- In conjunction with the meeting of the EMC in September, a field trip was held to give the members of the EMC and the other two regulatory commissions a firsthand view of research being done in and around Beaufort and Morehead City.   Boat tours were organized and researchers, agency staff and APNEP staff provided firsthand knowledge of what the commissioners were seeing with regards to SLR and resiliency through the work of the researchers.

APNEP Monitoring and Assessment Teams Facilitation

Objectives: Facilitate interagency and inter-organization communication related to priority issues in the Albemarle-Pamlico region, improve cooperation and develop collaborative initiatives that accomplish shared goals and development of APNEP’s monitoring plans and assessment deliverables.

Description: APNEP’s initiatives are guided by input from a diverse group of regional partners and stakeholders.  	In 2017, APNEP re-convened seven Monitoring and Assessment Teams (MATs) to assist in developing (1) integrated monitoring strategies that collectively describe priorities among scientists, managers, policy makers, and citizens on how ecological monitoring should be targeted to best support APNEP indicator tracking of CCMP ecosystem outcomes, and (2) assessment deliverables in the form of metric reports, indicator reports, and ecosystem assessments; based on the higher-quality monitoring data available and targeted to technically-inclined stakeholders.

While the MATs receiving staff facilitation priority will continue to be those who most closely align with the 2020 focus areas (SAV, Water Quality, Wetlands, Oysters, and Resilience) as directed by the Leadership Council, an effort to reactivate those MATs who have been inactive since 2020 will occur, all for the further development of integrated monitoring strategies.

Building Climate Resilience Capacity in Tribal Communities

Objectives: Support tribal communities in the Albemarle-Pamlico region with considering climate risk and resilience into tribal planning and community engagement processes.

Description: APNEP utilized supplemental Section 320 funding from the EPA and worked with representatives from tribal communities in the Albemarle-Pamlico region and the coastal plain of Virginia and NC to develop a strategy for incorporating resilience into tribal planning and community engagement processes.   The proposal seeks to build capacity for tribal communities to actively engage in federal, state, regional, and local planning efforts that impact Indigenous people, recognizing considerations and perspectives that are unique to tribal communities.  APNEP continued support for the project using 320 funds and is expanding future phases uses BIL funds.

Progress to Date: APNEP continues to work with the Tribal Coastal Resilience Connections Team and Program Director hired to serve as a liaison to Tribal communities in the AP region in Virginia and North Carolina and throughout the Coastal Plain to develop more detailed recommendations for future iterations of the BIL workplan.  The newly formed CAC, which will closely guide implementation of the BIL workplan and equity strategy, also includes a representative from the NC Commission of Indian Affairs.  APNEP is considering project expansion using BIL funds.

In 2022, the team finalized the Phase I Report, which will be released after the NCCIA and APNEP’s Leadership Council have been briefed Fall 2023. APNEP directly hired a part-time coordinator Summer 2023 to continue implementation of Phase 2 of the Tribal Coastal Resilience Connections project.   Phase II of the Tribal Resilience Project, initiated in 2022, narrows the scope and focus on engagement with Tribal communities in the shared waterways of the Albemarle-Pamlico region between Virginia and North Carolina (also supporting implementation of APNEP’s MOU), building upon a Climate Risk Analysis conducted by the Climate Service for the NCCIA in Phase I with the Nottoway Indian Tribe of Virginia and Meherrin Indian Nation. Phase 2 will focus on best practices for agency, university, and private “resilience practitioners” to engage with Tribal communities, targeted engagement with tribal communities in the shared waterways of the APNEP region between Virginia and North Carolina (also supporting implementation of APNEP’s MOU), and development of a Tribal Resilience Toolbox.

The toolbox will expand upon tools and framweworks identified in Phase 1 (Terrastories, GIS Storymapping, and WAMPUM) and utilize geospatial mapping platforms to collect water stories and present climate threats and vulnerabilities identified by Tribal communities in this region.   The team will utilize these efforts to build towards creating a Tribal Coastal Resilience toolbox, create interactive skill building workshops, and develop interactive maps to assist with future resilience planning.  The information will also provide a platform that can be utilized to educate agency staff on considerations, perspectives, and traditional ecological knowledge unique to native communities.  The toolbox will include the development of regional climate adaptation frameworks (modeled after the WAMPUN modeled developed for Federally recognized tribal nations in the northeast), and geospatial mapping platforms to collect water stories and share climate threats and vulnerabilities identified by local communities.  Many federal funding opportunities have been geared towards development of similar resources, but are only available to federally recognized tribes. APNEP can help fill gaps by supporting the tribes in our region, most of which are state-recognized or self-identifying tribal communities.

Based on preliminary coordination for this phase, it has been recognized that more work is needed to assess community readiness to engage in these more technical discussions surrounding climate resilience.   Community projects have been identified as a mechanism for engaging tribal communities to build trust and assess community readiness to engage in more detailed conversations about climate risk and vulnerability and participation in planning and adaptation processes.   Activities could include, but are not limited to planting trees, building rain gardens, river cleanups and increased access to ancestral lands and waterways, protecting cultural assets and traditional ecological knowledge, building food security and sustainability, and projects to alleviate flooding.

A final report for Phase I of the project described below was completed May 2022 and was presented to the Leadership Council October 2023. APNEP provided 320 funding to continue Phase II of the project to hire a part time (15 hours/week) temporary position to maintain relationships and oversee coordination, initiated spring 2022. A synopsis is included below but has included expansion of this project in its BIL Long-Term Strategy  and anticipates more detailed information in workplans and reporting for BIL funding in the future.

Background:  Through extensive coordination with tribal representatives, community leaders, and organizations including the NC Office of Recovery and Resilience, APNEP developed a project proposal which was approved by the Leadership Council in fall 2019 and the NC Commission of Indian Affairs (NCCIA) in March 2020.   APNEP contracted with the NCCIA and through North Carolina State University (NCSU) in spring 2020.   Both partners were granted an extension in March 2021 through September 2021 due to COVID and lack of ability to conduct planned in-person engagement including workshops, Powwows, and community events.

APNEP worked closely with the NCCIA to hire a Tribal Resilience Program Director to coordinate the project.   Ms.  Beth Roach, Tribal Councilwoman with the Nottoway Indian Tribe of Virginia, formed the Tribal Coastal Resilience Connections team including Dr. Ryan Emanuel and graduate student Jocelyn Painter (both formerly NCSU, now with Duke University), the Virginia Coastal Policy Center, NCCIA, and APNEP.   Phase I included research on tribal climate adaptation plans, online experimentations with tribal engagement, field work, partnership and network development, and continued discussions on tribal engagement issues in Virginia and North Carolina.   The TCRC team continued its social media (#WaterStory) campaign launched 2020 on Indigenous People’s Day to share information about climate science, and resilience and adaptation planning.   This platform provided a way during Covid to engage virtually about climate issues of concern to Tribal communities, collect stories about Indigenous connections to the land and waterways of the coastal plain in Virginia and NC, and share resilience and adaptation work being conducted by Tribes.   Team members conducted outreach through presentations and panels at around fifteen events.   In addition to engaging with Tribal communities about climate resilience, the team is using success stories from coastal tribal communities in and adjacent to the Albemarle-Pamlico region as well as those throughout Turtle Island to build awareness around what is working well and could be.   A final report was finalized by the team in 2022 and is being shared with the NCCIA and other parties before distribution to the APNEP Management Conference and public.

APNEP participates as a team member and assists with the Facebook page, Tribal Coastal Resilience Connections, that was launched fall 2020.  APNEP organized and facilitated a panel discussion highlighting the team’s work at the May 2021 Carolinas Climate Resilience Conference.   Staff are working to ensure tribes are included in regional resilience planning efforts and will ensure that recommendations from the project are incorporated into reports and workplans that result from the Virginia/NC MOU.   APNEP has assisted in making numerous connections between Tribal representatives and resilience practitioners, notably resulting in direct engagement between NCORR and the NCCIA on the RISE planning effort and increased inclusion and outreach to Tribes by various state agencies and partners on other projects, and between the Nottoway Indian Tribe of Virginia and Virginia Chapter of The Nature Conservancy. An MOU between the Nottoway Tribe and TNC is being developed which outlines a partnership for co-management and stewardship of ancestral lands in the Chowan River Basin.  Several partners are working with Tribes outside of the APNEP region on projects such as the Waccamaw Siouan STEM Studio, Environmental Defense Fund developing a floodprint with the Coharie Tribe and NCSU,  and Carolina Wetlands working with the Lumbee Tribe, and staff coordinate for learning opportunities.

In addition, APNEP assisted Dr. Brittany Hunt, a postdoctoral researcher at Duke University in the Nicholas School of the Environment and a member of the Lumbee Tribe of North Carolina, with inviting representatives from various NCDEQ divisions to participate in a workshop on Indigenous Peoples in 2022.   This workshop was part of a series of trainings for environmental professionals in NC to learn about more Indigenous communities in the state and how to collaboratively work with tribes to achieve environmental justice.   During this session, they hosted a talking circle, which is an Indigenous practice of communication and sharing of knowledge.   During the talking circle, they asked a series of questions related to Indigenous knowledge in NC.   Recommendations and outcomes from the workshop will be published in a manuscript that the TCRC team can utilize in best practices development.

Event Participation and Sponsorships

Objectives: To support regional partners in reaching shared goals, to leverage resources and transfer knowledge/skills within the Albemarle-Pamlico region.

Description: APNEP supports regional outreach, networking, and knowledge/skill transfer events via sponsorship.   Sponsorship funding generally falls between $500-$2500 and helps to leverage resources to reach shared goals and promote partnership opportunities.   APNEP may participate in sponsored or non-sponsored events via tabling, environmental education activities, or logistical support.

Progress to Date:

- 2023 I Heart Estuaries (social media, February)

- APNEP staff served as a sponsor for the 2022 NC Sea Grant Conference and hosted a booth November 2022.

- NC Coastal Federation Water Quality Summit October 2022 with 115 participants.   Formation of a Public-Private Partnership was initiated.

- Chowan Edenton Environmental Group (CEEG): Celebration of Sound Waterways, September 2022.   APNEP was invited to host a booth and give a presentation at this event.

- APNEP was invited to participate in a funding forum hosted January 2023 by the Division of Coastal Management and NC Office of Recovery and Resilience for communities, local governments, and partners participating in RISE and the RCPP discussed elsewhere. APNEP staff served as a sponsor for the 2023 WRRI conference and hosted a booth.  Staff also assisted with judging the student poster competition.   Several partners gave talks on APNEP sponsored initiatives including:

  - Michelle Moorman, US Fish and Wildlife, wqReport: A Tool for Compiling and Visualizing Watershed Data

  - Haley E.  Plaas, UNC Chapel Hill, Harmful Cyanobacterial Aerosolization Dynamics in the Airshed of a Eutrophic Estuary

  - Michael O’Driscoll, East Carolina University, Tailoring Ecological Flow Guidance to Coastal Watersheds: Examples from the Trent River

- APNEP participated in the 2023 North Landing River & Albemarle Sound Estuarine Symposium held by the City of Virginia Beach and assisted with connections to North Carolina partners.

- APNEP participated in the Oyster Summit hosted by the NC Coastal Federation May 2023

- 2023 National Estuaries Week (social media)

- September 2023 Down East Resilience Network two-day community gathering (5-years post hurricane Florence) hosted by the Core Sound Waterfowl Museum on Harkers Island, NC.

Communications and Engagement

Objectives: Increase awareness of and access to APNEP and partner resources, increase knowledge and understanding of Albemarle-Pamlico region issues and promote environmental stewardship behaviors.   Develop and highlight targeted communications strategies and materials for specific initiatives such as SAV and incorporating DEI and environmental justice concentrations into social media efforts.

Description: APNEP produces a wide variety of communications materials to improve the Partnership’s ability to reach different audiences, including its partner organizations, local government, the public, and scientists and researchers.   APNEP accomplishes this through print and digital materials, including its website, social media platforms, blog, e-newsletter, and printed fact sheets and brochures.

Progress to Date:

In 2018, APNEP staff developed a new long-term Engagement Strategy for the Partnership, which presents a detailed vision for how APNEP plans to conduct its communications and outreach efforts going forward.   Overall capacity for these efforts has been reduced the past three years with the return of the Communications and Outreach Specialist to graduate school in 2020, and lack of a full-time person in the position, and lack of temporary support from April 2022-2023.   As of 2023, the position has been eliminated and duties absorbed by other staff.

- In March 2019, APNEP launched a new website with an updated look, feel and content.  The website was updated again in early 2021 to adjust to software changes.   This new website is mobile-friendly and designed to meet accessibility standards.

- Print communications materials were updated in 2020; printing has been on hold due to restrictions on in-person events due to COVID.

- A targeted communications strategy for SAV was developed in 2020-2021.

  - In February 2021, a high-salinity SAV extent metric report was released.

  - Summer intern Abby McNaughton created infographics (one for the public, one for

local governments) and a webpage to assist with communications regarding the SAV economic valuation report.

- APNEP has hosted a Science Communications and Outreach intern through the Department of Administration State of NC Internship since 2018.  Past interns have developed ArcGIS StoryMaps, GIS-based project maps for our website, analysis of communication and outreach strategies for aquatic invasive and nuisance species, strategies for SAV, and recommendations for Diversity, Equity, Justice, and Inclusion into the Partnership’s outreach activities.

- Update Engagement Strategy for the Partnership in-line with the planned CCMP amendment and DEI recommendations.

- An intern was hired for Summer 2023 to assist with communications and engagement materials and diversity-inclusion mapping efforts.

Watershed Engagement Projects:

In 2021, with input from its Engagement and Stewardship Action Team, APNEP initiated a request for proposal (RFP) process that will be utilized to fund targeted outreach and engagement initiatives moving forward.   An independent review committee of environmental education and outreach professionals selected the following projects through a competitive evaluation and ranking process: Following the River: An Exploration of the Virginia Southern Watersheds/Pasquotank River Basin and Shad in the Classroom.   Year 2 for both projects was completed in 2023 and completion of final reports is pending.   Current APNEP support for these projects will be completed in 2023 and funds posted to 2023-2024 Engagement and Stewardship RFP described in the FY23-34 Workplan.

Following the River: An Exploration of the Virginia Southern Watersheds/ Pasquotank River Basin (Year I and Year II)

Objectives: Engaging teachers in the Virginia Southern Watershed to incorporate APES- specific curriculum into annual student lesson plans.

Description: Lynnhaven River Now (LRNow) will create a resource guide and lesson plans for educators in southeastern Virginia and northeastern NC to increase knowledge about the unique history and natural resources of the region and connections of the shared waterways between the two states.   There is a lack of resources geared towards the “Southern Watersheds” in Virginia Beach and the Pasquotank River Basin in NC, and Virginia educators are often unaware that their waterways drain into Albemarle Sound and not the Chesapeake Bay.   The project will increase knowledge of the connections to APES and the shared waterways between the two states.  The program will also consist of two unique, immersive teacher training experiences in the southern watersheds of Virginia Beach that flow into NC’s Pasquotank River Basin and the Albemarle Sound.   The team also hopes to expand the NC Pasquotank River Basin booklet to include maps and information about the Virginia portion of this river basin.

Progress to Date:

Lynnhaven River Now (LRN) developed and ran two unique immersive teacher training courses in June and July 2022.   For the first training, they took a cohort of five 9-12th grade teachers on a 6-day sail/motor down the watershed to learn all about the habitats, history, economics, land use, and problems that this watershed faces.  A pre-sail workshop was held April 2022 for teachers to learn about the boat, basics of sailing and an overview of the watershed.   APNEP staff and partners participated LRN worked with APNEP staff and partners to establish a network in NC and stopped to meet with experts and visit sites such as museums, nature areas, and historic sites along the way.

The trip began with an exploration of Elizabeth City.   From there, we joined the sailboat in Coinjock.   The boat took us across the Albemarle Sound to Dowry Creek/Belhaven area, down to Hatteras Island, across the Pamlico to Roanoke Island, back up to Coinjock, then into the North Landing River, through the locks to the Elizabeth River and ended in Norfolk.  As they followed the river on the voyage of discovery, the teachers became more familiar with the rich resources that are in North Carolina and met many people who enriched the experience with firsthand stories about the area.

The second training was a 2-day workshop for five K-12 teachers (two of whom had also done the sailing trip) to learn about the history and natural history of the North Landing River and Back Bay sub-watersheds.  This group of teachers learned about the unique habitats found in this region.   The first part of the day was spent in Back Bay NWR exploring from the bay to the ocean.  They boarded a tram and traveled to False Cape State Park.  Using kayaks, they explored the marshes and shoreline of the bay, learned about the people and culture of this area, and saw the ghost forests.   The next day, they explored the land portion of False Cape and learned more about the history and cultural history of the area.

In August, the two groups of teachers joined together at False Cape State Park and Back Bay NWR and worked for three days to create lesson plans for Virginia and North Carolina educators on the VA Southern Watersheds/Pasquotank River Basin.  Each day, they were exposed to activities, speakers, and field experience opportunities that they could bring back to their classrooms and integrate into their lesson plans.  The Year I report was submitted to APNEP Spring 2023.

A Story Map has been created for the entire program.  Follow this link, https://storymaps.arcgis.com/stories/63acff0dad6d4639a592ff47051dc09e to view the map and photos.   We also created a “stockpile” of links to many aspects of the watershed.  Each topic is divided into links that are websites, videos/power points, lesson plans and tools, and related literature; as well as images and maps and organizations working in the AP Watershed.

Learn more.

LRN completed Year II of this project Fall 2023. A final report is pending.    LRN extended the invitation to North Carolina teachers and worked through APNEP and the NC Office of Education to connect and share the opportunity.  A pre-sail workshop was held with interested teachers in April. The sailing trip was completed in early summer and APNEP staff participated in one of the workshops that was held summer 2023.

Shad in the Classroom (Year I & Year 2)

Objectives: Engage students in hands-on learning about American Shad and Albemarle-Pamlico region river basins, foster environmental stewardship and understanding of watershed connections, contribute to the restoration of American Shad within the Neuse River Basin, and inspire a new generation of biologists and ecologists.

Description: The Shad in the Classroom project provides teachers with the training, resources, and support to raise American shad from eggs to fry in their classrooms, and then release fry into the Neuse basin waters.   In doing this, students can learn about water quality issues, watershed connections, and aquatic ecosystems through hands-on activities and outdoor education.   Teachers are also able to utilize extension activities facilitated by the Shad in the Classroom program, including fish dissections, gyotaku (fish printing), and other lesson plans.  Raising and releasing shad contributes to the U.S.  Fish and Wildlife Service’s and NC Wildlife Resource Commission’s goals for restoring American shad populations in these river basins.   The collaborative project provides students with an understanding of the scientific process, an inspiration for careers in science, and a desire to protect our waterways.

Progress to Date:

- January-March 2023 Applications reviewed, teachers selected, supplies purchased, teacher training session scheduled and facilitated, shad weeks scheduled with USFWS, NC WRC, classrooms, and extension educational activities coordinated.

- April-May 2023: Shad delivered to classrooms, raised, and released.   Extension education activities coordinated.   Hatchery field trip for teachers.

- June 2023: Evaluations returned from classrooms and summary of program completed.

- 47 Classrooms participated in the 2022 North Carolina Shad in the Classroom Program

- To date more than 20,000 students have participated in the Shad in the Classroom Program

Engagement and Stewardship 2023 Request for Proposals

Objectives: Provide opportunities for partners and communities to obtain funding for environmental projects that increase citizen stewardship, volunteerism, and environmental literacy within the Albemarle-Pamlico region.

Description: With input from its Engagement and Stewardship Action Team, APNEP will release an RFP fall 2023 or early 2024 pending receipt of our 320 funds which have been delayed.   An independent review committee of environmental education and outreach professionals will select the projects through a competitive evaluation and ranking process.

Desired impacts from outreach and educational activities are generally geared towards improving awareness and understanding of environmental issues facing the Albemarle-Pamlico region, as well as encouraging individual and collective stewardship of the region’s resources, including support for the planning, policies, and actions required to sustain the Albemarle-Pamlico estuarine system and its human communities.  Results anticipated from CCMP actions include increased awareness and engagement, and implementation of the CCMP, and increase in voluntary citizen action to protect and restore the estuarine system.

At the direction of the Leadership Council APNEP has spent considerable time over the past few years evaluating its long-term funding of environmental education projects.  Staff worked with its Engagement and Stewardship Team to develop standardized evaluation criteria for project selection, and to measure success, outcomes, and effectiveness of projects, including developing guidelines and a list of output and outcome metrics for use in preparing engagement and stewardship applications and planning project evaluations.   In addition, the team assisted APNEP in creating a new transparent process for funding the frequent requests the Partnership receives to fund outreach, engagement, and educational activities and participate in outreach events.   Considerations include relevance towards CCMP implementation, focus areas, and current priorities, partner reach, underserved populations, and target audiences.

Staff and partners recognize that the desired outcomes of many of the engagement and stewardship actions in the CCMP are challenging, if not impossible to measure, as many require changes in behavior or intergenerational transfer of knowledge that may occur long after the life of a project.   Most funded projects require some sort of survey of participants to gauge increase in knowledge or skills because of the project.    Release of an RFP has been delayed due to delayed funding award from EPA.

Virginia-North Carolina Memorandum of Understanding Implementation

Objectives: Facilitate and strengthen partnerships between NC and Virginia state agencies and other partners; identify shared goals for Albemarle-Pamlico region watersheds and contribute to projects that work towards those goals.

Description: Facilitated by APNEP, six environmental and natural resources agencies from NC and Virginia signed a MOU in 2020 that re-affirmed their commitment to foster interstate collaboration within the shared waterways of the Albemarle-Pamlico region.   The agreement builds upon the MOU signed in 2017 and will assist agencies in coordinating with APNEP to tackle regional issues such as climate resilience, nonpoint source pollution, restoring fish passage and spawning habitat, and controlling invasive species.   Agencies included: NC-DEQ, North Carolina Department of Natural and Cultural Resources, North Carolina Department of Agriculture and Consumer Services, North Carolina Wildlife Resources Commission, Secretary of Natural Resources of the Commonwealth of Virginia, and the Secretary of Agriculture and Forestry of the Commonwealth of Virginia.

Progress to Date:

APNEP facilitated a renewed Memorandum of Understanding (MOU) between six environmental and natural resources agencies from North Carolina and Virginia.   The MOU, released in September 2020, builds upon the MOU signed in 2017 and reaffirms the agencies’ commitments to foster interstate collaboration within the shared waterways of the Albemarle-Pamlico region.   The MOU required a report on coordination, data-sharing, and assessment of interstate initiatives, which was circulated to the agency designees in summer 2021.   The designees agreed upon climate resilience as an overarching theme for MOU implementation, with an initial focus on working together in the Chowan River Basin.   A final recommendation regarding interstate joint-management strategies is pending coordination with the new Virginia administration.   APNEP staff continue to actively work with partners and through project initiatives described elsewhere in this report including the AP Federal Partnership, Currituck Sound Coalition, Tribal Coastal Resilience, and RISE implementation including the Chowan/Albemarle Sound Algal Bloom project to identify implementation opportunities.

Designees from both states met regularly from 2020-2021. Staff from APNEP and the Virginia Department of Conservation and Recreation, Natural Heritage Division were designated to lead coordination and facilitation of MOU implementation, with assistance from the Virginia Deputy Secretary of Natural Resources.   The MOU requires a report on coordination, data-sharing, and assessment of interstate initiatives by March 2021, which was circulated to the agency designees in summer 2021.   The designees agreed upon climate resilience as an overarching theme for MOU implementation, with an initial focus on working together in the Chowan River Basin.

Progress was made on a Governor-level agreement to elevate the status and recognition of the importance of the Albemarle-Pamlico ecosystem both regionally and nationally.   A draft agreement was developed by the designees and sent for review by the Governor’s offices in both states.   The Governor’s agreement will elevate the commitment between Virginia and North Carolina to collaborate in the shared waterways of the Albemarle-Pamlico estuarine system.

Progress on the Governor’s agreement and MOU implementation has stalled pending changes in agency leadership with the incoming Virginia administration.   Staff have developed a transition document to brief the new agency heads once they have all been appointed.   A final recommendation regarding interstate joint-management strategies will be delivered to the signatories when agency level coordination continues.

As part of this commitment, APNEP and partners have been working actively to revitalize our efforts in Virginia, with additional efforts in the following areas:

- APNEP staff continue to actively work with partners and through initiatives described elsewhere in this report including the AP Federal Partnership, Currituck Sound Coalition, Wetlands Watch/VIMS NNBF Coastal Resilience project, and Tribal Coastal Resilience Connections, and RISE implementation including the Chowan/Albemarle Sound Algal Bloom project .

- Extended invitations to multiple Virginia organizations to participate on the new CAC. Continued to ensure representation on the Leadership Council and STAC and other committees. Several new CAC members have expressed interested in strengthening ties across state lines and continuing past efforts and exploring new options to advocate on behalf of the AP with new elected officials at state and federal levels.

- Coordination with Congresswoman Luria: APNEP participated in an Albemarle-Pamlico Roundtable hosted by Virginia Representative Luria from 2021-2022 to foster federal support and resources for the shared waterways.   The Roundtable primarily included members of Virginia based organizations including Back Bay Restoration Foundation, Wetlands Watch, the Virginia Chapter of The Nature Conservancy, and Lynnhaven River Now but also includes other Congressional members and staff from the APNEP region.   Other participating agencies and organizations include Back Bay and Dismal Swamp National Wildlife Refuges, Virginia Cooperative Extension, USACE.   Staff worked to connect other regional partners to the roundtable including NC Wildlife Refuge staff, Audubon, and others.  A new Representative was elected for this district Fall 2022 so it is unclear whether this effort will continue. However, new CAC members have expressed exploring options to advocate on behalf of the AP with new elected officials at state and federal levels.

- Grant Coordination: APNEP was invited to collaborate on a NFWF proposal with VIMS and Virginia Dept of Wildlife Resources.   Staff continue to seek opportunities to collaborate with regional partners to submit grants that further MOU implementation and write support letters when requested.

- City of Virginia Beach Coordination: Staff continued coordination with Virginia Beach city staff and partners, building on relationships developed during planning for the 2018 North Landing River / Albemarle Sound Ecosystem Symposium.   Staff participated in a forum held March 2023 and connected the planners to North Carolina partners including the Currituck Sound Coalition, and wrote letters of support for grants.

Integrated Monitoring Strategy & Ecosystem Indicator Development

Objectives: Facilitate the development and implementation of an integrated monitoring network (ecosystem observatory) through the guidance of regional monitoring and assessment teams, assess the value of information for measuring ecosystem and CCMP implementation outcomes.

Description: APNEP continues to facilitate the establishment of an integrated monitoring strategy to detect, measure, and track changes in the ecosystem.   Much preparatory work has already been conducted by the APNEP Monitoring and Assessment teams (MATs), and these teams’ on-going contributions will be essential.   The strategy will provide resource managers and other partners with cost and information quality alternatives that will facilitate the selection of a set of monitoring protocols for monitoring strategy implementation.

Progress to Date:

By the start of 2019, each MAT had identified a prioritized list of indicators and metrics.   APNEP staff synthesized the priorities of each Team to create an overall list of “high priority/Tier 1” indicators and metrics for monitoring.   With the input of APNEP’s STAC, staff and SAV Team monitoring leaders developed a proof-of-concept Integrated Monitoring Strategy whose initial scope focused on coastal SAV and estuarine water quality that impacts coastal SAV.   The strategy was accepted by the Leadership Council in March 2021.   Other MATs are using the SAV monitoring strategy as a model to develop monitoring strategies for their ecosystem component, with the highest priority of staff in 2022-2023 being a monitoring strategy for estuarine waters and bed sediments.  Initial strategies for both estuarine waters and air resources are expected by January 2024.

In addition to refining the initial monitoring strategies, staff will continue to engage with members on the respective MATs to generate initial monitoring strategies for the four remaining ecosystem components: Aquatic Fauna, Human Dimensions, Terrestrial Resources, and Wetland Resources.

Recreational Water Quality Monitoring

Objectives: Monitor and test bacterial concentrations in coastal recreational waters, inform the public about any dangers to public health.

Description: APNEP continues to provide funding to the NC-DMF Recreational Water Quality Monitoring Program for the continuation of water quality monitoring near recreational areas.  The program tests bacterial concentrations in coastal recreational waters to protect public health.  The program is responsible for notifying the public when bacteriological standards for safe bodily contact have been exceeded.  The program also has an educational component that accompanies the testing, which informs the public about how bacteria enter coastal waters and what actions can help prevent it.

Progress to Date:

- This is a continuation of recent surveys where 26 APNEP swimming sites are sampled 19 times throughout the year totaling 494 samples with bacteriological results posted immediately to the NC Recreational Water Quality website.

- Three APNEP sites are sampled 31 times throughout the year totaling 93 samples with bacteriological results posted immediately to the website.

- More than 3,500 samples have been analyzed to inform the citizens of North Carolina about Enterococci levels throughout the Albemarle-Pamlico Watershed.

- NC-DMF will continue routine water quality monitoring within APES though the summer season.   APNEP will work with NC-DEQ and others to find funds to continue support of NC-DMF’s Recreational Water Quality Monitoring Program.   Staff anticipates that continued support for this program will be evaluated during MAT deliberations for the upcoming APNEP monitoring strategy for estuarine waters.

Coastal Submerged Aquatic Vegetation Monitoring and Mapping

Objectives: Monitor and map the extent, spatial cover class, and percent cover of coastal SAV in the Albemarle-Pamlico region.

Description: In coastal waters of the APNEP region, SAV is widely recognized as serving many important ecological functions.   Other than APNEP’s efforts, there are no long-term SAV monitoring programs established in the region that can provide reliable quantitative data on the status and trends of this resource.   Thus, APNEP continues to lead and support coastal SAV monitoring via various platforms, including remote sensing and boat-based protocols.

Progress to Date:

Since 2004, APNEP has participated in and often led the facilitation of a statewide SAV partnership that has collaborated to achieve the long-term goal of determining the location of the region’s SAV and trends in overall extent and spatial cover classes.   Monitoring coastal SAV is important because among other benefits it can serve as an indicator of estuarine habitat condition.  The Partnership has taken steps towards assessing the extent of underwater grasses.   APNEP’s SAV Team published a baseline SAV map in 2011 using data from aerial surveys from 2006 through 2007, a second map in 2019 based on high-salinity SAV survey data in 2013, and a third map in 2022 of high-salinity SAV map based on 2019-2020 aerial surveys.

To address challenges in tracking "hidden" SAV in turbid lower-salinity waters and to detect significant trends more quickly (including changes in species composition), APNEP began coordinating a SAV Sentinel Network in 2014.   The sentinel network combines boat-based sonar and video technology with in-water observations to track SAV at stations dispersed throughout the sounds.   The boat-based protocols were tested on Albemarle Sound in 2014 and the first installment of sentinel stations occurred there in 2015.   Subsequent stations have been established throughout the Pamlico River and Neuse River Estuaries.   A final report on low-salinity sentinel site monitoring in Albemarle Sound and Neuse River Estuary (associated with National Fish & Wildlife Federation funding) was submitted in March 2020.

A significant milestone was achieved in 2021 with the completion of an APNEP SAV monitoring strategy, which supports (1) the acquisition of four boat-based metrics to complement the traditional metric “extent by spatial cover class”: maximum depth distribution, species presence, relative abundance, macroalgae presence and absence; (2) conducting annual surveys on a portion of the region (sub-region) rather than surveying the entire region every five-to-seven years; (3) bi-seasonal (spring and fall) surveys for high-salinity SAV; (4) single-season (summer) surveys for low-salinity SAV.

- Update by winter 2024 the 2021 APNEP high-salinity SAV metric report, incorporating the 2019-2020 SAV high-salinity extent by cover class map.   APNEP and its partners will use this information to develop protection and restoration strategies for SAV and fish species in the region and support the CHPP update.

- Planned enhancement of the SAV monitoring strategy based on knowledge gained during the 2021 2023 field seasons.

- Building on the SAV monitoring strategy, establish an expanded survey effort in low-salinity waters.

- APNEP continues to make progress on implementing their 2021 SAV high-salinity monitoring strategy by conducting bi-seasonal surveys in the third subregion (Pamlico Sound South) during Spring and Fall 2023 and plans a surveying the fourth subregion (Pamlico Sound North) in Spring and Fall 2024.   Each seasonal survey has an aerial component (Tier 1) with support from the North Carolina Department of Transportation, and boat-based (Tier 2) component involving multiple partners including the NC Division of Marine Fisheries, UNC-Wilmington, the US Natural Resources Conservation Service, and others.

# Supplemental Projects (Non-320 Funds)

Using Natural and Nature-Based Features to Build Resilience to Storm-Driven Flooding Project

Objectives:  Work with the Virginia Institute of Marine Sciences (VIMS) project team and partners to evaluate the applicability of tools for assisting coastal local governments and planners in determining suitable areas for natural and NNBFs within NC.

Description: APNEP participated on a Virginia Institute of Marine Sciences (VIMS)-led team for a NOAA-funded Coastal Resilience project which began in 2017.  The project team developed a spatial analysis         tool for Virginia local governments to identify opportunities and criteria for using Natural and Nature Based Features (NNBFs) that increase resilience to flooding and generate credits for local governments in water quality (TMDL) and hazard mitigation programs (FEMA-CRS).  The tool was released on ADAPTVA in 2021.  To evaluate the tool’s applicability in North Carolina, APNEP worked with Wetlands Watch to conduct a needs assessment and contracted with them to build a template tool comparison and resilience planning, project, and funding database.

APNEP continued to work with Wetlands Watch to develop tools and outreach materials to assist local governments in increasing the use of natural and nature-based features (NNBFs) to increase resilience of coastal communities to flooding caused by storms and extreme weather events.  This project is an extension of a NOAA-funded project led by the Virginia Institute of Marine Sciences (VIMS) incentivize the use of NNBFs by identifying co-benefits of coastal habitats, natural infrastructure, and nature-based solutions and restoration techniques that also generate credits in water quality (TMDL) and hazard mitigation (FEMA CRS) programs.  The project team developed a spatial analysis tool for Virginia local governments released on ADAPTVA in 2021.

APNEP contracted with Wetlands Watch evaluate the tool’s applicability in North Carolina and support development of tools recommended in the EO80 Risk and Resilience Plan, and Natural and Working Lands Action Plan (the project was initiated before and evolved independently of the Statewide Resilience Clearinghouse; we are coordinating as a steering committee member).  The project involved conducting a needs assessment of NC local governments, resilience practitioners, and groups such as the Outer Banks CRS Users Group and NCDEQ Water Resources Interagency Team and building a template resilience tool database tailored to meet identified needs.  The project also includes development of outreach materials that promote the use of coastal habitats and natural infrastructure to build community and ecosystem resilience, that can be used by the Coastal Habitat Protection Plan team.

Progress to Date:

The North Carolina portion of the project conducted in partnership with Wetlands Watch was completed in Fall 2023.  Outreach with NC partners for this portion of the project began summer 2021 and was completed late 2022.   The scope of this effort is generally focused on our shared waterways with Virginia, and results will be included in future reporting done for the MOU and to NC-DEQ and NCORR regarding EO80 implementation.   Outreach materials include fact sheets that highlight coastal habitats and promote the use of natural infrastructure to build community and ecosystem resilience.   APNEP will coordinate through the CHPP NCDEQ team to develop strategies to share the outreach materials to support implementation of the CHPP outreach plan.   The final report and project deliverables were finalized Fall 2023.

In 2021, the project team completed the analysis and map viewer which is available on ADAPTVA.   The project team conducted outreach with Virginia localities throughout 2021.   APNEP staff conducted virtual meetings and other outreach opportunities to solicit feedback from NC agency personnel and other partners throughout 2020-21 and participated in outreach events led by the project team.   APNEP contracted with Wetlands Watch in to compare the Virginia based tool with those that exist in North Carolina.   They are also conducting a needs assessment and outlining resources that North Carolina local government staff can use to compare tools and the types of NNBFs that can meet their needs (which also helps further implementation of actions in the NC Risk and Resilience Plan and Natural and Working Lands Plan related to developing interstate toolboxes and resources for local government).

APNEP participates on the Statewide Resilience Clearinghouse Committee led by NCORR and NCDEQ (action from EO80 RARP and NWL Action Plan) and is coordinating to ensure the tool is included as a resource on the new NC Resilience Exchange, which will go live late 2023/early 2024.  Staff will discuss the applicability of the resilience database developed by Wetlands Watch to implement projects from the RISE portfolio, particularly based on needs identified by the Albemarle Commission which covers the 10 counties in northeastern NC that comprise our shared waterways with Virginia.

Scuppernong Regional Water Management Study

Objectives:   Develop a collaborative approach for conducting a hydrologic study of the headwaters of the Scuppernong River, Lake Phelps, and the surrounding land in Washington and Tyrell Counties.  The Study involves development of a water budget for the northern Albemarle-Pamlico peninsula and the use of scenario-base modeling to better understand water related issues and flooding in the region. Engagement with partners and community members will ensure a useful product that can be utilized by decision makers and land managers and the outcomes will be utilized to build a more comprehensive approach to regional water management

Description: The NC Division of State Parks requested assistance from APNEP (formally in April 2018 via the Leadership Council) to serve as a neutral, science-based partner and convene a steering committee to develop an approach for a regional hydrologic study.   The study’s purpose is to determine a regional water budget that can serve as a decision support tool to guide future potential water management implementation actions in collaboration with stakeholders including conservation land managers, local governments, other state and federal agencies, and private landowners.

The need for the study was prompted by cycles of flooding and drought, as well as concerns from local communities regarding NC Division of State Parks and USFWS water management and hydrologic restoration activities on lands they manage in the region.   The study will also consider impacts from climate variability and sea level rise in an area that is extremely vulnerable to flooding.  This study will provide for more water monitoring in the watershed, update existing water management plans, and inform future water management strategies, including improving regional drainage efficiency and building regional resilience.

The outcomes will be utilized to build a comprehensive regional plan to address water management issues on both privately and publicly owned land, build resilience to flooding and sea level rise, support natural and working lands, and improve coordination amongst stakeholders.

APNEP has been leading development of the Scuppernong Regional Water Management Study, serving as a neutral, science-based convenor of a diverse group of stakeholders and local communities to address flooding and water management issues on the northern Albemarle-Pamlico peninsula surrounding Pettigrew State Park (Lake Phelps), Pocosin Lakes National Wildlife Refuge, and Buckridge Coastal Reserve.

Progress to Date

After multiple years of delays due to contracting and local capacity issues, APNEP made significant progress during the past year, working closely with the Albemarle Commission to secure funding and a technical subcontractor for a hydrologic study, and members of the NC Coastal Resilience Community of Practice to design a community engagement strategy.

- APNEP worked closely with the Albemarle Commission and partners to resubmit previously awarded grant application, address new questions from grant administrator, with new local government applicant and secure a new contract, while maintaining relationships with original county applicants and retaining them as partners.

- APNEP finalized securing in-kind match from grant partners including the NC Division of Parks and Recreation, NC Division of Soil and Water Conservation, U.S.  Fish and Wildlife Service, and Washington and Tyrrell Counties.

- A NCDEQ Water Resources Development Grant Program engineering/feasibility study (Scuppernong Study) grant/contract was awarded to the Albemarle Commission, the Regional Council of Government in February 2023.

- Participated in the RISE planning process and ensured coordination with NCORR and ACOG.  The Study was included in the project portfolio.

- Awarded funding in November 2022 from the NOAA Digital Coasts Connects Partnership and the National Estuarine Research Reserve Association.   Partnered with the NC Coastal Reserve, NC Sea Grant, and The Nature Conservancy to develop a collaborative engagement strategy to ensure equitable community engagement and input from regional stakeholders to inform the Study.

- The grant partners selected a technical subcontractor, Kris Bass Engineering, who developed the SOW and is implementing Phase I of the Study.

- The target geographic area was narrowed down to focus on the Scuppernong River watershed on the northern Albemarle-Pamlico peninsula (10-digit HUC 0301020502).   Future phases to expand to other areas of the peninsula are still desired by partners and will require additional funding.

- Frequent coordination is occurring to shape Study and Strategy development. The engagement team meets weekly and has convened a Steering Committee (grant partners + regional stakeholders) to guide the process. The Steering Committee first met January 2023, followed by an expanded in person workshop May 2023.   Stakeholder and public engagement are being planned for 2023-24 with a community meeting planned October 23.   A subcontractor, SWCA, has been hired to help with Strategy development.

# Administration and Program Implementation

Programmatic Administration

APNEP staff is responsible for the coordination, planning, and successful completion of partnership functions, including Management Conference and Action Team meetings, APNEP forums, and other APNEP-sponsored/partner events.   In addition, staff monitor and often become involved in activities of federal and state resource management agencies that relate to CCMP implementation, the APNEP mission, and APES.   Additional interactions occur with local and regional governments as appropriate.  Staff also attend meetings, conferences, and workshops to stay apprised of technological advancements that may prove beneficial in the APNEP region and the partnership.  Although the Leadership Council and Advisory Committees are instrumental in identifying local environmental issues and prioritizing management actions within each basin, most management actions are implemented by various federal, state, and local agencies on a local, basin-wide, regional, or statewide basis and require staff involvement and interactions.

Host Entity

NC-DEQ currently serves as the host entity for the APNEP Office and the partnership.   The Office was moved back to NC-DEQ’s Office of the Secretary in March 2018.   The Department is responsible for assisting with administrative and fiscal management of the APNEP-EPA cooperative agreement, which provides federal funds for APNEP.   The Department’s efficiency of operation and support of the Management Conference plays a key role in the success of APNEP, including assisting in the administration of the cooperative agreement and other funding sources.

Administrative Costs

Overall budgeted administration costs under the federal grant during FY2022-23 are estimated at approximately $558,926 and include six staff FTE salaries, interns, benefits, longevity pay, equipment, supplies, office and office and storage space rent, IT services and phone, and training and development.   APNEP maintains one boat and trailer primarily for SAV work.   Operational costs and maintenance are covered under projects where the vessel is used.   Maintenance costs are associated with supplies.   Temporary employees added for contract or specific project support will be paid under the budgeted amount for the project.

Indirect Costs

Under the FY2022-23Negotiated Indirect Cost Agreement between NC-DEQ and EPA, indirect rate is 12.8% of all salaries supported by this federal grant estimated indirect costs will be $49,075 based on the indirect rate for grant-supported salaries.

Personnel

Presently, a majority of APNEP staff are housed at the APNEP office in Raleigh within the NC-DEQ Headquarters.   This site houses the Director, Program Scientist, Program Manager, Project Manager, Policy and Engagement Manager, Quantitative Ecologist, and Partnership Coordinator.   The APNEP field office in Washington, NC houses the Coastal Habitats Coordinator.   The Virginia Department of Conservation and Recreation also provides personnel to support CCMP implementation, however this position is not covered under program administration as it occurs at no additional cost to the program.  All positions are administered in compliance with NC Office of State Human Resources rules and policies.

Director

The Director administers and coordinates program activities and CCMP implementation, involving interaction with numerous federal and state resource management agencies, universities, interest groups, and the public.   This position manages the post-CCMP grants and associated contracts, provides staff support to the APNEP Leadership Council and Advisory Committees, and represents APNEP at local, state, regional and national meetings.  Dr. Bill Crowell has been the Director since June 2002.

Program Manager

The Program Manager assists in the administration of the U.S.  EPA §320 Grant and coordinates and manages APNEP contracting and associated activities within NC-DEQ.  The position also assists in the development and maintenance of broad support for the APNEP mission and CCMP implementation; develops tracking mechanisms for performance measures and CCMP implementation efforts; and provides staff support to the Leadership Council and Advisory Committees.   Heather Jennings has been the Program Manager since June 2018.

Program Scientist

The Program Scientist assists the Director with CCMP administration.   This position helps design and implement a comprehensive monitoring strategy and reporting process, guides the Science and Technical Advisory Committee (STAC), and reviews project proposals and reports for merit.  This position provides staff support to the Leadership Council and Advisory Committees.  Dr. Dean Carpenter has served in this role since November 2003.

Partnership Coordinator

The Partnership Coordinator assists the Director and Management Conference with engagement, educational and outreach activities.   The position oversees implementation of APNEP’s Engagement Strategy, guides the CAC, pursues new partnership and funding opportunities, and works with program staff to engage in new CCMP implementation actions.   It also provides staff support for the Management Conference and serves as a liaison on various external working groups.  Steve Anderson has served in this role since March 2023.

Quantitative Ecologist

The Quantitative Ecologist provides support for the development and implementation of science-based management across all ecosystems with the Albemarle-Pamlico watershed and building linkages across APNEP’s conservation strategies.   The position coordinates with staff and contributing scientists and managers to assess the environmental health of the Albemarle-Pamlico estuarine system.   Responsibilities include working with partner agencies and researchers to analyze and report upon indicators of watershed and estuarine health, including identification of monitoring gaps, development of research for application of funds to fill data needs, facilitating and supporting APNEP Action Teams and Monitoring & Assessment Teams, and managing the program’s GIS functions.   Dr. Tim Ellis has served in this role since March 2017.

Coastal Habitats Coordinator (Non-federal Match)

This position serves an APNEP liaison to local governments and state agencies.  The Coastal Habitats Coordinator provides coordination and support to local governments and state agencies to enhance CCMP implementation.   The position also directs coordinated implementation of the CHPP with three NC Commissions: Coastal Resources, Marine Fisheries, and Environmental Management.   Jimmy Johnson has served in this role since January 2006.   This position is funded by NC-DEQ and provides a portion of the non-federal match for the U.S.  EPA §320 grant funds.

BIL Program Manager (Non-federal Match)

This position assists with BIL program development (Long-Term Strategy, Equity Strategy, annual workplan) and guides implementation and administration of BIL funding through development of budgets, contracts, tracking of projects, expenditures, ensuring compliance with EPA guidance and Justice 40 initiatives, and coordination with APNEP project management staff. The position works to raise awareness with partners and communities about the availability of BIL funds, foster project development, and leverage federal, state, and local investments coming to the region. The position directly manages multiple projects and initiatives supportive of CCMP implementation including APNEP’s MOU with Virginia, resilience coordination and planning, and support to local governments and tribal communities. This position is funded by NC-DEQ and provides a portion of the non-federal match for the U.S.  EPA §320 grant funds.   Stacey Feken has served in this role since October 2022, and previously served as Policy and Engagement Manager from March 2016-September 2022.

## Travel

National Estuary Programs may use EPA §320 funds and matching funds to cover the cost of travel by staff and/or stakeholders from other NEPs or watershed organizations who collaborate with the NEP on issues of common interest.   Stakeholders may include members of the public and of environmental and public interest organizations, business or industry representatives, academicians, scientists, and technical experts.

- EPA §320 funds and matching funds may be used to cover costs associated with attending conferences, meetings, workshops, or events that advance CCMP implementation.  Section 320 funds also may be used to cover the cost of projects described in the annual work plan and the cost of renting facilities.

- Note that when using EPA §320 funds for travel, NEPs should use the least expensive means of travel whenever possible.

- EPA §320 and matching funds are not used to cover the travel costs of Federal employees.

APNEP, the Management Conference, and EPA consider personal, face-to-face contact essential for information sharing and technology transfer.   As part of the federal grant requirements to attend EPA-NEP meetings, each NEP is required to allocate minimum of $10,000 as travel funds for program activities, enhancement, education, and outreach support.  APNEP intends to use budgeted travel funds to support:

- Management Conference, Action Team, MAT, and Ad-Hoc committee meetings,

- Participation in watershed stakeholder meetings, workshops, and conferences relevant to CCMP implementation

- Participation in national or regional NEP and EPA meetings

- Participation in international, nation, regional, and local workshops, or conferences

- Travel to other NEPs or communities to provide peer-to-peer technical assistance

- Travel to other NEPs or watersheds for assistance

- Travel by NEP staff or stakeholders from other NEPs or watershed programs to provide NEP with assistance

Travelers may include Management Conference members, Action Team members and MAT members, citizens, and members of environmental or public interest organizations, business or industry representatives, academicians, scientists, or technical experts as determined appropriate by the APNEP Director.

As a requirement of this grant agreement, a member of APNEP’s core staff is required to participate in all meetings called on behalf of the NEPs by EPA.

Food

While most travel funds are associated with staff, management conference members, and action team participants, travel funds and funds associated with specific workplan projects, APNEP funds awarded as grants or contracts may be used for light refreshments and/or meals served at meetings, conferences, training workshops and outreach activities (events), consistent with 41 CFR 301-74.7 and NC-DEQ travel policies, and as approved by the APNEP Director.

2022-23 Travel

APNEP staff attended a few meetings and conferences using the allotted travel funds and specific project funds or administration costs.    Some travel costs may be associated with specific projects and travel costs are budgeted/reported for those projects not listed specifically as travel.   Rates are listed in the table below.   Below is a summary of these activities that have occurred or are currently planned for the year:

| Personnel | Date | Purpose | Location | Cost |
| --- | --- | --- | --- | --- |
| APNEP Staff/ Management Conference / Key Partners | 10/1/22 to 9/ 30/24 | Routine Program Activities/ meetings/ projects/ workshops/ conferences/ fieldwork/ MC meetings | APNEP Program Area | 8,000 |
| Spring NEP-EPA Meeting | March | EPA- NEP meeting | Washington, D.C. | 2,000 |
|  |  |  | Total* | $ 10,000 |

## Non-Federal Cost-Share (State Match)

Summary of Match Requirements

As Partnership host (grant applicant), NC-DEQ provides $750,000 for the required 1:1 non-federal matching funds.   This match will be provided through:

Summary of Non-federal State Match

In-kind Positions (salaries and benefits)			$ 195,618

Water Quality Improvement Project(s) Expenditures:	$ 554,382

TOTAL:	$ 750,000

- In-kind Services:  NC-DEQ intends to provide $ 195,618 as part of the required 1:1 non-federal match for federal fiscal year October 1, 2022 to September 30, 2023.   This match will be provided for staff support (salaries and benefits) by the Coastal Habitats Coordinator and Watershed Manager positions (see “Personnel” above).   The match positions are responsible for program administration, support, community involvement and guiding implementation of the CCMP and CHPP, as well as other Albemarle-Pamlico watershed issues.

- In-kind Project Expenditures Non-federal Match: The NC-DEQ intends to provide $ 554,382 as part of the 1:1 non-federal match for federal fiscal year October 1, 2022 to September 30, 2023.   The expenditure of these non-federal funds will be provided through water quality improvement projects in one or more of the river basin areas within APNEP’s programmatic jurisdiction.   The projects will be administered by the NC Division of Water Infrastructure.

Division of Water Infrastructure

The NC Division of Water Infrastructure provides financial assistance for projects that improve water quality.   Programs within this agency fund many types of projects, including sewer collection and treatment systems, drinking water distribution systems, water treatment plants, storm water management systems, and stream restoration.    The Division supports the State Water Infrastructure Authority (SWI), which was created in 2013, under North Carolina General Statute 159G-70.   The SWI Authority is an independent body with primary responsibility for awarding both federal and state funding for water and wastewater infrastructure projects.

## Leveraged Funds

APNEP actively seeks alternative and supportive funding sources for activities and projects to support CCMP goals.   In addition, APNEP pursues additional avenues for collaborating with partners to assist in targeting program funds towards CCMP and basin-wide goals.   Where possible, APNEP works to cost-share projects to increase the effectiveness or the magnitude of projects, even though in several cases APNEP has not been the primary catalyst for a project or activity.

APNEP has been successful in its ability to promote the needs, as well as the successes, associated with natural resource management, protection, and enhancement efforts in the Albemarle-Pamlico region.   Several NC conservation-funding sources were developed in response to research funded by the Albemarle-Pamlico Estuarine Study, such as the NC Clean Water Management Trust Fund.

In 2022-23, APNEP continued to seek partners and additional opportunities for partners in targeting actions and funds towards CCMP implementation.   APNEP submitted its leverage results in September 2023 to the EPA NEPORT database.