FY 2023-24 Year End Report

US EPA 320

Cooperative Agreement CE-00D95519

www.apnep.org

December 2024

# Table of Contents

Table of Contents	1

Executive Summary	2

Purpose	2

Cooperative Agreement	2

Principal Contacts	2

2023-2024 Key Accomplishments  	3

Focus Areas and Activities	3

Water Quality	3

Wetlands	5

Oysters	5

Submerged Aquatic Vegetation (SAV)	5

Resilience	5

Engagement and Stewardship	7

Partnership-Building and Regional Coordination	8

Partnership Activities & Projects 2023-2024	9

Capacity Building / Programmatic	10

Water Quality	15

Wetlands	18

Oysters	19

Submerged Aquatic Vegetation (SAV)	20

Community Resilience	21

Partnership-Building and Regional Coordination	22

Supplemental Projects (Non-320 Funds)	34

Core Partnership Entities	37

Host	37

Management Conference	37

Partnerships	38

Administration and Program Implementation	38

Travel	41

Non-Federal Cost-Share (State Match)	42

Leveraged Funds	43

# Executive Summary

## Purpose

This report presents information about APNEP’s completed and ongoing projects from October 2023 to September 2024 under cooperative agreement CE-00D95519.   Descriptions of projects completed prior to September 2024 under CE-00D95519 may be found in previous years’ reports and are available at APNEP.org.  A report regarding completed and ongoing projects from October 2022 to September 2024 under Cooperative Agreement 4T - 02D41823 for the FY22-FY27 Work Plan & Budget Bipartisan Infrastructure Law Cooperative Agreement approved by the APNEP Leadership Council April 25, 2024, is submitted separately.

## Cooperative Agreement

This document addresses actions under EPA/NC-DEQ Cooperative Agreement CE-0D95519 to support implementation of the management strategies recommended in APNEP’s Comprehensive Conservation and Management Plan (CCMP)  under the direction of the Leadership Council, as well as to support APNEP’s mission of identifying, protecting, and restoring the Albemarle-Pamlico region’s significant resources.   The period of performance under this Cooperative Agreement is from October 1, 2019, through September 30, 2024.

## Principal Contacts

Leadership Council Chair 		Director 				Program Manager

Dr. Kirk Havens 			Dr. William L.  Crowell, Jr.		Ms.  Heather Jennings

VA Institute of Marine Sci.  		Albemarle-Pamlico NEP 		Albemarle-Pamlico NEP
P.O.  Box 1346				1601 Mail Service Center 		1601 Mail Service Center

Gloucester Pt, VA 23062 		Raleigh, NC 27699-1601                       Raleigh, NC 27699-1601      (804) 684-7380 			(919) 707-8633	 		(919) 707-8632

EPA Project Officer			EPA Region III Liaison			EPA HQ Lead

Ms.  Rachel Hart			Ms.  Angela Padeletti 		Mr.  Vince Bacalan

US EPA, Region IV			US EPA, Region III 			US EPA, HQ
61 Forsyth Street		 	1650 Arch Street			1301 Constitution Ave NW

Atlanta, GA 30303                 		Philadelphia, PA 19103		Washington, D.C.  20460

(404) 562-9279 			(215) 814-2314 			(202)566-0930

# 2023-2024 Key Accomplishments

Key accomplishments from October 2023 through September 2024 are listed below.   Additional details about these and other projects can be found in the Partnership Activities and Projects 2023-2024 section below.

## Focus Areas and Activities

The Partnership continues its attention on CCMP focus areas and activities as directed by the Leadership Council during the January 2020 strategic planning meeting.   These actions led to activities primarily focused on water quality, wetlands, submerged aquatic vegetation (SAV), oysters, and resilience; all consistent with the CCMP and APNEP mission.

Additionally, the Partnership continues work on public engagement and fostering regional partnerships that support APNEP in CCMP implementation, including further development of its monitoring plan and updating the CCMP.   Major priorities for much of the remaining grant period are completing the CCMP update and releasing the water quality component of the monitoring plan.

### Water Quality

#### Development of Integrated Monitoring Strategy

With input from the Science and Technology Advisory Committee (STAC), APNEP staff and SAV Team monitoring leaders developed an Integrated Monitoring Strategy whose initial scope focused on estuarine SAV and water quality.  The plan was accepted by the Leadership Council in March 2021 and is being implemented through the SAV mapping and monitoring activities described below.  The APNEP monitoring and assessment teams are using the SAV monitoring plan as a model to develop monitoring plans for their ecosystem component, with the highest priority of staff being a monitoring plan for estuarine waters (water quality) and bed sediments. Several MATs were re-initiated in 2024 including Water Quality, Wetlands, and Terrestrial.

#### NC Nutrient Criteria Development Plan Support

APNEP staff and select STAC members are active in the NC Nutrient Criteria Development Plan (NCDP) process, now focused on the Albemarle Sound and Chowan River.  Staff assisted the NC Division of Water Resources (NCDWR) with gaining a complete understanding of the system and recommended candidates for the NCDP’s Scientific Advisory Council who are experts in high- and low-salinity SAV, and SAV impacts on fish productivity, as well as water quality issues.  NCDWR has selected SAV as a biological indicator for the health of the Albemarle Sound and Chowan River.  In 2024, APNEP focused on reviewing final reports for several research studies described in more detail below.  APNEP staff will continue to actively participate in nutrient criteria development for the Albemarle Sound and Chowan River until recommendations are accepted by NCDWR, approved by the NC Environmental Management Commission, and submitted to EPA.

#### Interagency collaborative on harmful algal blooms in the Chowan River and Albemarle Sound

In recent years, harmful algal blooms (HABs) in the Albemarle Sound and Chowan River have become more frequent and more widespread.   In 2023, APNEP co-led the reconvening of a collaborative effort alongside N.C.  Office of Recovery and Resilience, Sea Grant of North Carolina, Albemarle Regional Health Services, and Chowan-Edenton Environmental Group to assemble working group that hosts stakeholder and community workshops to synthesize up and coming research, identify knowledge gaps, and listen to community needs and concerns.   Assembling a group of broad perspectives and needs has led to the identification of next steps for improving conditions and alleviating the negative consequences of HAB events on people, wildlife, and the health of our estuarine waters.  During 2024, APNEP continued to actively work with NCORR, Sea Grant, NCSU, and other partners to support implementation of recommendations identified during the workshop.  APNEP has included expansion of this project in the BIL FY22-27 Workplan and will be shifting most project reporting to the BIL annual report.

### Wetlands

#### Regional Wetland Monitoring & Assessment

APNEP is currently working with numerous partners to identify needs and potential funding sources for updated mapping of wetlands in the region including participating the interagency workgroup developed to implement Executive Order 305.  The acquisition of higher quality wetlands data will ensure improved future wetland monitoring and assessment.  As a near-term APNEP Tier-1 wetland monitoring strategy, there is a need to acquire regional wetland data with improved spatial resolution.  As such, APNEP, using staff time and funding budgeted through the APNEP Bipartisan Infrastructure Law (BIL) the BIL FY22-27 Workplan along with partner contributions, is facilitating acquisition of funding to acquire C-CAP regional land cover data for a majority of the APNEP region.

On behalf of multiple DEQ divisions including the including the Divisions of Marine Fisheries (DMF) , State Energy Office, and Coastal Management (DCM), the Division of Water Resources (DWR), APNEP is facilitating the acquisition of high-resolution land cover data from NOAA’s Coastal Change Analysis Program (C-CAP) Phase 2 mapping for all of North Carolina watersheds.  The deliverables will feature maps with a regional land cover classification scheme of approximately 22 land cover types to produce a Level 2 interpretation of the State of North Carolina at one-meter resolution.  DCM is providing additional funding to NOAA to support mapping high and low salt marsh in the 20 coastal counties that will help to track a variety of environmental indicators and inform management actions.  This data will provide a foundation and decision support tool for multiple actions within the CHPP, NWL Action Plan, and EO 305.

Additionally, APNEP has been able, through NOAA to secure mapping of the watersheds that drain to South Carolina with funding from the SC Office of Resilience and is coordinating with Virginia agencies so the same protocol can be applied to the Upper Roanoke, thus allowing the entire Albemarle-Pamlico Basin to have the same Level 2 high-resolution C-CAP interpretation.  APNEP is also coordinating with other NC Coastal Habitat Protection Plan (CHPP) partners and the Statewide Mapping Advisory Committee (SMAC), a statutory committee of the N.C. Geographic Information Coordinating Council (GICC).

Funding for this project is budgeted in the BIL FY22-27 Workplan so more detail is included in the BIL annual report.  In addition, APNEP contracted with the NC Natural Heritage Program to conduct an Inventory of Peatlands within the APNEP Region of NC, discussed in more detail below.

### Submerged Aquatic Vegetation (SAV)

#### Submerged Aquatic Vegetation (SAV) Monitoring and Mapping

APNEP continued to lead the monitoring of priority estuarine habitat indicator, SAV, via aerial imagery acquisition and boat-based surveys in collaboration with the SAV Team that APNEP has facilitated since 2004.  APNEP continued to make progress on implementing their 2021 SAV monitoring strategy by conducting bi-seasonal surveys in the second (Core Sound) subregion during Spring and Fall 2022, and the third subregion (Pamlico Sound South) during Spring and Fall 2023.   Implementation of this strategy occurred during bi-seasonal surveys of the fourth (Pamlico North) subregion in Spring and Fall 2024.  Each seasonal survey has an aerial component (Tier 1) with support from the North Carolina Department of Transportation, and boat-based (Tier 2) component involving multiple partners, including University of North Carolina at Wilmington Center for Marine Science, NC Division of Marine Fisheries, University of North Carolina at Chapel Hill Institute of Marine Sciences, and US Natural Resources Conservation Service, and others.

### Resilience

#### NC Executive Order 80 Implementation

APNEP staff continue to participate in activities stemming from implementation of the 2020 NC Climate Risk and Resilience Plan (RARP), including the Natural and Working Lands Stakeholder Team, Coastal Habitats and Pocosin Wetlands Subcommittees, Coastal Resilience Community of Practice, NC  Office of Recovery and Resilience’s (NCORR) Regions Innovating for Strong Economies & Environment (RISE) program, and NC Resilience Exchange (formerly Statewide Resilience Clearinghouse) Committee. Staff worked on the NWL 2024 Progress Report which was released October 2024, providing updates on numerous activities which help further NWL Action Plan and RARP implementation.  These include overall CCMP implementation and working closely with NC Division of Marine Fisheries staff on NC CHPP implementation.  APNEP’s facilitation of its SAV Team and resulting mapping, monitoring, metric development, and economic valuation studies have all contributed significantly towards protection of SAV, which is included as an ecosystem and coastal habitat objectives in the RARP and NWL Action Plan.  APNEP’s community resilience engagement included focused effort on APNEP led initiatives including Tribal Coastal Resilience Project, Scuppernong Regional Water Management Study, and MOU Implementation summarized below.

#### Tribal Coastal Resilience Connections

The TCRC team released its Phase I report in 2023, which documents the launch of the work, research on Tribal climate adaptation plans, experimentation with social media engagement, field work, partnership and network development, conducting outreach at conferences and events, and building the groundwork for a sustainable program.  Recommendations include educating resilience practitioners from agencies, universities, and other organizations on best practices for engaging with Tribes, and ensuring all communities, regardless of recognition status, are included in resilience and adaptation planning processes.  Current focused projects include historical research and updating mapping of Tribal communities with ancestral and present-day ties to the Albemarle-Pamlico region and southeast coastal plain, inter-Tribal coalition building, and community engagement.  APNEP has included expansion of this project in the BIL FY22-27 Workplan and will be shifting most project reporting to the BIL annual workplans.  Learn more.

Efforts extend across state lines, supporting APNEP’s MOU with Virginia and emerging efforts through the multi-state CPRG Atlantic Conservation Coalition.  The TCRC team was included as a partner on VA-DCR Natural Heritage Program led project funded through NOAA Coastal Zone Management Habitat Protection and Restoration BIL funds in Suffolk County, Virginia.  The TCRC team will act in an advisory capacity, assisting with historical research, mapping, and coordination with Tribal communities in both VA and NC for a project to acquire 1,900 acres of contiguous forest in the Chowan watershed for climate resilience, biodiversity conservation, and public access.

### Engagement and Stewardship

#### Watershed Engagement Projects 2023-24

In 2021, with input from its Engagement and Stewardship Action Team, APNEP initiated a request for proposal (RFP) process that was utilized to fund targeted outreach and engagement initiatives.   An independent review committee of environmental education and outreach professionals selected the following projects through a competitive evaluation and ranking process: Following the River: An Exploration of the Virginia Southern Watersheds/Pasquotank River Basin and Shad in the Classroom.   Year 2 for both projects were completed in 2024 and completion of final reports is pending.  A new RFP was released in 2023 and new projects selected as described below.

#### Engagement and Stewardship 2023 Request for Proposals

With input from its Engagement and Stewardship Action Team, APNEP released a competitive request for proposals (RFP) November 2023.  Total available funds were increased from the 2021 grant cycle since APNEP received CCMP implementation funding in the NC state budget.  An independent review committee of environmental education and outreach professionals selected the following four projects through a competitive evaluation and ranking process. Contracting is underway and some projects have started as described in more detail below.

    - Growing Wild Celery to SAVe Our Wetlands: A Grassroot Collaborative: Back Bay Wildfowl Guild’s project aims to restore wild celery (Vallisneria americana), a critically important part of the native submerged aquatic vegetation (SAV) community, in the Back Bay and/or Currituck Sound, utilizing novel propagation and transplanting techniques shown to be highly successful with an average of a 350% increase in wild celery.  The Atlantic Wildfowl Heritage Museum, and its partners, will provide curriculum, teacher development, and technical assistance for select Virginia Beach and North Carolina Public Schools to implement a hands-on educational program around the wild celery restoration project.  Students will grow out the grasses throughout the school year, participating in calls with SAV restoration professionals, and visits from museum education staff.  An exhibit at the museum will highlight the importance of preserving our aquatic ecosystems to foster a deeper understanding among museum visitors.

    - Experiencing the Albemarle-Pamlico Estuary: Fostering Watershed Stewardship: The North Carolina Wildlife Federation will 1) connect and engage community members in voluntary stewardship efforts to restore key watershed habitats, and 2) teach adults and youth about the estuary’s natural treasures and its value to wildlife and people.  Volunteers of all ages and backgrounds will experience and learn about the Albemarle-Pamlico watershed by creating three native pollinator gardens, restoring a wetland meadow, and installing educational signage in English and Spanish at two of the restored sites.  Additionally, NCWF will offer a Habitat Stewards Training workshop for adult volunteers and educational programs, including curated nature outings, mainly directed to youth living in Tyrrell, Gates and Chowan counties.  The work will support ducks, geese and swans that congregate on the Pocosin Lakes National Wildlife Refuge in the winter as well as black bears and endangered species such as red-cockaded woodpeckers, red wolves, sturgeon, and mollusks.  The project also offers health and recreational benefits to nearby communities; many of which are underserved and under-resourced in one of the poorest areas of NC.  Four restoration efforts are the focus including 1) Pocosin Lakes National Wildlife Refuge Millennium Forest Pollinator Garden, 2) Pocosin Lakes National Wildlife Refuge Center for the Sounds Visitor Center Wetland Pollinator Garden and Invasive Species Removal, 3) Merchants Millpond State Park Pollinator Garden, and 4) Pembroke Creek Park Wetland Habitat Restoration and Invasive Species Removal.

    - Down East Resilience Network Communications Strategy: The Core Sound Waterfowl Museum and Heritage Center hosts a Down East Resilience Network (DERN), a community of stakeholders (residents, researchers, educators, and state and federal government officials) with a common interest in advancing the long-term resilience of Down East to future storms and climate change.  Communicating in Down East presents unique challenges due to the absence of an incorporated town or centralized government, leaving locals dependent on word-of-mouth and fragmented communication channels to stay informed about ground-level developments (e.g., road closures due to flooding) and available resources.  A community-led communications plan will advance the initial steps to establish the groundwork for addressing communication challenges through the development of a comprehensive outreach strategy.  Funding will also support efforts to building staff capacity to facilitate DERN planning and logistics.  This project will enable DERN to establish a dedicated online presence for the network in the form of a website, making it easier for users to access information about current issues, ongoing projects, resources for educators, and contacts.  After building an online presence, they will develop and pilot a portfolio of outreach materials to communicate with Down East residents, connecting local stories and research outputs to actionable information for community support and education.

    - Shad in the Classroom: The North Carolina Museum of Natural Sciences (NCMNS) project will continue the focus from 2021 Watershed Engagement Project above, which highlights careers in science, and engages students in hands-on learning about American Shad and North Carolina’s River Basins.  In the spring of 2025, the program will have 25-35 classrooms raising shad from egg to fry, reaching at least 15 counties (4 – Tier 1, 5 – Tier 2, and 6 – Tier 3).  For new school selections, Tier 1 and 2 counties in the APNEP region will be prioritized.  Many schools in Tier 1 and 2 counties have limited resources to engage in environmental programs or to have field trips to natural resource areas.  All schools are invited to send teachers to a training session at the NCMNS where they will be introduced to the natural history of American Shad, the process of raising and releasing fish, and classroom activities to introduce these concepts to their students.  From this training, teachers will facilitate classroom learning about water quality, American Shad ecology, riverine and coastal ecosystems, and careers in science.  Additionally, the project will offer an Educator Trek in the APNEP region where 10-16 educators will join NCMNS staff in the field to learn about and experience the natural history of the regions.  Sites may include the bottomland hardwood swamps on the Roanoke and/or Cashie Rivers and the estuaries of the Albemarle and/or Pamlico Sounds.  Educators will receive resources and activities to help bring information on the APNEP region into their classrooms.

### Partnership-Building and Regional Coordination

#### NC Aquatic Nuisance Species Management Plan Committee Coordination

Staff played a key role in cofacilitating the NC Aquatic Nuisance Species Management Plan (NC-ANSMP) Steering Committee, which has been focused on revising the state’s plan for federal approval, and afterwards identify next steps for plan implementation.  The Steering Committee plans to seek consideration from the North Carolina Governor’s Office to submit the plan to the Aquatic Nuisance Species Task Force (ANSTF) by the end of 2025.  This state plan for coordinated management, research, and outreach of aquatic nuisance species, once finalized and federally approved, will make North Carolina eligible for federal funding to support the plan’s implementation.  Improved coordination and collaboration across state agencies will leverage limited resources available for invasive species management in North Carolina.   Together, APNEP and NCDWR have secured funding support from both NCDEQ and the Mid-Atlantic Panel on Aquatic Invasive Species to complete this work.  Learn more.

#### Scuppernong Regional Water Management Study

Phase I of the Scuppernong Water Management Study, led by Kris Bass Engineering was completed in spring 2024 and Phase II is underway.  This phase was focused on collecting and generating data necessary to complete the robust hydraulic and hydrologic modeling planned for Phases 2 and 3 of the project.  The Study has been supported by development of a community Engagement Strategy in partnership with the NC Coastal Reserve, NC Sea Grant, The Nature Conservancy, and SWCA through a grant from NOAA Digital Coasts and the National Estuarine Research Reserve Association (“NERRA”).  Throughout 2023 and 2024, the Engagement Team organized and attended several community events, engaging hundreds of community members in in Washington and Tyrrell counties in conversations about areas of concern for flooding with the intent to incorporate community feedback and knowledge into Study implementation.  The team coordinates closely with other regional resilience projects through RISE, RCPP, and an Audubon project to promote nature-based solutions in Tyrrell County to leverage resources, streamline community coordination, and reduce duplication of effort.

# Partnership Activities & Projects 2023-2024

This year-end report provides an overview of the status of APNEP’s projects and activities under Cooperative Agreement CE-0D20614.  Ongoing projects are those that began during or before the last fiscal year, and which APNEP expects to continue through the current fiscal year.  Descriptions of projects completed prior to September 2024 under CE-00D95519 may be found in previous years’ reports and are available at APNEP.org.  APNEP will be submitting a separate report regarding completed and ongoing projects from October 2022 to September 2024 under Cooperative Agreement 4T - 02D41823 for the FY22-FY27 Work Plan & Budget Bipartisan Infrastructure Law Cooperative Agreement approved by the APNEP Leadership Council April 25, 2024.

### Capacity Building / Programmatic

#### Communications and Engagement

Objectives: Increase awareness of and access to APNEP and partner resources, increase knowledge and understanding of Albemarle-Pamlico region issues and promote environmental stewardship behaviors.   Develop and highlight targeted communications strategies and materials for specific initiatives such as SAV and incorporating DEI and environmental justice concentrations into social media efforts.

Description: APNEP produces a wide variety of communications materials to improve the Partnership’s ability to reach different audiences, including its partner organizations, local government, the public, and scientists and researchers.   APNEP accomplishes this through print and digital materials, including its website, social media platforms, blog, e-newsletter, and printed fact sheets and brochures.

Progress to Date:

In 2018, APNEP staff developed a new long-term Engagement Strategy for the Partnership, which presents a detailed vision for how APNEP plans to conduct its communications and outreach efforts going forward.   Overall capacity for these efforts has been reduced the past three years with the return of the Communications and Outreach Specialist to graduate school in 2020, and lack of a full-time person in the position, and lack of temporary support from April 2022-2023.   As of 2023, the position has been eliminated and duties absorbed by other staff.

- In March 2019, APNEP launched a new website with an updated look, feel and content.  The website was updated again in early 2021 to adjust to software changes.   This new website is mobile-friendly and designed to meet accessibility standards.

- Print communications materials were updated in 2020; printing has been on hold due to restrictions on in-person events due to COVID.

- A targeted communications strategy for SAV was developed in 2020-2021.

  - In February 2021, a high-salinity SAV extent metric report was released.

  - Summer intern Abby McNaughton created infographics (one for the public, one for

local governments) and a webpage to assist with communications regarding the SAV economic valuation report.

- APNEP has hosted a Science Communications and Outreach intern through the Department of Administration State of NC Internship since 2018.  Past interns have developed ArcGIS StoryMaps, GIS-based project maps for our website, analysis of communication and outreach strategies for aquatic invasive and nuisance species, strategies for SAV, and recommendations for Diversity, Equity, Justice, and Inclusion into the Partnership’s outreach activities.

  - 2023 summer intern Katie Whittington worked with the recipients of APNEP’s Engagement and Stewardship grants to highlight their work in a series of blog posts.  Additionally, she created infographics and social media materials for APNEP’s Scuppernong Water Management Study and Tribal Coastal Resilience Connections projects.  She continues to work with APNEP as a Communications intern in a part-time capacity.

- Update Engagement Strategy for the Partnership in-line with the planned CCMP amendment and DEI recommendations.

- APNEP will maintain the website, including its GIS map of past projects.  Social media platforms, e-newsletter, and other digital products will be updated on an ongoing basis.

- An intern will be hired for Summer 2025 to assist with communications and engagement materials.  Specific projects and workplan will be developed in partnership with the selected intern based on APNEP needs and the intern’s interests.

- Develop a communications workplan for addressing the backlog of needs due to staff vacancies in prior years.  The workplan will be geared toward engaging the broader community in APNEP projects, resources, and opportunities, and sharing of science and technological progress and challenges in the region.

#### Diversity, Equity, and Inclusion Efforts

Objectives: Engage regional experts, communities, and stakeholders that are representative of the broader populations within our programmatic boundaries to guide decision-making, implementation of the CCMP and the Partnership’s mission.

Description: APNEP affirmed its diversity, equity, and inclusion statement in 2020, which included commitments to engage diverse individuals, communities, and populations in the organization’s decisions, and actively diversify the perspectives represented within all of Partnership’s management conference and citizen advisory groups.   Certainly, there is much progress that can be made in the coming year, however, APNEP is committed to making DEI a priority and report annually on actions taken to enact these commitments in future Annual Work Plans.   These reports within the work plan are intended to develop broader efforts that will take much time, and thoughtful engagement and listening to the broader community and partners alike to make significant progress increasingly more successful.   APNEP’s DEI statement and equity strategy developed for the BIL workplan identify a baseline effort that will consistently evolve over the short and long term.

Progress to Date:

- In 2023, APNEP developed a draft Equity Strategy that details how we will contribute to the national program-wide goal that a minimum of 40% of the investments from BIL funding are of benefit to disadvantaged communities.   We anticipate more detailed tracking, reporting, and planning associated with our DEI statement in BIL reporting and workplans in the future.   The plan was approved by EPA Headquarters October 2023.

- APNEP continues to partner with representatives from Tribal coastal plain communities, universities, and agencies through the Tribal Coastal Resilience Connections project described elsewhere.   The project was initiated using supplemental funds from EPA designated for work with underserved communities on CCMP actions in NEP watersheds.

- APNEP and partners received funding from NOAA and NERRA to conduct equitable, inclusive community engagement in marginalized communities that are vulnerable to climate impacts.  The funding is being utilized to develop an Engagement Strategy to support the Scuppernong Water Management Study described elsewhere.

- STAC leadership in Spring 2021 formed an ad-hoc subcommittee to promote DEI opportunities within the science & technology community.   A subcommittee representative briefed the greater STAC during their June 2021 meeting on a draft proposal outline to conduct an exploratory spatial analysis to investigate relations between indicators of human well-being and ecosystem health among disadvantaged communities within the APNEP Region.

- Staff continually seek opportunities to assist communities that lack the capacity and resources to deal with environmental issues, particularly in rural areas in eastern NC.

- Staff received numerous trainings on diversity and bias from NC-DEQ Human Resources.

- APNEP’s Summer 2021 intern Abby McNaughton developed a document entitled Recommendations for Incorporating Diversity, Equity, Inclusion, and Justice in APNEP Communications & Outreach.   She interviewed APNEP staff and partners including the NC Office of Environmental Education and Public Affairs which assists the NC-DEQ Diversity and Inclusion committee and conducted online research.   Her recommendations included starting with social media and grants.   She assisted with diversifying outreach and targeting new audiences for the 2021 Engagement & Stewardship RFP which was released during her tenure.   APNEP staff have begun implementing other recommendations including updating website content and have considered them during the 2024 CCMP update and implementation of the Equity Strategy and BIL workplan.   Staff will include the document in the next update to its Engagement Strategy.

- APNEP’s Summer 2023 Intern, Ezekiel Snyder, created a database of relevant demographic and environmental spatial data for expanding the Partnership’s ability to identify and track communities and regions in our management boundary most likely under-resourced and overburdened by environmental stressors and hazards.   Spatial data and resources will offer APNEP informed knowledge of how particular areas may fit programmatic focus areas and the benefits ecological resilience could provide.   Ezekiel also developed original content and plans for educating partners and broader public on BIL resources.

- Currently working to incorporate diversity, equity, and broad community inclusion efforts as necessary ecosystem outcomes with associated objectives and actions into the update of the CCMP.

- Seek partnerships that are actively doing DEI focused work with communities in the region where APNEP can support or lead environmental justice focused work and connect community partners with additional resources and support.   For example, APNEP can be a liaison for existing and developing partnerships to pursue relationships with the newly formed EPA Environmental Justice Thriving Communities Technical Assistance Center for Region 4 located at RTI in Research Triangle Park, NC and local HBCU host North Carolina Central University.

- Developing targeted strategies for social media consistent with the outreach and engagement strategy.

- Actively promote and support Community-based Participatory Research (CBPR) efforts that are community-led and target the direct needs of communities impacted by environmental impacts.  CBPR aims to achieve mutual benefits for the community and partnering organizations or researchers.

#### CCMP Update

Objectives:  To update the APNEP CCMP to reflect current priorities of the Management Conference and resource issues in the region.

Description:  APNEP is currently in the process of updating its CCMP, a process that initially began in February 2017 with a joint Leadership Council and STAC meeting to discuss implementation progress, subsequent meetings with Leadership Council members and partners that participated in development of the current CCMP and APNEP’s transition to EBM, and briefings for staff that were involved in the factor analysis, Management Conference meetings, and public workshops that informed CCMP development.   In meetings in 2020, the Leadership Council developed a set of focus areas for the program when updating the CCMP.   Staff and the Leadership Council were initially considering an Addendum to the current CCMP until early 2022.   However, through discussions with EPA region and headquarters staff regarding consistency with current guidelines, and after consideration that a new Executive Order had been established, decided that an updated / revised version was more appropriate.   Upon receiving approval of extending the update/revision process in to 2023 by EPA Region IV (Sept 2022), the staff and the Leadership Council approached the process in earnest and following the recommendations for CCMP updates/revisions provided by the 2021-2024 EPA NEP Funding Guidance.

The 2024-2030 CCMP is expected to be approved by Region 4 EPA in January 2025.

Progress To Date: APNEP continued strategic planning with its Management Conference members to update its Comprehensive Conservation and Management Plan (CCMP).  Consideration of climate actions remain a driver when assessing actions needed to identify, protect, and restore the significant resources of the Albemarle-Pamlico region.  APNEP has been working to ensure integration of recent actions recommended in the N.C. Climate Risk and Resilience Plan and Natural and Working Lands Action Plan, Virginia Coastal Resilience Master Plan, and numerous other regional resilience and related conservation plans into the CCMP Update.  Community Resilience is one of five themes that have been identified as a focus area for the next five years for the updated CCMP, along with Water Quality, Submerged Aquatic Vegetation, Coastal Wetlands, and Oyster Habitats.  APNEP focuses on projects that integrate multiple focus areas and link both ecosystem and community resilience.

APNEP also spent significant time developing a five-year strategy for a Bipartisan Infrastructure Law (BIL) Workplan and Equity Strategy.  The workplan and strategy are designed to accelerate CCMP implementation which includes Community Resilience as a focus area, and has ecosystem resilience integrated across the wetlands, water quality, and SAV focus areas as described above.

APNEP presented the CCMP to the Leadership Council for review November 2024 and released a draft for public review November 15, 2024.  Over the next twelve months, APNEP expects to complete and publish the updated CCMP and integrate implementation into annual workplans and partner coordination.

#### Joint Graduate Fellowship in Estuarine Research

Objectives: To foster interest in research related to CCMP goals; obtain research that can be used to inform APNEP and regional partner efforts to protect and restore ecosystem processes.

Description: APNEP and the NC Sea Grant (NCSG) College Program have supported a Joint Graduate Fellowship since 2015 (first awarded project began in 2016).   The fellowship provides funding for a graduate student based in North Carolina to conduct applied research within the North Carolina portion of the APNEP management boundary.   Fellows must conduct research that addresses focus areas identified in the CCMP and the NCSG Strategic Plan.   Learn more

Progress to Date:

- 2019: In January 2019, fellow Erin Voigt (NC State University) began studying how native and non-native invasive marsh species and wave exposure affect shoreline erosion and the availability of nursery habitat in Currituck, Albemarle, and Pamlico Sounds.

- 2020: In January 2020, fellow Haley Plaas (UNC-Chapel Hill) began studying cyanobacteria toxins in the Chowan River and Albemarle Sound.

- 2021: In January 2021, fellow Stacy Trackenberg (East Carolina University) began studying how restored seagrass beds in coastal North Carolina are functioning as habitat for faunal communities across varying depths.

- 2022: In January 2022, fellow Joshua Himmelstein (UNC-Chapel Hill) began studying sediment delivery in North Carolina saltmarshes using low-cost, open-source sensors.

- 2023: In January 2023, fellow Yasamin Sharifi (UNC-Chapel Hill) began studying the sedimentology of North Carolina’s seagrass beds to better understand carbon storage and sequestration.

- 2024: In January 2024, fellow Cambria Miller (East Carolina University) began studying the impacts and spread of invasive blue catfish in Albemarle Sound.  An announcement / call for applications for the 2025 fellowship opportunity was released in Fall 2024.

#### Undesignated CCMP Implementation Projects

(An ongoing undesignated category with new projects approved by Management Conference)

Objectives: Targeted CCMP Implementation Projects.

Description: APNEP staff and Leadership Council will work with the Advisory Committees, associated Teams, and partners to identify projects that need financial support or administrative support from APNEP for CCMP implementation.   A group composed of the Leadership Council, the Citizen Advisory Committee and the Science and Technical Advisory Committee will evaluate requests and administer the funding for priority projects and activities that exceed $10,000.   Project examples include Tribal Resilience, SAV Mapping, Wetland Mapping, Living Shorelines, or other projects that align with Partnership priorities and CCMP implementation.

As CCMP implementation refocuses with a renewed 2022 Executive Order #250, 2024 CCMP Update, 2017 & 2020 Interstate MOUs with Virginia, along with new opportunities through development of the FY 2022-27 Five-Year Bipartisan Infrastructure Law Workplan and associated Equity Strategy, APNEP will continue to develop and implement collaborative solutions that address regional needs and inform project development.

Progress to Date:

- All funds are expected to be encumbered by July 1, 2024.  Funding decisions will be made by the Leadership of each of the Management Conference’s advisory groups.

- APNEP is working to contract with the NC Natural Heritage Program to conduct an Inventory of Peatlands within the APNEP Region of NC as approved at the April 25 Leadership Council meeting, using wetland allocated funds.  Additionally, staff are working with NCORR and others to determine appropriate projects for the resilience allocated funds and other partners to allocate  the remaining the water quality and oyster funds.

- April 2024: North Carolina's Natural Heritage Program is seeking funding to conduct biological field surveys of peatlands and pocosins within the APNEP region.

### Water Quality

#### NC Nutrient Criteria Development Plan Support

APNEP staff and select Scientific and Technical (STAC) members who are experts in high- and low-salinity SAV, and water quality issues are active in the NC Nutrient Criteria Development Plan (NCDP) process.  NCDWR has selected SAV as a biological indicator for the health of the Albemarle Sound and Chowan River.  The NCDP Scientific Advisory Council (SAC) utilized the projects below to support development of proposed water quality standards.  The SAC drafted a proposed clarity standard for SAV protection and a support document to detail the scientific basis for the proposed standard.  This standard specifically includes criteria for low-salinity and high-salinity SAV waterbodies.  The draft standard also defines the growing season and historic SAV extent. The proposed standard is being considered by NCDWR and the NC Environmental Management Commission and will be submitted to EPA.  Once adopted and implemented, the clarity standard for SAV will satisfy the Recommended Action 4.7 of the North Carolina Coastal Habitat Protection Plan (CHPP) 2021 Amendment (NCDEQ 2021).

To further APNEP indicators, metrics, and monitoring and assessment activities, along with supporting NC’s NCDP, APNEP’s STAC and SAV Team helped develop the following projects to support the NCDP process.  Ongoing projects are discussed in more detail under their own section below.  In 2024, APNEP focused on reviewing final reports for several research studies described in more detail below.  A complete list of projects is provided for a comprehensive overview.

- Clean Waters and SAV: Making the Connection" 2020 Technical Workshop (completed)

- Development of Chlorophyll-a Standards for SAV Protection (completed)

- Calibration of a bio-optical model for low-salinity SAV (pending final report )

- Fill Data Gaps on Optical Water Quality Constituents in Currituck Sound   (pending final report )

- Research study to support water clarity metrics for SAV protection (completed), report (complete):

2022 Evaluation of Water Clarity and SAV in the Albemarle-Pamlico Estuary

- Water Quality Data Reporting Tool (completed)

#### Calibration of a bio-optical model for low-salinity SAV

Objectives: Calibrate a bio-optical model to develop quantitative linkages between chlorophyll-a concentrations and SAV light requirements to support development of scientifically defensible chlorophyll-a standards for protection of low-salinity SAV.

Description: To set SAV protection and restoration goals for estuarine system and make the connection to needed nutrient and sediment load reductions, quantitative linkages between chlorophyll-a concentrations and SAV light requirements are needed.   APNEP previously contracted with UNC-IMS to conduct this analysis for both high- and low-salinity SAV.   While the bio-optical model performed well for APES high-salinity waters where it was originally developed, further calibration is needed to utilize the model for low-salinity SAV.   Extensive compilation and review of available water quality data revealed limited measurements of the critical parameters CDOM and PAR in low-salinity waters that are necessary for further calibration of the bio-optical model.   This project will collect these data, calibrate the model, and develop recommendations for scientifically defensible chlorophyll-a standards that are protective of SAV for low-salinity zones.   These findings, in association with the findings for high-salinity SAV, will help guide the development of water quality management strategies for the protection of SAV, particularly through the CHPP and NCDP.

Progress to Date:

- 2021: APNEP met several times with NC-DWR and Dr. Nathan Hall of UNC IMS regarding collaboration on this project, developing a workplan, and formalizing the roles and responsibilities of APNEP, NC-DWR, and UNC-IMS relative to specific tasks needed to complete the project.   In May 2021, data collection began.

- 2022: Data collection continued through October 2022 to capture the full seasonal dynamics of the water clarity metrics of interest.

- 2023: Data collection, QA/QC, and summaries are complete.  Model calibration was successful, allowing it to be utilized reliably for low-salinity waters.  The contract ended September 30, 2023, and a draft final report was received in early November 2023.

- 2024: Internal and external review of the draft final report received in conjunction with the Fill data gaps on optical water quality constituents in Currituck Sound described below is nearly complete and report publication to the APNEP website is expected by early  2025.

#### Fill Data Gaps on Optical Water Quality Constituents in Currituck Sound

Objectives:

- Post-calibrate continuously monitored CDOM and chlorophyll a fluorescence dataset collected by the U.S.  Army Corps of Engineers Field Research Facility (USACE-FRF) and East Carolina University Coastal Studies Institute (ECU-CSI) to produce a high temporal resolution and spatially expansive dataset of the optically active constituents in the appropriate units necessary for modeling KdPAR in Currituck Sound.

- Measure the absorbance and scattering spectra of the dissolved and particulate fractions of Currituck Sound waters to contribute data for recalibration of the bio-optical model for low-salinity SAV habitats.

- Data products from accomplishment of Objectives 1 and 2 will be utilized for the ongoing project funded by APNEP to recalibrate the bio-optical model and develop scientifically defensible thresholds for both chlorophyll a and turbidity in low-salinity SAV habitats.

Description:  Currituck Sound historically hosted expansive low-salinity SAV that provided critical habitats for fish and forage for migratory waterfowl.   Since the 1960’s, reductions in water clarity due to non-point source nutrient and sediment pollution have caused significant declines in SAV coverage but the remaining SAV of Currituck Sound still constitute an important fraction of North Carolina’s low-salinity SAV habitats.   Understanding the causes of light attenuation for SAV in Currituck Sound is important for developing strategies to restore SAV coverage but this goal is hampered by a general lack of useable data on the optical water quality constituents that drive light attenuation.   Additionally, the bio-optical model that is being used to develop water quality thresholds for protecting SAV within APES does not currently perform well in low-salinity SAV waters like Currituck Sound and requires recalibration for low-salinity estuarine waters (see previous project).   The USACE-FRF in Duck, NC and the ECU-CSI deployed continuous monitoring instrumentation to produce an extensive dataset of these water quality parameters with turbidity as NTU but both CDOM and chlorophyll a were measured in arbitrary fluorescent units (AFU) and are currently unusable for quantifying light attenuation and defining thresholds for protecting SAV.   USACE-FRF collected high temporal resolution (15-minute), turbidity (NTU), CDOM (AFU), chlorophyll a (AFU), and diffuse attenuation of photosynthetically active radiation (KdPAR) datasets at five research platforms in Currituck Sound from 2016 to 2018.   Additionally, from 2018 to 2019, ECU-CSI and USACE-FRF partnered to deploy two instrumented benthic landers that measured these parameters in the same units.

Progress to Date: This contract ended on September 30, 2023.  Internal and external review of the final report in conjunction with the Calibration of a bio-optical model for low-salinity SAV project described above is nearly complete and report publication to the APNEP website is expected by early 2025.

#### Water Quality Data Reporting Tool

This project expanded and refined an interactive tool (wqReport) to automate the download, preparation, and summary of water quality data from actively maintained databases (e.g., National Water Quality Monitoring Council data portal) in support of reporting needs for both the U.S.  Fish and Wildlife Service (USFWS) and APNEP.   The tool provides options for regional (refuge, HUC-10, or HUC-8 scale) reporting for national and state water quality data relevant to National Wildlife Refuge (NWR) management and APNEP ecosystem assessment and CCMP implementation.   We anticipate this tool will significantly improve the capability of APNEP staff and partners to accurately and consistently assess and report on the status and trends of water quality indicators of ecosystem health for the Albemarle-Pamlico estuarine system.   Furthermore, this tool was developed with the flexibility needed to permit future modifications (e.g., new parameters, benchmarks, or data sources) as necessary to support APNEP’s monitoring and assessment initiatives over the long-term.

Most of this project was funded by USFWS through an interagency agreement with the U.S.  Geological Survey who performed the work needed to expand and streamline the R coding.   In collaboration with USFWS on this project, APNEP funded the work of a regional water quality expert, Dr. Nathan Hall at the University of North Carolina at Chapel Hill’s Institute of Marine Sciences to significantly expand the tool’s list of parameters with associated benchmarks to include indicators and metrics approved by the APNEP STAC for the monitoring and assessment of water resources in the Albemarle-Pamlico estuarine system.   Additionally, Dr. Hall also worked with the USGS coders to refine data analysis and graphical and textual display functionalities of the tool.   More information about the wqReport R package can be found here.

Progress to Date: The APNEP portion of this project is complete.   Since completion of the project, USFWS has USGS on contract through summer 2024 to address bugs in the tool that arise from more people (particularly refuge biologists) using the tool and reporting issues.   So far, the issues have all been minor and most fixes are really addressing processing efficiency of the R script rather major glitches with the functionality of the tool itself.

#### Recreational Water Quality Monitoring

Objectives: Monitor and test bacterial concentrations in coastal recreational waters, inform the public about any dangers to public health.

Description: APNEP continues to provide funding to the NC-DMF Recreational Water Quality Monitoring Program for the continuation of water quality monitoring near recreational areas.  The program tests bacterial concentrations in coastal recreational waters to protect public health.  The program is responsible for notifying the public when bacteriological standards for safe bodily contact have been exceeded.  The program also has an educational component that accompanies the testing, which informs the public about how bacteria enter coastal waters and what actions can help prevent it.

Progress to Date: This is a continuation of recent surveys where 26 APNEP swimming sites are sampled 19 times throughout the year totaling 494 samples with bacteriological results posted immediately to the NC Recreational Water Quality website.

- Three APNEP sites are sampled 31 times throughout the year totaling 93 samples with bacteriological results posted immediately to the website.

- More than 3,500 samples have been analyzed to inform the citizens of North Carolina about Enterococci levels throughout the Albemarle-Pamlico Watershed.

- NC-DMF continued routine water quality monitoring within APES though the summer season.   APNEP will work with NC-DEQ and others to find funds to continue support of NC-DMF’s Recreational Water Quality Monitoring Program.   Samples are pulled weekly during the swimming season, April – October, no advisories are posted during the non-swimming season November through March.

- DMF issued a total of 99 advisories during the 2023 –2024 sampling period.

### Wetlands

#### Regional Wetland Monitoring & Assessment

APNEP is currently working with numerous partners to identify needs and potential funding sources for updated mapping of wetlands in the region.  The acquisition of higher quality wetlands data will ensure improved future wetland monitoring and assessment.   As a near-term APNEP Tier-1 wetland monitoring strategy, there is a need to acquire regional wetland data with improved spatial resolution.  As such, APNEP, using staff time and funding budgeted through the APNEP Bipartisan Infrastructure Law (BIL) the BIL FY22-27 Workplan along with partner contributions, will acquire C-CAP regional land cover data for a majority of the APNEP region.

On behalf of multiple DEQ divisions including the including the Divisions of Marine Fisheries (DMF) and Coastal Management (DCM), the Division of Water Resources (DWR), APNEP is facilitating the acquisition of high-resolution land cover data from NOAA’s Coastal Change Analysis Program (C-CAP) Phase 2 mapping for all of North Carolina watersheds.  The deliverables will feature maps with a regional land cover classification scheme of approximately 22 land cover types to produce a Level 2 interpretation of the State of North Carolina at one-meter resolution.  DCM is providing additional funding to NOAA to support mapping high and low salt marsh in the 20 coastal counties that will help to track a variety of environmental indicators and inform management actions.  This data will provide a foundation and decision support tool for multiple actions within the CHPP, NWL Action Plan, and EO 305.

Additionally, APNEP has been able, through NOAA to secure mapping of the watersheds that drain to South Carolina with funding from the SC Office of Resilience and is coordinating with Virginia agencies so the same protocol can be applied to the Upper Roanoke, thus allowing the entire Albemarle-Pamlico Basin to have the same Level 2 high-resolution C-CAP interpretation.  APNEP is also coordinating with other NC Coastal Habitat Protection Plan (CHPP) partners and the Statewide Mapping Advisory Committee (SMAC), a statutory committee of the N.C. Geographic Information Coordinating Council (GICC).

Funding for this project is budgeted in the BIL FY22-27 Workplan so more detail is included in the BIL annual report.

#### Peatlands Inventory

North Carolina's Natural Heritage Program was awarded funding to conduct biological field surveys of peatlands and pocosins within the APNEP region.

North Carolina's Natural Heritage Program maintains the statewide inventory of animals, plants, and natural communities, and uses the information to prioritize natural areas for conservation, to help North Carolina establish a network of nature preserves that will protect our natural heritage for future generations.  Natural heritage information is also used by regulatory agencies to help avoid and minimize impacts to protected species in permitting infrastructure and development projects.  Natural heritage data is used extensively by planners and data modelers as they identify and predict impacts of climate change and prioritize areas for restoration that will promote ecological resilience and environmental justice.

Biological surveys will focus on identifying and mapping:

  - Peatland natural communities and describing their current condition, extent, and composition;

  - Associated rare species populations, noting threats, and management recommendations;

  - Areas identified through partners' modeling and prioritization methods, to help ground-truth modeled data and provide real-world information that can be used to support peatland restoration and resilience planning.  Some examples of such modeling efforts that could be better informed from field data include TNC Resilient Coastal Sites and Natural and Working Lands analysis of ecosystem services by Duke Nicholas School;

  - Resources found within peatlands identified by coastal partners as conservation opportunities, to provide survey data to help decisionmakers make informed decisions about the relative benefits of each potential project with respect to biodiversity conservation and resilience.

The Natural Heritage contract is currently in the signature phase, once fully executed a full report will be provided to EPA.

#### Currituck Sound Coalition

This initiative is being led by Audubon North Carolina and is a coalition of many of APNEP’s partner organizations.  The idea behind the formation of the coalition is to increase collaboration and coordination on nature-based strategies that provide multiple benefits - flood risk reduction, storm protection, improved water quality, habitat, recreational opportunities, cultural heritage, etc. - for communities and wildlife in and around the Currituck Sound watershed.   Together the coalition can effectively inform planning, advance policy, and lead on-the-ground projects that demonstrate the capacity of nature-based solutions to address the most pressing coastal challenges in northeastern North Carolina.   APNEP staff participate on the Coalition’s Wetlands Working Group, which released a Marsh Conservation Plan in 2021.   APNEP staff continued working with Coalition members to develop strategies for outreach with Virginia partners.  Learn more.

South Atlantic Salt Marsh Initiative’s (SASMI)

SASMI is a voluntary, collaborative, and non-regulatory effort that is bringing together diverse partners from North Carolina, South Carolina, Georgia, Florida and beyond to achieve landscape-scale conservation of one of the last vast areas of salt marsh in the United States.   SASMI seeks to add value to ongoing efforts and create a framework and catalyst for cross-agency and organization collaboration supported by implementation at the state and local level by developing a regional conservation plan.   Staff will continue to track this initiative to identify opportunities for collaboration given that wetlands have been identified as a focus area under the new CCMP.

### Oysters

#### Oyster Steering Committee (co-lead with NC Coastal Federation)

The Oyster Action Team / Oyster Steering Committee is externally facilitated by the NC Coastal Federation, which has been actively involved in oyster restoration efforts since the late 1990’s.  This action team consists of scientists, fishermen, agency personnel and NGOs working together to restore, protect and enhance the oyster populations within northeastern North Carolina.  Members participating with this team pursue initiatives aligned with both the NC Oyster Blueprint and APNEP’s  related CCMP actions.

### Submerged Aquatic Vegetation (SAV)

#### Coastal Submerged Aquatic Vegetation Monitoring and Mapping

Objectives: Monitor and map the extent, spatial cover class, and percent cover of coastal SAV in the Albemarle-Pamlico region.

Description: In coastal waters of the APNEP region, SAV is widely recognized as serving many important ecological functions.   Other than APNEP’s efforts, there are no long-term SAV monitoring programs established in the region that can provide reliable quantitative data on the status and trends of this resource.   Thus, APNEP continues to lead and support coastal SAV monitoring via various platforms, including remote sensing and boat-based protocols.

Progress to Date:

Since 2004, APNEP has participated in and often led the facilitation of a statewide SAV partnership that has collaborated to achieve the long-term goal of determining the location of the region’s SAV and trends in overall extent and spatial cover classes.   Monitoring coastal SAV is important because among other benefits it can serve as an indicator of estuarine habitat condition.  The Partnership has taken steps towards assessing the extent of underwater grasses.   APNEP’s SAV Team published a baseline SAV map in 2011 using data from aerial surveys from 2006 through 2007, a second map in 2019 based on high-salinity SAV survey data in 2013, and a third map in 2022 of high-salinity SAV map based on 2019-2020 aerial surveys.

To address challenges in tracking "hidden" SAV in turbid lower-salinity waters and to detect significant trends more quickly (including changes in species composition), APNEP began coordinating a SAV Sentinel Network in 2014.   The sentinel network combines boat-based sonar and video technology with in-water observations to track SAV at stations dispersed throughout the sounds.   The boat-based protocols were tested on Albemarle Sound in 2014 and the first installment of sentinel stations occurred there in 2015.   Subsequent stations have been established throughout the Pamlico River and Neuse River Estuaries.   A final report on low-salinity sentinel site monitoring in Albemarle Sound and Neuse River Estuary (associated with National Fish & Wildlife Federation funding) was submitted in March 2020.

A significant milestone was achieved in 2021 with the completion of an APNEP SAV monitoring strategy, which supports (1) the acquisition of four boat-based metrics to complement the traditional metric “extent by spatial cover class”: maximum depth distribution, species presence, relative abundance, macroalgae presence and absence; (2) conducting annual surveys on a portion of the region (sub-region) rather than surveying the entire region every five-to-seven years; (3) bi-seasonal (spring and fall) surveys for high-salinity SAV; (4) single-season (summer) surveys for low-salinity SAV.

- Update by winter 2024 the 2021 APNEP high-salinity SAV metric report, incorporating the 2019-2020 SAV high-salinity extent by cover class map.   APNEP and its partners will use this information to develop protection and restoration strategies for SAV and fish species in the region and support the CHPP update.

- Planned enhancement of the SAV monitoring strategy based on knowledge gained during the 2021 2023 field seasons.

- Building on the SAV monitoring strategy, establish an expanded survey effort in low-salinity waters.

- APNEP continues to make progress on implementing their 2021 SAV high-salinity monitoring strategy by conducting bi-seasonal surveys in the third subregion (Pamlico Sound South) during Spring and Fall 2023 and plans a surveying the fourth subregion (Pamlico Sound North) in Spring and Fall 2024.   Each seasonal survey has an aerial component (Tier 1) with support from the North Carolina Department of Transportation, and boat-based (Tier 2) component involving multiple partners including the NC Division of Marine Fisheries, UNC-Wilmington, the US Natural Resources Conservation Service, and others.

### Resilience

#### NC Executive Order 80 Implementation

APNEP staff continue to participate in activities stemming from implementation of the 2020 NC Climate Risk and Resilience Plan (RARP), including the Natural and Working Lands Stakeholder Team, Coastal Habitats and Pocosin Wetlands Subcommittees, Coastal Resilience Community of Practice, NC  Office of Recovery and Resilience’s (NCORR) Regions Innovating for Strong Economies & Environment (RISE) program, and NC Resilience Exchange (formerly Statewide Resilience Clearinghouse) Committee. Staff report annually on contributions to support implementation of NC-DEQ’s Strategic Plan and State Agency Resilience Strategy report which summarize activities that further implementation of all of these plans. Staff focus efforts around integrating resilience activities with existing programs and initiatives that help build both ecosystem resilience and community resilience.

Staff worked on the NWL 2024 Progress Report which was released October 2024, providing updates on numerous activities which help further NWL Action Plan and RARP implementation.  These include overall CCMP implementation and working closely with NC Division of Marine Fisheries staff on NC CHPP implementation.  APNEP’s facilitation of its SAV Team and resulting mapping, monitoring, metric development, and economic valuation studies have all contributed significantly towards protection of SAV, which is included as an ecosystem and coastal habitat objectives in the RARP and NWL Action Plan.  APNEP’s community resilience engagement included focused effort on APNEP led initiatives including Tribal Coastal Resilience Project, Scuppernong Regional Water Management Study, and MOU Implementation summarized below.  Staff continued to work closely with NCORR and USFWS staff to support regional resilience planning and strengthen interagency collaboration and federal/state/local resilience planning efforts through RISE and AP Federal Partnership described elsewhere.  APNEP has budgeted funding in the BIL FY22-27 Workplan and will include more information in the BIL annual reports.

#### Building Climate Resilience Capacity in Tribal Communities

Objectives: Support tribal communities in the Albemarle-Pamlico region with considering climate risk and resilience into tribal planning and community engagement processes.

Description: APNEP utilized supplemental Section 320 funding from the EPA and worked with representatives from tribal communities in the Albemarle-Pamlico region and the coastal plain of Virginia and NC to develop a strategy for incorporating resilience into tribal planning and community engagement processes.   The proposal seeks to build capacity for tribal communities to actively engage in federal, state, regional, and local planning efforts that impact Indigenous people, recognizing considerations and perspectives that are unique to tribal communities.  APNEP continued support for the project using 320 funds and is expanding future phases using BIL funds.

Progress to Date:

The TCRC team released its Phase I report in 2023, which documents the launch of the work, research on Tribal climate adaptation plans, experimentation with social media engagement, field work, partnership and network development, conducting outreach at conferences and events, and building the groundwork for a sustainable program.  Recommendations include educating resilience practitioners from agencies, universities, and other organizations on best practices for engaging with Tribes, and ensuring all communities, regardless of recognition status, are included in resilience and adaptation planning processes.  A major recommendation involves the need to update outdated or inaccurate information that currently exists on Tribal communities in the Southeast, including commonly used climate planning, Environmental Justice, and other popular tools used by non-Indigenous people and organizations to identify Tribal territories for purposes ranging from grant writing, distribution of funds and resources, to developing land acknowledgements.  Most readily available sources are not inclusive and do not factor in the complicated landscape of history, displacement from ancestral homelands, recognition status, and other considerations unique to our region.

Phase II will include efforts towards building a Tribal Resilience toolbox, which will utilize community directed mapping to develop the basis for a regional adaptation framework to assist with future resilience planning.  Mapping is needed not only to update inaccurate information, but also as a as strategy to engage Tribal communities on issues of concern, raise awareness about climate impacts, and establish a basis for understanding Tribal perspectives on protection, restoration, and conservation issues.  The information will also provide a platform for educating agency staff on considerations, perspectives, and Traditional Ecological Knowledge unique to Native communities.

Current focused projects include historical research and updating mapping of Tribal communities with ancestral and present-day ties to the Albemarle-Pamlico region and southeast coastal plain, inter-Tribal coalition building, and community engagement.  The TCRC team will also build upon the findings and recommendations in the Environmental Justice Chapter developed by the Sierra Club, with an emphasis on wetland protection.  Beyond this, the team hopes to ensure that products like the Tribal Resilience toolbox will be utilized in both statewide and regional conservation and restoration planning, while also continuing to seek opportunities for Indigenous Tribes to meaningfully engage in policy development.

Efforts extend across state lines, supporting APNEP’s MOU with Virginia and emerging efforts through the multi-state CPRG Atlantic Conservation Coalition.  The TCRC team was included as a partner on VA-DCR Natural Heritage Program led project funded through NOAA Coastal Zone Management Habitat Protection and Restoration BIL funds in Suffolk County, Virginia.  The TCRC team will act in an advisory capacity, assisting with historical research, mapping, and coordination with Tribal communities in both VA and NC for a project to acquire 1,900 acres of contiguous forest in the Chowan watershed for climate resilience, biodiversity conservation, and public access.

APNEP continues to serve as an active member of the TCRC team and works closely with Program Director Beth Roach who has leveraged support through her role as National Water Conservation Manager with the Sierra Club, and through her volunteer work as Tribal Councilwoman with the Nottoway Indian Tribe of Virginia.  The newly formed CAC, which will closely guide implementation of the BIL workplan and equity strategy, also includes a representative from the NC Commission of Indian Affairs.

APNEP continued support for the project using 320 funds in FY23-24 and is expanding future phases using BIL funds.  More detail will be included in the BIL FY22-27 Workplan and annual reports.

### Engagement and Stewardship

Desired impacts from outreach and educational activities are generally geared towards improving awareness and understanding of environmental issues facing the Albemarle-Pamlico region, as well as encouraging individual and collective stewardship of the region’s resources, including support for the planning, policies, and actions required to sustain the Albemarle-Pamlico estuarine system and its human communities.  Results anticipated from CCMP actions include increased awareness and engagement, and implementation of the CCMP, and increase in voluntary citizen action to protect and restore the estuarine system.

At the direction of the Leadership Council APNEP has spent considerable time over the past few years evaluating its long-term funding of environmental education projects. Staff worked with its Engagement and Stewardship Team to develop standardized evaluation criteria for project selection, and to measure success, outcomes, and effectiveness of projects, including developing guidelines and a list of output and outcome metrics for use in preparing engagement and stewardship applications and planning project evaluations.   In addition, the team assisted APNEP in creating a new transparent process for funding the frequent requests the Partnership receives to fund outreach, engagement, and educational activities and participate in outreach events.  Considerations include relevance towards CCMP implementation, focus areas, and current priorities, partner reach, underserved populations, and target audiences.

Staff and partners recognize that the desired outcomes of many of the engagement and stewardship actions in the CCMP are challenging, if not impossible to measure, as many require changes in behavior or intergenerational transfer of knowledge that may occur long after the life of a project.   Most funded projects require some sort of survey of participants to gauge increase in knowledge or skills because of the project.

#### Watershed Engagement Projects 2023-24

In 2021, with input from its Engagement and Stewardship Action Team, APNEP initiated a request for proposal (RFP) process that will be utilized to fund targeted outreach and engagement initiatives moving forward.  An independent review committee of environmental education and outreach professionals selected the following projects through a competitive evaluation and ranking process: Following the River: An Exploration of the Virginia Southern Watersheds/Pasquotank River Basin and Shad in the Classroom.   Year 2 for both projects were completed in 2024 and completion of final reports is pending.   Current APNEP support for these projects will be completed in 2023 and funds posted to 2023-2024 Engagement and Stewardship RFP described in the FY23-4 Workplan.

Following the River: An Exploration of the Virginia Southern Watersheds/ Pasquotank River Basin (Year I and Year II)

Objectives: Engaging teachers in the Virginia Southern Watershed to incorporate APES- specific curriculum into annual student lesson plans.

Description: Lynnhaven River Now (LRNow) will create a resource guide and lesson plans for educators in southeastern Virginia and northeastern NC to increase knowledge about the unique history and natural resources of the region and connections of the shared waterways between the two states.   There is a lack of resources geared towards the “Southern Watersheds” in Virginia Beach and the Pasquotank River Basin in NC, and Virginia educators are often unaware that their waterways drain into Albemarle Sound and not the Chesapeake Bay.   The project will increase knowledge of the connections to APES and the shared waterways between the two states.  The program will also consist of two unique, immersive teacher training experiences in the southern watersheds of Virginia Beach that flow into NC’s Pasquotank River Basin and the Albemarle Sound.   The team also hopes to expand the NC Pasquotank River Basin booklet to include maps and information about the Virginia portion of this river basin.

Progress to Date:

Lynnhaven River Now (LRN) developed and ran two unique immersive teacher training courses in June and July 2022.  For the first training, they took a cohort of five 9-12th grade teachers on a 6-day sail/motor down the watershed to learn all about the habitats, history, economics, land use, and problems that this watershed faces.  A pre-sail workshop was held April 2022 for teachers to learn about the boat, basics of sailing and an overview of the watershed.   APNEP staff and partners participated LRN worked with APNEP staff and partners to establish a network in NC and stopped to meet with experts and visit sites such as museums, nature areas, and historic sites along the way.

The trip began with an exploration of Elizabeth City.  From there, we joined the sailboat in Coinjock.   The boat took us across the Albemarle Sound to Dowry Creek/Belhaven area, down to Hatteras Island, across the Pamlico to Roanoke Island, back up to Coinjock, then into the North Landing River, through the locks to the Elizabeth River and ended in Norfolk.  As they followed the river on the voyage of discovery, the teachers became more familiar with the rich resources that are in North Carolina and met many people who enriched the experience with firsthand stories about the area.

The second training was a 2-day workshop for five K-12 teachers (two of whom had also done the sailing trip) to learn about the history and natural history of the North Landing River and Back Bay sub-watersheds.  This group of teachers learned about the unique habitats found in this region.   The first part of the day was spent in Back Bay NWR exploring from the bay to the ocean.  They boarded a tram and traveled to False Cape State Park.  Using kayaks, they explored the marshes and shoreline of the bay, learned about the people and culture of this area, and saw the ghost forests.  The next day, they explored the land portion of False Cape and learned more about the history and cultural history of the area.

In August, the two groups of teachers joined together at False Cape State Park and Back Bay NWR and worked for three days to create lesson plans for Virginia and North Carolina educators on the VA Southern Watersheds/Pasquotank River Basin.  Each day, they were exposed to activities, speakers, and field experience opportunities that they could bring back to their classrooms and integrate into their lesson plans.  The Year I report was submitted to APNEP Spring 2023.

A Story Map has been created for the entire program in addition to a   “stockpile” of links to many aspects of the watershed.  Each topic is divided into links that are websites, videos/power points, lesson plans and tools, and related literature; as well as images and maps and organizations working in the AP Watershed.  Learn more.

LRN completed Year II of this project Fall 2023.  LRN extended the invitation to North Carolina teachers and worked through APNEP and the NC Office of Education to connect and share the opportunity.  A pre-sail workshop was held with interested teachers in April.  The sailing trip was completed in early summer and APNEP staff participated in one of the workshops that was held summer 2023.

A total of 23 teachers participated in curriculum development, with 11 completing the sail portion of the program.  All curriculum has been utilized in classrooms of the participating teachers.

Shad in the Classroom (Year I & Year 2)

Objectives: Engage students in hands-on learning about American Shad and Albemarle-Pamlico region river basins, foster environmental stewardship and understanding of watershed connections, contribute to the restoration of American Shad within the Neuse River Basin, and inspire a new generation of biologists and ecologists.

Description: The Shad in the Classroom project provides teachers with the training, resources, and support to raise American shad from eggs to fry in their classrooms, and then release fry into the Neuse basin waters.   In doing this, students can learn about water quality issues, watershed connections, and aquatic ecosystems through hands-on activities and outdoor education.   Teachers are also able to utilize extension activities facilitated by the Shad in the Classroom program, including fish dissections, gyotaku (fish printing), and other lesson plans.  Raising and releasing shad contributes to the U.S.  Fish and Wildlife Service’s and NC Wildlife Resource Commission’s goals for restoring American shad populations in these river basins.   The collaborative project provides students with an understanding of the scientific process, an inspiration for careers in science, and a desire to protect our waterways.

Progress to Date:

- January-March 2022-2023: Applications reviewed, teachers selected, supplies purchased, teacher training session scheduled and facilitated, shad weeks scheduled with USFWS, NC WRC, classrooms, and extension educational activities coordinated.

- April-May 2023: Shad delivered to classrooms, raised, and released.  Extension education activities coordinated.  Hatchery field trip for teachers.

- June 2023: Evaluations returned from classrooms and summary of program completed.

- February 2024: Teacher Workshop held at the Museum.  A total of 31 classrooms were accepted into the program, including 8 new teachers and classrooms.

- April 2024: Shad delivered to classrooms, raised, and released.

- To date more than 20,000 students have participated in the Shad in the Classroom Program

#### Engagement and Stewardship 2023 Request for Proposals

Objectives: Provide opportunities for partners and communities to obtain funding for environmental projects that increase citizen stewardship, volunteerism, and environmental literacy within the Albemarle-Pamlico region.

Description: With input from its Engagement and Stewardship Action Team, APNEP released a competitive request for proposals (RFP) November 2023.  Total available funds were increased from the 2021 grant cycle since APNEP received CCMP implementation funding in the NC state budget.  An independent review committee of environmental education and outreach professionals selected the following four projects through a competitive evaluation and ranking process.  Contracting is underway and some projects have started as described in more detail below.  A full report of outcomes will be report in the next annual report.  The following Engagement and Stewardship projects were funded:

    - Growing Wild Celery to SAVe Our Wetlands: A Grassroot Collaborative: Back Bay Wildfowl Guild’s project aims to restore wild celery (Vallisneria americana), a critically important part of the native submerged aquatic vegetation (SAV) community, in the Back Bay area, utilizing novel propagation and transplanting techniques in tandem with hands-on educational programs that will engage local students in replanting efforts.

    - Experiencing the Albemarle-Pamlico Estuary: Fostering Watershed Stewardship: The  North Carolina Wildlife Federation will 1) connect and engage community members in voluntary stewardship efforts to restore key watershed habitats, and 2) teach adults and youth about the estuary’s natural treasures and its value to wildlife and people.  Volunteers of all ages and backgrounds will experience and learn about the Albemarle-Pamlico watershed by creating three native pollinator gardens, restoring a wetland meadow, and installing educational signage in English and Spanish at two of the restored sites.

    - Down East Resilience Network Communications Strategy: The Core Sound Waterfowl Museum hosts a Down East Resilience Network (DERN), a community of stakeholders (residents, researchers, educators, and state and federal government officials) with a common interest in advancing the long-term resilience of Down East to future storms and climate change.  Communicating in Down East presents unique challenges due to the absence of an incorporated town or centralized government. A community-led communications plan will establish a website for DERN, making it easier for users to access information about current issues, ongoing projects, resources for educators, and contacts.  After building an online presence, they will develop and pilot a portfolio of outreach materials to communicate with Down East residents, connecting local stories and research outputs to actionable information for community support and education.

    - Shad in the Classroom: The North Carolina Museum of Natural Sciences (NCMNS) project will highlight careers in science and engages students in hands-on learning about American Shad and North Carolina’s River Basins.  In the spring of 2025, the program will have 25-35 classrooms raising shad from egg to fry, engaging students in education about water quality, American Shad ecology, riverine and coastal ecosystems, and careers in science.

### Partnership-Building and Regional Coordination

#### NC Aquatic Nuisance Species Management Plan Development

Objectives: To update a strategic plan for coordinated management, research, and outreach on aquatic nuisance species in North Carolina; to garner renewed commitment from lead state agencies for the plan’s implementation; to submit the plan to the NC Governor’s Office for consideration; to acquire approval from the federal Aquatic Nuisance Species Task Force.   This project will result in an updated and improved version of the NC Aquatic Nuisance Species Management Plan (NC-ANSMP) and potentially qualify the state for available federal resources that are critical to building North Carolina’s capacity to manage aquatic nuisance species.

Description: APNEP staff play a key role in cofacilitating the NC-ANSMP Steering Committee, which has been focused on revising the state’s plan for federal approval, and afterwards identify next steps for plan implementation.  The NC-ANSMP is a collaborative, multiagency plan to improve the state’s ability to address aquatic invasive/nuisance species issues.  This state plan for coordinated management, research, and outreach of aquatic nuisance species, once finalized and federally approved, will make North Carolina eligible for federal funding to support the plan’s implementation.  Improved coordination and collaboration across state agencies will leverage limited resources available for invasive species management in North Carolina

Although the original plan was adopted in 2015 by the state’s three lead regulatory agencies on invasive species, there has been no implementation to date.  Furthermore, North Carolina never submitted the plan for federal approval to become eligible for external funding under the Aquatic Nuisance Species Prevention and Control Act (1990).  Given the state’s limited resources directed towards invasive species management, federal funding is critical to the successful implementation of the NC-ANSMP.   In support of the CCMP, APNEP staff and NC-DWR staff are co-leading a revision process of the NC-ANSMP by the plan’s Steering Committee with the end goals of renewing commitments for collaboration from state agencies and making North Carolina eligible to receive federal funding for invasive species management.

In 2018, staff with the NC Division of Water Resources (NCDWR) and the Albemarle-Pamlico National Estuary Partnership (APNEP), both within the NC Department of Environmental Quality (NCDEQ), began facilitating meetings of a NC-ANSMP Steering Committee for the purpose of reviewing the plan to identify sections requiring updates or improvements.  Considerable progress was made by the Steering Committee throughout 2018-2020 but then stalled due to the COVID pandemic.

In 2023, work by the Steering Committee began again to update the NC-ANSMP such that it sufficiently meets the guidelines established by the ANSTF.  APNEP and the NC Division of Water Resources applied for and were awarded a small grant of $15,000 from the Mid-Atlantic Panel on Aquatic Invasive Species (MAPAIS) to support the final development of the plan.  However, due to long delays in grant funding availability and difficulties with establishing an acceptable contract with the MAPAIS fiscal agent, APNEP and NC-DEQ had to decline the initial award.

Progress to Date:

APNEP staff continued to co-facilitate the coordination of revisions to the NC-ANSMP in 2023-2024.  The Steering Committee plans to seek consideration from the North Carolina Governor’s Office to submit the plan to the Aquatic Nuisance Species Task Force (ANSTF) ANSTF by the end of 2025.  From there, APNEP staff will continue to work with the Plan’s Steering Committee towards implementing the NC-ANSMP in support of shared CCMP priorities.  Together, APNEP and NCDWR have secured funding support from both NCDEQ and the Mid-Atlantic Panel on Aquatic Invasive Species to complete this work.

#### NC Coastal Habitat Protection Plan Implementation Support

Objectives: To coordinate across North Carolina state agencies to improve conservation and restoration of coastal habitats, and to raise awareness about the importance of these habitats for North Carolina fisheries.

Description: The NC Coastal Habitat Protection Plan (CHPP), adopted by the Coastal Resources, Environmental Management, and Marine Fisheries Commissions, has seen routine development since its implementation began in 2004.   The CHPP has assisted in creating an opportunity for agencies and commissions within NC-DEQ to work together on issues specific to fish habitat.   While differences in scope, geography and mission exist, implementation of the CCMP and the CHPP are complimentary and APNEP staff ensure that both plans are implemented in a coordinated and integrated fashion.  By statute, the CHPP must be reviewed and updated if needed every five years.   The CHPP was last revised in 2016 and adopted by all three management commissions.   An amendment to the 2016 CHPP began in 2020 and was adopted by the three commissions in November 2021.

Background Progress to Date:

- APNEP’s projects and initiatives related to SAV monitoring and assessment are strongly tied to CHPP implementation.  See SAV Monitoring and Assessment project description for more information.

- APNEP staff participate in efforts and initiatives to support CHPP implementation including the NC Oyster Blueprint and serve as co-chair to the Living Shorelines Action Team facilitated by the NCCF.  Past APNEP efforts in support of CHPP implementation have included:

  - Funding economic studies that have assisted in generating financial support from the NC General Assembly

  - Long-term efforts to facilitate the use and construction of living shorelines including education and outreach initiatives which have led to streamlined permitting processes and increased demand.

- APNEP staff were involved in the development of the 2021 CHPP Amendment, Issue Papers, and workshops throughout 2020-2021.  The draft CHPP update was released for agency and public review in the summer of 2021 and was adopted by the three commissions in late November of 2021.

- APNEP staff were involved in a series of webinars to create public outreach for the CHPP Amendment and to receive public comment on the amendment in 2021.  APNEP also assisted with social media outreach to raise awareness about the CHPP and solicit public comment.

- APNEP staff participated in the Water Quality Summit in Fall 2022 (hosted by the NC Coastal Federation)

- An outcome of the Water Quality Summit was the formation of the Public-Private Partnership recommended in the 2021 CHPP Amendment.   The partnership has formed and is operating under the name SECCHI - Stakeholder Engagement for Collaborative Coastal Habitats Initiative.   The first initiative of this group was the authoring of a Water Quality Resolution seeking additional funds from the General Assembly for Best Management Practices (BMPs).  These BMPs will focus on voluntary actions which will improve water quality.  The resolution has been endorsed unanimously by the three regulatory commissions with CHPP oversight.  Several NGOs and the NC Soil and Water Conservation Commission have also been in support of the resolution.

- APNEP continues to coordinate through the CHPP NCDEQ team to further develop and develop strategies to share the outreach materials and fact sheets created through the Wetlands Watch Natural and Nature Based Features project described elsewhere to support implementation of the CHPP outreach plan.

- In conjunction with the meeting of the EMC in September, a field trip was held to give the members of the EMC and the other two regulatory commissions a firsthand view of research being done in and around Beaufort and Morehead City.   Boat tours were organized and researchers, agency staff and APNEP staff provided firsthand knowledge of what the commissioners were seeing with regards to SLR and resiliency through the work of the researchers.

- In December of 2023, the SECCHI hosted a virtual Low Salinity SAV Workshop for the purpose of sharing information regarding the importance of SAV found in low salinity waters and what is being done, or not being done, to restore SAV that has been lost in recent years.  Over 30 citizens and scientists attended the workshop from across the coast.

- On behalf of SECCHI, NC Coastal Federation applied for Chowan River Basin to become a National Water Quality Initiative Watershed.  This designation would allow the allocation of funds to landowners within the impaired watershed to implement BMPs on their property.  Once approved, producers and landowners would be able to apply for funding through the NRCS

- CHPP Outreach Plan: DMF staff, in conjunction with APNEP, drafted the CHPP Outreach Plan with strategies for increased public understanding of North Carolina’s important coastal habitats, community engagement, and habitat protection and restoration benefits including enhancing ecosystem and community resilience.  A private public partnership was called for in the 2021 CHPP Amendment.  It has been formed and will work to further community engagement pertaining to water quality with some meetings in 2024 and 2025.  The lead for this partnership has been undertaken by the NCCF.  In the next 12 months, APNEP and DMF will continue working with the private public partnership to address water quality concerns through CHPP recommendations.  The two agencies will work with the CHPP Team to determine other outreach strategies.  With the long session of the General Assembly in 2025, the public private partnership will begin to ramp up its visibility and begin the process of connecting with legislators to seek funding and support for water quality initiatives.

Recent Progress to Date:

APNEP, DMF, and other DEQ divisions, are continuing to work to implement recommendations from the 2021 CHPP Amendment to address water quality impacts on SAV due to changes in salinity, water temperature, and water clarity; wetland loss due to sea level rise and development impacts (e.g., wetland migration, fisheries, water quality, stormwater buffering capacity); water quality impacts from inflow and infiltration associated with wastewater infrastructure; and water quality degradation due to nonpoint source pollution from environmental rule compliance. This includes the formation of a private public partnership for further community engagement.

Additional considerations are being explored relative to potential impacts to wetlands regarding the Sackett Decision.  The team is engaged with the development of a state Salt Marsh Strategy with the NC Coastal Federation and other partners.  APNEP has a seat on the Salt Marsh Steering Committee.

In 2025 and 2026, DMF will work with APNEP to hold multiple CHPP Team and CHPP Steering Committee meetings.  DMF will also continue working with other agencies and organizations to incorporate the recommendations from the Amendment into existing and future programs/efforts.  A CHPP Team meeting was recently held to review implementation progress for the actions found in the 2021 Amendment and the 2016 Source Document.  In September a CHPP Steering Committee meeting was held to see the results of the CHPP Team meeting and to also begin the planning process for the 2026 CHPP review and revision.  In early 2025, the CHPP Team will meet to begin discussing and preparing for the next updated or revised version of the CHPP which will be due in 2026.  The team continue to make progress on the Recommended Actions found in the 2016 CHPP Source Document and the 2021 CHPP Amendment.

#### APNEP Monitoring and Assessment Teams Facilitation

Objectives: Facilitate interagency and inter-organization communication related to priority issues in the Albemarle-Pamlico region, improve cooperation and develop collaborative initiatives that accomplish shared goals and development of APNEP’s monitoring plans and assessment deliverables.

Description: APNEP’s initiatives are guided by input from a diverse group of regional partners and stakeholders.  	In 2017, APNEP re-convened seven Monitoring and Assessment Teams (MATs) to assist in developing (1) integrated monitoring strategies that collectively describe priorities among scientists, managers, policy makers, and citizens on how ecological monitoring should be targeted to best support APNEP indicator tracking of CCMP ecosystem outcomes, and (2) assessment deliverables in the form of metric reports, indicator reports, and ecosystem assessments; based on the higher-quality monitoring data available and targeted to technically-inclined stakeholders.

Progress to Date:

While the MATs receiving staff facilitation priority will continue to be those who most closely align with the 2020 focus areas (SAV, Water Quality, Wetlands, Oysters, and Resilience) as directed by the Leadership Council, an effort to reactivate those MATs who have been inactive since 2020 will occur, all for the further development of integrated monitoring strategies. Several MATs were re-initiated in 2024 including Water Quality, Wetlands, and Terrestrial.

#### Integrated Monitoring Strategy & Ecosystem Indicator Development

Objectives: Facilitate the development and implementation of an integrated monitoring network (ecosystem observatory) through the guidance of regional monitoring and assessment teams, assess the value of information for measuring ecosystem and CCMP implementation outcomes.

Description: APNEP continues to facilitate the establishment of an integrated monitoring strategy to detect, measure, and track changes in the ecosystem.  Much preparatory work has already been conducted by the APNEP Monitoring and Assessment teams (MATs), and these teams’ on-going contributions will be essential.   The strategy will provide resource managers and other partners with cost and information quality alternatives that will facilitate the selection of a set of monitoring protocols for monitoring strategy implementation.

Progress to Date:

By the start of 2019, each MAT had identified a prioritized list of indicators and metrics.   APNEP staff synthesized the priorities of each Team to create an overall list of “high priority/Tier 1” indicators and metrics for monitoring.   With the input of APNEP’s STAC, staff and SAV Team monitoring leaders developed a proof-of-concept Integrated Monitoring Strategy whose initial scope focused on coastal SAV and estuarine water quality that impacts coastal SAV.   The strategy was accepted by the Leadership Council in March 2021 and is being implemented through the SAV mapping and monitoring activities described above.   Other MATs are using the SAV monitoring strategy as a model to develop monitoring strategies for their ecosystem component, with the highest priority of staff in 2022-2023 being a monitoring strategy for estuarine waters and bed sediments.  Initial strategies for both estuarine waters and air resources are expected by January 2024.

In addition to refining the initial monitoring strategies, staff will continue to engage with members on the respective MATs to generate initial monitoring strategies for the four remaining ecosystem components: Aquatic Fauna, Human Dimensions, Terrestrial Resources, and Wetland Resources.

#### STAC Focus Teams (non-BIL Priorities)

Objectives: Provide enhanced facilitation and support for forming STAC Focus Teams by recruiting dedicated graduate or post-doctoral contractors.  The primary objective of this dedicated facilitation and support is to accelerate implementation for select CCMP actions where technical guidance is crucial while advancing through preliminary stages.  A secondary objective is to create an attractive shorter-term (six-to-nine months) option to offer STAC members for advisory participation, as a complement to their longer-term contributions while serving as members of one or more APNEP monitoring and assessment teams (MATs).

Description: The concept of a creating STAC Focus Teams was spurred by a recognition that the previous model of individual CCMP Action Teams addressing multiple CCMP actions (thus helping to implement the management “wedge” of adaptive management cycle) had serious shortcomings with initial implementation, largely revolving around facilitation capacity.  As a result, assigned STAC members often had limited opportunity to contribute.  The requested facilitation support, modeled after a successful Chesapeake Bay Program initiative, will work to ensure that CCMP implementation of action will be solid from the start.

Funding for STAC Focus Teams will be divided between BIL priorities, to be funded by BIL, and non-BIL priorities to be budgeted from the 320 workplan.  320 funding will be utilized for the STAC to further assess Action D3.2 (new draft CCMP Action C3.2).  As further described in the Community Resilience section, APNEP has been directly engaged in resilience planning in the region the past few years.  Numerous workgroups and action plans have been developed that are well into implementation.  As such, the Spatial Targeting Exercise and STAC Focus Teams will not be utilized to guide project prioritization or BIL funding for the Community Resilience Focus Area.

Progress to Date:

- During the STAC winter 2024 meeting, STAC leadership offered members an initial opportunity to serve on Focus Teams aligned with ten CCMP actions, whose selection was based on consultation with the Leadership Council.  The initial Focus Teams will be those who receive sufficient commitment from STAC members at the winter meeting and/or subsequent member feedback.

- Pending STAC leadership approval of a particular Focus Team with an assigned STAC team leader, next steps include recruiting additional non-STAC partners (technical, policy, public) whose expertise aligns with the CCMP action to be addressed, plus staff assigning a facilitator contractor.  It is anticipated that initially a contractor will facilitate at least two Focus Teams.

#### Event Participation and Sponsorships

Objectives: To support regional partners in reaching shared goals, to leverage resources and transfer knowledge/skills within the Albemarle-Pamlico region.

Description: APNEP supports regional outreach, networking, and knowledge/skill transfer events via sponsorship.   Sponsorship funding generally falls between $500-$2500 and helps to leverage resources to reach shared goals and promote partnership opportunities.  APNEP may participate in sponsored or non-sponsored events via tabling, environmental education activities, or logistical support.

Progress to Date:

- APNEP participated in the Oyster Summit hosted by the NC Coastal Federation May 2023

- September 2023 National Estuaries Week (social media)

- February 2024 I Heart Estuaries (social media)

- September 2023 Down East Resilience Network two-day community gathering (5-years post hurricane Florence) hosted by the Core Sound Waterfowl Museum and Heritage Center on Harkers Island, NC.

- The Scuppernong Study Engagement Team hosted a community workshop at the Columbia 4-H Center in October 2023.  Over 100 community members from Washington and Tyrrell counties participated.  Team members participated in additional outreach activities during 23-24 including the Scuppernong River Festival, Blackland Farm Managers Association, Washington Drainage Board meeting, and community events hosted by the Resilient Coastal Communities Program in Washington County and the Town of Creswell

- November 2023 Chowan and Albemarle Harmful Algal Bloom Summit of stakeholders and community members from the region to discuss community perspectives, research, and state and local government takes on the important issue and what the biggest needs are.

- January 2024 Down East Resilience Network stakeholder meeting including research and community leaders to discuss updates, needs, and next steps.

- APNEP’s Tribal Coastal Resilience Team hosted a booth and presented the TCRC Phase I Report at the 2024 United Tribes of North Carolina Unity Conference, with a follow up virtual workshop held in partnership with United Tribes August 2024.

- APNEP staff served as a sponsor for the 2024 WRRI conference and hosted a booth.  Staff also assisted with judging the student poster competition.

- April 2024, APNEP staff invited to sit on regional organization panel discussion (with Sound Rivers, NC Environmental Justice Network, and NC Cooperative Extension) at the East Carolina University, Water Resources Center Summit in Greenville highlighting the largest challenges to water in eastern North Carolina.

- APNEP helped plan the 2024 North Landing River & Albemarle Sound Estuarine Symposium held by the City of Virginia Beach and assisted with connections to North Carolina partners.  Staff gave a presentation and participated as a panelist with Wetlands Watch in a session titled “Highlights and Benefits of NC/VA Collaborations.

- TCRC Director Beth Roach presented on the Phase I TCRC Report at the National Estuary Program National Meeting held in Washington, D.C. May 2024.

- APNEP hosted a table at the 2024 Sea Grant Coastal Conference and hosted a workshop on the Scuppernong Study with the Engagement Team.  Staff also assisted with judging the student poster competition.

#### Virginia-North Carolina Memorandum of Understanding Implementation

Objectives: Facilitate and strengthen partnerships between NC and Virginia state agencies and other partners; identify shared goals for Albemarle-Pamlico region watersheds and contribute to projects that work towards those goals.

Description: Facilitated by APNEP, six environmental and natural resources agencies from NC and Virginia signed a MOU in 2020 that re-affirmed their commitment to foster interstate collaboration within the shared waterways of the Albemarle-Pamlico region.   The agreement builds upon the MOU signed in 2017 and will assist agencies in coordinating with APNEP to tackle regional issues such as climate resilience, nonpoint source pollution, restoring fish passage and spawning habitat, and controlling invasive species.   Agencies included: NC-DEQ, North Carolina Department of Natural and Cultural Resources, North Carolina Department of Agriculture and Consumer Services, North Carolina Wildlife Resources Commission, Secretary of Natural Resources of the Commonwealth of Virginia, and the Secretary of Agriculture and Forestry of the Commonwealth of Virginia.

Progress to Date:

Designees from both states met regularly from 2020-2021.  Staff from APNEP and the Virginia Department of Conservation and Recreation, Natural Heritage Division were designated to lead coordination and facilitation of MOU implementation, with assistance from the Virginia Deputy Secretary of Natural Resources.  The MOU requires a report on coordination, data-sharing, and assessment of interstate initiatives, which was completed in summer 2021.   The designees agreed upon climate resilience as an overarching theme for MOU implementation, with an initial focus on working together in the Chowan River Basin.

During this time, progress was made on a Governor-level agreement to elevate the status and recognition of the importance of the Albemarle-Pamlico ecosystem both regionally and nationally.   A draft agreement was developed by the designees and sent for review by the Governor’s offices in both states.   The Governor’s agreement will elevate the commitment between Virginia and North Carolina to collaborate in the shared waterways of the Albemarle-Pamlico estuarine system.

Progress on the Governor’s agreement and MOU implementation has stalled pending changes in agency leadership with the incoming Virginia administration.   Staff developed a transition document to brief the new agency heads once they have all been appointed.   A final recommendation regarding interstate joint-management strategies will be delivered to the signatories when agency level coordination continues.

As part of this commitment, APNEP and partners have been working actively to revitalize our efforts in Virginia, with additional efforts in the following areas:

- APNEP staff continue to actively work with partners and through initiatives described elsewhere in this report including the AP Federal Partnership, Currituck Sound Coalition, Wetlands Watch/VIMS NNBF Coastal Resilience project, and Tribal Coastal Resilience Connections, and RISE implementation including the Chowan/Albemarle Sound Algal Bloom project.

- Extended invitations to multiple Virginia organizations to participate on the new CAC.  Continued to ensure representation on the Leadership Council and STAC and other committees.  Several new CAC members have expressed interested in strengthening ties across state lines and continuing past efforts and exploring new options to advocate on behalf of the AP with new elected officials at state and federal levels.

- Grant Coordination: APNEP continues to seek opportunities to collaborate with regional partners to submit grants that further MOU implementation and write support letters when requested.

- City of Virginia Beach Coordination: Staff continued coordination with Virginia Beach city staff and partners, building on relationships developed during planning for the 2018 North Landing River / Albemarle Sound Ecosystem Symposium.   Staff participated in the North Landing River Albemarle Sound Symposium held the past few years, gave a presentation and participated on a panel with Wetlands Watch April 2024.

- CAC Coordination: New CAC members from Virginia have indicated an interest in revisiting past efforts to pass state legislation in Virginia to direct resources to the Southern Watersheds.  In 2020, Lynnhaven River NOW worked to introduce a resolution through the Virginia legislature in directing the Virginia Department of Environmental Quality to conduct a study of the Albemarle-Pamlico Watershed in Virginia.  The proposed study included collecting and analyzing land use and demographic data, water quality, water management, impacts from storms, and data on key species of flora and fauna.  APNEP proposed utilizing the MOU to assist with this effort if revived.

- Continue to work with the NC Water Resources Improvement Team (WRIT) to develop recommendations for projects to implement under the MOU.

- Tribal Community Resilience: the second phase of the project funded by APNEP will focus on engaging with tribes in the shared waterways in the Chowan and Pasquotank basins.

- Currituck Sound Coalition: APNEP continues to assist coalition members with outreach to Virginia partners to implement the Marsh Conservation Plan as described elsewhere.

#### Albemarle-Pamlico Federal Partnership

APNEP has been participating in the Albemarle-Pamlico Federal Partnership initiated by the USFWS in 2022.  This effort is geared towards increasing regional coordination amongst federally funded partners to promote national attention towards the Albemarle-Pamlico region; while also seeking to leverage and maximize the benefits of the significant federal investments being directed towards the region through BIL, IRA, ARPA, and others.  Based on initial conversations staff anticipate opportunities through this effort to guide project planning, prioritization, and implementation.   More detail is included in the BIL workplan and annual report.

#### Sentinel Landscapes

APNEP has been participating in the Eastern North Carolina Sentinel Landscapes Partnership since its inception in 2016.   ENCSL is an innovative partnership focused on collaboration and coordination between farmers and foresters, conservationists, and military installations to provide mutual benefits to protect the state’s two largest economic sectors: Agriculture and Defense.   This regional initiative works to preserve agricultural lands, protect military bases from encroachment, contribute to national defense readiness, and restore and protect wildlife habitat in 33 eastern counties.   Of these, 24 counties are in the Albemarle Pamlico watershed.   The Sentinel Landscape designation is a new opportunity to increase collaboration among a diverse group of partners in North Carolina to advance conservation efforts.  Staff will continue to seek opportunities to collaborate on regional projects as part of this initiative.

# Supplemental Projects (Non-320 Funds)

#### Scuppernong Regional Water Management Study

Objectives:   Develop a collaborative approach for conducting a hydrologic study of the headwaters of the Scuppernong River, Lake Phelps, and the surrounding land in Washington and Tyrell Counties.  The Study involves development of a water budget for the northern Albemarle-Pamlico peninsula and the use of scenario-base modeling to better understand water related issues and flooding in the region.  Engagement with partners and community members will ensure a useful product that can be utilized by decision makers and land managers and the outcomes will be utilized to build a more comprehensive approach to regional water management.

Description: The Albemarle-Pamlico National Estuary Partnership (“APNEP”) has been leading collaborative efforts to conduct a hydrologic study of the northern Albemarle-Pamlico peninsula including the Scuppernong River, Lake Phelps, Pocosin Lakes National Wildlife Refuge, and Buckridge Coastal Preserve since 2018.  APNEP facilitated a partnership between the NC Division of Parks and Recreation, NC Soil and Water Conservation Districts, US Fish and Wildlife Service (“USFWS”), the Albemarle Commission (“ACOG”), and Washington and Tyrell Counties and secured funding from the NC Water Resources Development Grant in 2023.

The NC Division of State Parks requested assistance from APNEP (formally in April 2018 via the Leadership Council) to serve as a neutral, science-based partner and convene a steering committee to develop an approach for a regional hydrologic study.   The study’s purpose is to determine a regional water budget that can serve as a decision support tool to guide future potential water management implementation actions in collaboration with stakeholders including conservation land managers, local governments, other state and federal agencies, and private landowners.

The need for the study was prompted by cycles of flooding and drought, as well as concerns from local communities regarding NC Division of State Parks and USFWS water management and hydrologic restoration activities on lands they manage in the region.   The study will also consider impacts from climate variability and sea level rise in an area that is extremely vulnerable to flooding.  This study will provide for more water monitoring in the watershed, update existing water management plans, and inform future water management strategies, including improving regional drainage efficiency and building regional resilience.

The outcomes will be utilized to build a comprehensive regional plan to address water management issues on both privately and publicly owned land, build resilience to flooding and sea level rise, support natural and working lands, and improve coordination amongst stakeholders.

Progress to Date

Phase I of the Scuppernong Water Management Study, led by Kris Bass Engineering, a member of the NWL Pocosin Wetland sub-team, was completed in spring 2024 and Phase II is underway.  This phase was focused on collecting and generating data necessary to complete the robust hydraulic and hydrologic modeling planned for Phases 2 and 3 of the projects.

The Study has been supported by development of a community Engagement Strategy in partnership with the NC Coastal Reserve, NC Sea Grant, The Nature Conservancy, and SWCA through a grant from NOAA Digital Coasts and the National Estuarine Research Reserve Association (NERRA).  The grant is geared towards assisting marginalized communities with flooding through equitable engagement.  The team developed a Steering Committee, expanding the regional partnership beyond the grant partners listed above, to ensure development of a product that will help local decision makers with flooding, drainage, and regional water management issues.  Throughout 2023 and 2024, the Engagement Team organized and attended several community events, engaging hundreds of community members in conversations about areas of concern for flooding with the intent to incorporate community feedback and knowledge into Study implementation.  The team coordinates closely with other regional resilience projects through RISE, RCPP, and an Audubon project to promote nature-based solutions in Tyrrell County to leverage resources, streamline community coordination, and reduce duplication of effort.

The next phase of the study, Phase 2, involves finalizing the watershed-scale models, creating a water budget of the Scuppernong basin, and developing small scale, localized hydraulic models in priority areas of concern identified by the community.  These models will provide a tool to evaluate the effect of proposed changes on seasonal and event-based flows.

FY24-25 Plans: Continue with community engagement to share the Phase II results.  Funding has been budgeted from the BIL workplan for future project needs and more detail will be reported in the BIL annual reports.

# Core Partnership Entities

## Host

The main APNEP office is located within the NC-DEQ Office of the Secretary in Raleigh with additional personnel in Washington, North Carolina.   Staff from the Virginia Department of Conservation and Recreation Natural Heritage Program assist with implementation support for the VA-NC Memorandum of Understanding.

## Management Conference

Leadership Council

The Leadership Council is the main advisory body for APNEP and the Management Conference.   It was established by NC Governor’s Executive Order #250 to advise, guide, evaluate and support the CCMP implementation process, advance the CCMP and its management actions, and to ensure the highest level of collaboration, coordination and cooperation among state and federal agencies, local governments, the public and various interest groups.   The Leadership Council consults with the advisory committees and the APNEP Office for recommendations pertaining to implementation of CCMP actions at the regional and local levels, and the coordination and development of research and monitoring priorities.   A major responsibility of the Leadership Council is to maintain the relevance of the CCMP and to make recommendations to address emerging issues that may affect the significant natural resources of the Albemarle-Pamlico estuarine system.   The Leadership Council, in cooperation with the APNEP Office, develops an annual report, budget and work plan.

Science and Technical Advisory Committee

The Science and Technical Advisory Committee was established in 2004 to provide independent advice to the Leadership Council and the Citizen Advisory Committee on scientific and technical issues, including ecosystem assessment and monitoring, in support of CCMP implementation.

Citizen Advisory Committee

The Citizen Advisory Committee was established in 2023 to work with the Leadership Council, STAC, and staff on CCMP implementation (and meaningful community engagement activities.   Committee members shall serve as liaisons to citizens, agencies, tribes, and relevant parties regarding environmental and natural resource management relevant to CCMP implementation.  The Committee works to engage diverse communities and populations in its decisions and represent diverse perspectives within the Management Conference.

Action Teams

APNEP has established several Action Teams focused on implementing CCMP objectives and actions.   Action Teams are responsible for developing the outputs associated with each action deemed necessary to achieve desired ecosystem outcomes.   Action Team membership is open to any interested party.    The active Action Teams receiving staff facilitation priority are   who most closely align with the focus areas as directed by the Leadership Council.

Monitoring and Assessment Teams

Two of the four phases of APNEP's adaptive management cycle, “Monitoring” and “Assessment”, help ensure that stakeholders have regular, reliable decision support as to whether CCMP outcomes and actions are being achieved.   To leverage program capacity and promote partner collaboration when implementing these two crucial phases, APNEP established in 2008-2009 six resource Monitoring and Assessment Teams (MATs) whose missions each addressed a major sub-system of the Albemarle-Pamlico regional ecosystem.   For FY22-23, the MATs receiving staff facilitation priority will be those who most closely align with the further development of the monitoring plan and the focus areas (SAV, Water Quality, Wetlands, & Resilience) as directed by the Leadership Council.

## Partnerships

In general, APNEP is considered a boundary organization, or an organization that facilitates collaboration and information flow between diverse research disciplines and between the research and public policy community.   As such, APNEP engages its partnering organizations and the public to improve awareness and understanding of environmental issues facing the Albemarle-Pamlico region.   The various methods of APNEP engagement are discussed in greater detail in the APNEP Engagement Strategy.

Much of this coordination occurs through relationships built via our partner network, independent of whether partners are participating on an APNEP team.   APNEP is tracking issues of interest to the Partnership and providing support where feasible, such as Chowan algal blooms, impacts to communities due to flooding and sea level rise, and other issues.   Engagement associated with these issues has led to letters of support for partners applying for grants, formal comments through the Leadership Council, technical advice and support to agency management, funding and logistical assistance, and hosting workshops to convene technical experts.

APNEP staff also regularly participate in external workgroups and committees to expand our reach, facilitate regional collaboration, and reciprocate volunteer involvement.   Where possible, APNEP seeks to prioritize projects that align with the complimentary missions of these external workgroups.   Staff also actively seek opportunities to integrate external workgroup projects with APNEP Action Team and Monitoring and Assessment Team projects.

# Administration and Program Implementation

Programmatic Administration

APNEP staff is responsible for the coordination, planning, and successful completion of partnership functions, including Management Conference and Action Team meetings, APNEP forums, and other APNEP-sponsored/partner events.   In addition, staff monitor and often become involved in activities of federal and state resource management agencies that relate to CCMP implementation, the APNEP mission, and APES.   Additional interactions occur with local and regional governments as appropriate.  Staff also attend meetings, conferences, and workshops to stay apprised of technological advancements that may prove beneficial in the APNEP region and the partnership.  Although the Leadership Council and Advisory Committees are instrumental in identifying local environmental issues and prioritizing management actions within each basin, most management actions are implemented by various federal, state, and local agencies on a local, basin-wide, regional, or statewide basis and require staff involvement and interactions.

Host Entity

NC-DEQ currently serves as the host entity for the APNEP Office and the partnership.   The Office was moved back to NC-DEQ’s Office of the Secretary in March 2018.  The Department is responsible for assisting with administrative and fiscal management of the APNEP-EPA cooperative agreement, which provides federal funds for APNEP.  The Department’s efficiency of operation and support of the Management Conference plays a key role in the success of APNEP, including assisting in the administration of the cooperative agreement and other funding sources.

Administrative Costs

Overall budgeted administration costs under the federal grant during FY2022-23 are estimated at approximately $558,926 and include six staff FTE salaries, interns, benefits, longevity pay, equipment, supplies, office and office and storage space rent, IT services and phone, and training and development.   APNEP maintains one boat and trailer primarily for SAV work.   Operational costs and maintenance are covered under projects where the vessel is used.   Maintenance costs are associated with supplies.   Temporary employees added for contract or specific project support will be paid under the budgeted amount for the project.

Indirect Costs

Under the FY2022-23Negotiated Indirect Cost Agreement between NC-DEQ and EPA, indirect rate is 12.8% of all salaries supported by this federal grant estimated indirect costs will be $49,075 based on the indirect rate for grant-supported salaries.

Personnel

Presently, a majority of APNEP staff are housed at the APNEP office in Raleigh within the NC-DEQ Headquarters.   This site houses the Director, Program Scientist, Program Manager, Project Manager, Policy and Engagement Manager, Quantitative Ecologist, and Partnership Coordinator.   The APNEP field office in Washington, NC houses the Coastal Habitats Coordinator.   The Virginia Department of Conservation and Recreation also provides personnel to support CCMP implementation, however this position is not covered under program administration as it occurs at no additional cost to the program.  All positions are administered in compliance with NC Office of State Human Resources rules and policies.

Director

The Director administers and coordinates program activities and CCMP implementation, involving interaction with numerous federal and state resource management agencies, universities, interest groups, and the public.   This position manages the post-CCMP grants and associated contracts, provides staff support to the APNEP Leadership Council and Advisory Committees, and represents APNEP at local, state, regional and national meetings.  Dr. Bill Crowell has been the Director since June 2002.

Program Manager

The Program Manager assists in the administration of the U.S.  EPA §320 Grant and coordinates and manages APNEP contracting and associated activities within NC-DEQ.  The position also assists in the development and maintenance of broad support for the APNEP mission and CCMP implementation; develops tracking mechanisms for performance measures and CCMP implementation efforts; and provides staff support to the Leadership Council and Advisory Committees.   Heather Jennings has been the Program Manager since June 2018.

Program Scientist

The Program Scientist assists the Director with CCMP administration.   This position helps design and implement a comprehensive monitoring strategy and reporting process, guides the Science and Technical Advisory Committee (STAC), and reviews project proposals and reports for merit.  This position provides staff support to the Leadership Council and Advisory Committees.  Dr. Dean Carpenter has served in this role since November 2003.

Partnership Coordinator

The Partnership Coordinator assists the Director and Management Conference with engagement, educational and outreach activities.   The position oversees implementation of APNEP’s Engagement Strategy, guides the CAC, pursues new partnership and funding opportunities, and works with program staff to engage in new CCMP implementation actions.   It also provides staff support for the Management Conference and serves as a liaison on various external working groups.  Steve Anderson has served in this role since March 2023.

Quantitative Ecologist

The Quantitative Ecologist provides support for the development and implementation of science-based management across all ecosystems with the Albemarle-Pamlico watershed and building linkages across APNEP’s conservation strategies.   The position coordinates with staff and contributing scientists and managers to assess the environmental health of the Albemarle-Pamlico estuarine system.   Responsibilities include working with partner agencies and researchers to analyze and report upon indicators of watershed and estuarine health, including identification of monitoring gaps, development of research for application of funds to fill data needs, facilitating and supporting APNEP Action Teams and Monitoring & Assessment Teams, and managing the program’s GIS functions.   Dr. Tim Ellis has served in this role since March 2017.

Coastal Habitats Coordinator (Non-federal Match)

This position serves an APNEP liaison to local governments and state agencies.  The Coastal Habitats Coordinator provides coordination and support to local governments and state agencies to enhance CCMP implementation.   The position also directs coordinated implementation of the CHPP with three NC Commissions: Coastal Resources, Marine Fisheries, and Environmental Management.   Jimmy Johnson has served in this role since January 2006.   This position is funded by NC-DEQ and provides a portion of the non-federal match for the U.S.  EPA §320 grant funds.

BIL Program Manager (Non-federal Match)

This position assists with BIL program development (Long-Term Strategy, Equity Strategy, annual workplan) and guides implementation and administration of BIL funding through development of budgets, contracts, tracking of projects, expenditures, ensuring compliance with EPA guidance and Justice 40 initiatives, and coordination with APNEP project management staff.  The position works to raise awareness with partners and communities about the availability of BIL funds, foster project development, and leverage federal, state, and local investments coming to the region.  The position directly manages multiple projects and initiatives supportive of CCMP implementation including APNEP’s MOU with Virginia, resilience coordination and planning, and support to local governments and tribal communities.  This position is funded by NC-DEQ and provides a portion of the non-federal match for the U.S.  EPA §320 grant funds.   Stacey Feken has served in this role since October 2022, and previously served as Policy and Engagement Manager from March 2016-September 2022.

## Travel

National Estuary Programs may use EPA §320 funds and matching funds to cover the cost of travel by staff and/or stakeholders from other NEPs or watershed organizations who collaborate with the NEP on issues of common interest.   Stakeholders may include members of the public and of environmental and public interest organizations, business or industry representatives, academicians, scientists, and technical experts.

- EPA §320 funds and matching funds may be used to cover costs associated with attending conferences, meetings, workshops, or events that advance CCMP implementation.  Section 320 funds also may be used to cover the cost of projects described in the annual work plan and the cost of renting facilities.

- Note that when using EPA §320 funds for travel, NEPs should use the least expensive means of travel whenever possible.

- EPA §320 and matching funds are not used to cover the travel costs of Federal employees.

APNEP, the Management Conference, and EPA consider personal, face-to-face contact essential for information sharing and technology transfer.   As part of the federal grant requirements to attend EPA-NEP meetings, each NEP is required to allocate minimum of $10,000 as travel funds for program activities, enhancement, education, and outreach support.  APNEP intends to use budgeted travel funds to support:

- Management Conference, Action Team, MAT, and Ad-Hoc committee meetings,

- Participation in watershed stakeholder meetings, workshops, and conferences relevant to CCMP implementation

- Participation in national or regional NEP and EPA meetings

- Participation in international, nation, regional, and local workshops, or conferences

- Travel to other NEPs or communities to provide peer-to-peer technical assistance

- Travel to other NEPs or watersheds for assistance

- Travel by NEP staff or stakeholders from other NEPs or watershed programs to provide NEP with assistance

Travelers may include Management Conference members, Action Team members and MAT members, citizens, and members of environmental or public interest organizations, business or industry representatives, academicians, scientists, or technical experts as determined appropriate by the APNEP Director.

As a requirement of this grant agreement, a member of APNEP’s core staff is required to participate in all meetings called on behalf of the NEPs by EPA.

Food

While most travel funds are associated with staff, management conference members, and action team participants, travel funds and funds associated with specific workplan projects, APNEP funds awarded as grants or contracts may be used for light refreshments and/or meals served at meetings, conferences, training workshops and outreach activities (events), consistent with 41 CFR 301-74.7 and NC-DEQ travel policies, and as approved by the APNEP Director.

2023-24 Travel

APNEP staff attended a few meetings and conferences using the allotted travel funds and specific project funds or administration costs.    Some travel costs may be associated with specific projects and travel costs are budgeted/reported for those projects not listed specifically as travel.   Rates are listed in the table below.   Below is a summary of these activities that have occurred or are currently planned for the year:

| Personnel | Date | Purpose | Location | Cost |
| --- | --- | --- | --- | --- |
| APNEP Staff/ Management Conference / Key Partners | 10/1/22 to 9/ 30/24 | Routine Program Activities/ meetings/ projects/ workshops/ conferences/ fieldwork/ MC meetings | APNEP Program Area | 8,000 |
| Spring NEP-EPA Meeting | March | EPA- NEP meeting | Washington, D.C. | 2,000 |
|  |  |  | Total* | $ 10,000 |

## Non-Federal Cost-Share (State Match)

Summary of Match Requirements

As Partnership host (grant applicant), NC-DEQ provides $750,000 for the required 1:1 non-federal matching funds.   This match will be provided through:

Summary of Non-federal State Match

In-kind Positions (salaries and benefits)			$ 195,618

Water Quality Improvement Project(s) Expenditures:	$ 554,382

TOTAL:	$ 750,000

- In-kind Services:  NC-DEQ provided $ 195,618 as part of the required 1:1 non-federal match for federal fiscal year October 1, 2023 to September 30, 2024.   This match will be provided for staff support (salaries and benefits) by the Coastal Habitats Coordinator and Watershed Manager positions (see “Personnel” above).  The match positions are responsible for program administration, support, community involvement and guiding implementation of the CCMP and CHPP, as well as other Albemarle-Pamlico watershed issues.

- In-kind Project Expenditures Non-federal Match: The NC-DEQ provided $ 554,382 as part of the 1:1 non-federal match for federal fiscal year October 1, 2023 to September 30, 2024.   The expenditure of these non-federal funds will be provided through water quality improvement projects in one or more of the river basin areas within APNEP’s programmatic jurisdiction.  The projects will be administered by the NC Division of Water Infrastructure.

Division of Water Infrastructure

The NC Division of Water Infrastructure provides financial assistance for projects that improve water quality.  Programs within this agency fund many types of projects, including sewer collection and treatment systems, drinking water distribution systems, water treatment plants, storm water management systems, and stream restoration.  The Division supports the State Water Infrastructure Authority (SWI), which was created in 2013, under North Carolina General Statute 159G-70.  The SWI Authority is an independent body with primary responsibility for awarding both federal and state funding for water and wastewater infrastructure projects.

## Leveraged Funds

APNEP actively seeks alternative and supportive funding sources for activities and projects to support CCMP goals.   In addition, APNEP pursues additional avenues for collaborating with partners to assist in targeting program funds towards CCMP and basin-wide goals.   Where possible, APNEP works to cost-share projects to increase the effectiveness or the magnitude of projects, even though in several cases APNEP has not been the primary catalyst for a project or activity.

APNEP has been successful in its ability to promote the needs, as well as the successes, associated with natural resource management, protection, and enhancement efforts in the Albemarle-Pamlico region.   Several NC conservation-funding sources were developed in response to research funded by the Albemarle-Pamlico Estuarine Study, such as the NC Clean Water Management Trust Fund.

In 2023-24, APNEP continued to seek partners and additional opportunities for partners in targeting actions and funds towards CCMP implementation.   APNEP submitted its leverage results in September 2024 to the EPA NEPORT database.